UK Link Committee Meeting

Implementation Plan Summary

UK-LINK Change Requests

January 2015

Glossary Of Terms and References

The following Terms and References allow for an easier understanding of the vocabulary used in the implementation plan. Each change request will have an individual status and will be either “Awaiting Scheduling” or “Scheduled” determined by their status. The following terms define the meaning behind these:

Plan Terms									Plan Definitions

| Awaiting Scheduling | Changes within this section do not have a proposed implementation date available. |
| --- | --- |
| Scheduled | Change requests where file format documentation is out for representation or an implementation date (confirmed or proposed) has been issued to the Shipping community. |

S = Shippers     T = Transporters

Change Request Terms for Current Status					Change Request Definitions

| Requirements Under Review | Change request made visible but no analysis completed. |
| --- | --- |
| In Analysis | Change Request has been discussed at UK Link committee, Transporters to advise on a possible implementation date and potential system impacts. |
| Under Consideration | Initial analysis has started, awaiting change to be agreed. |
| Awaiting Modification Details | Change Request progress is dependant on a respective Modification/UK Link Committee awaiting confirmation of Mod Status. |
| In Representation/Close Out DD/MM/YYYY | File Formats out for representation. |
| Representation outstanding | Representation closed out. Awaiting resolution on Shipper(s) representations to be resolved before proceeding for agreement. |
| Awaiting UKL Comm Agreement | Representation closed out. Awaiting UK Link committee agreement on potential implementation date. |
| In Development | Change request approval received and analysis completed. Implementation date should be available. |
| Withdrawn On Hold | Change Request Withdrawn Project has been put on hold until further notice. |
| Implemented | Change Request Implemented |
| To be advised | Change Request to be updated when further details are identified |
| Change Scheduled for Implementation | Change Request has been approved through an alternative forum. Changes appear on plan for visibility |

Numbering Criteria								Numbering Definitions

| Part Numbers | When one change request has a variety of deliverable implementation dates |
| --- | --- |
| Withdrawn Change Requests | If there is a substantial scope change to a system change request, Transporters will withdraw the existing change request and re-raise it under a new number |

Where UK Link Modification Classification is indicated as ‘1’ or ‘N/A’ reference to UK Link Committee Approvals refers to when notification provided to UK Link Committee.

Current UK Link Changes Awaiting Scheduling – Not Implemented

| Change Order Ref | Mod Ref | Class | Description | Change Raised by & Date | Summary Supplied / (File Format Issued) | File Format Approved / (Committee Date) | Implement-ation Date (Not Approved) | Outage Notification Required (Y/N) | Current Status | Transporter Rep Contact | Comm Ref. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1154. 15.1 | 432, 434, 440 | 2 | UKLP Including Nexus Requirements – Phase 1 | T 01/01/11 | 30/09/14 |  | 01/10/15 | Y | In Analysis | Dene Williams | 1324 |
| 1154. 15.2 | 432, 434, 440 | 2 | UKLP Including Nexus Requirements – Phase 2 | T 01/01/11 | 07/10/14 |  | 01/10/15 | Y | In Analysis | Dene Williams | 1327 |
| 1154. 15.3 | 432, 434, 440 | 2 | UKLP Including Nexus Requirements – Phase 3 | T 01/01/11 | 14/10/14 |  | 01/10/15 | Y | In Analysis | Dene Williams | 1329 |
| 3287.1 | 455 | 1 | UNC Modification 455 – Implementation Phase 2 | T 04/06/14 |  |  |  | N | In Analysis | David Addison |  |
| 3480 | 487S | 2 | Implementation of Advanced Meter Reading Information | T 14/08/14 | 22/08/14 |  | Q1 2015 | N | Awaiting UKL Comm Agreement | David Addison | 1312.2 |
| 3336 | 425 | 2 | UNC Modification 0425 | T 01/11/14 |  |  |  | N | In Analysis | Helen Pardoe |  |
| - | - | 2 | Appendix to the UK Link Standards Guide detailing Treatment of ‘Special Characters’ | T 21/11/14 | 21/11/14 |  | 09/01/15 | N | In Analysis | David Addison | 1348.1 |
| - | - | 2 | UK Link Security Policy | T 21/11/14 | 21/11/14 | 11/12/14 | February 2015 | N | In representation/Close Out 02/02/2015 | David Addison | 1365.2 |
| 3312 | - |  | Security of Supply SCR – GDE Cashout and Compensation Arrangements | T 29/01/14 |  |  | 31/05/15 | N | In Analysis | Darran Dredge |  |
| 1154.17 | - | 2 | UKLP CMS Consequential Change | T 01/10/13 | 13/2/15 |  | 01/10/15 | Y | In Analysis | Andy Simpson |  |

Current UK Link Changes – Approved – Scheduled For Implementation

January 2015

| Change Order Ref | Mod Ref | Class | Description | Change Raised by & Date | Summary Supplied / (File Format Issued) | Committee Date | Implement- ation Date | Outage | Current Status | Transporter Rep Contact |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3316.2 | 451AV | 2 | Individual Settlements for Pre-Payment & Smart Meters – Reconciliation Invoicing | T 21/02/14 | 09/05/14 | 12/06/14 | 31/01/15 | N | In Development | David Addison |

March 2015

| Change Order Ref | Mod Ref | Class | Description | Change Raised by & Date | Summary Supplied / (File Format Issued) | Committee Date | Implement- ation Date | Outage | Current Status | Transporter Rep Contact |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3413 | - | 1 | Removal of ‘Automatic’ Creation of Meter Models on Receipt of RGMA Transactions | T 11/06/14 | 17/07/14 | 14/08/14 | (Q1 2015) | N | In Development | David Addison |

September 2015

| Change Order Ref | Mod Ref | Class | Description | Change Raised by & Date | Summary Supplied / (File Format Issued) | Committee Date | Implement- ation Date | Outage | Current Status | Transporter Rep Contact |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3187 | 461 | 2 | EU Code Change Phase 2 Delivery | T 14/01/14 | 12/09/14 | 11/09/14 | 06/09/15 | Y | In Development | Jessica Harris |

October 2015

| Change Order Ref | Mod Ref | Class | Description | Change Raised by & Date | Summary Supplied / (File Format Issued) | Committee Date | Implement- ation Date | Outage | Current Status | Transporter Rep Contact |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | - | 2 | UKLP Gemini Consequential Change | T 01/01/13 | 14/11/14 | 13/11/2014 | 01/10/15 | N | In Analysis | Jessica Harris |

UK Link Changes – Implemented since last UK Link Committee Meeting

| Change Order Ref | Mod Ref | Class | Description | Change Raised by & Date | Summary Supplied / (File Format Issued) | Committee Date | Implement-ation Date | Outage | Current Status | Transporter Rep Contact |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3186 | 424, 410A | 1 | Billing for Site Visits for UNC Modifications 410a & 424 | T 11/10/13 | 09/05/14 | 12/06/14 | 04/12/2014 | N | Implemented | Max Pemberton |