## Slide 1: DSC ChMC CSS update 7th November 2018

## Slide 2: Ofgem Switching Programme – Consequential update
CSS Consequential
We are now entering into our next phase of CSS consequential following the completion of our level 2 analysis. Internal project mobilisation has commenced.
Part of our mobilisation activity includes scaling of the team and knowledge transfer to bring the wider project team up to date with CSS understanding.
The critical part of our next phase is customer engagement to share impacts and understand requirements and design choices. Invites for three extraordinary DSG workgroups for consequential activities have been issued. The meetings will be held at Lansdowne Gate the dates are:
  20th November 2018
  22nd January 2019
  19th February 2019
Agenda’s for these workgroups are currently being pulled together. Topics with UNC impacts will be prioritised in order to meet the deadlines for the consequential changes to UNC as part of the significant code review (SCR)
During these workgroups we will collectively conclude the high level design and business rules for each topic area. Following conclusion of the three meetings our solution options will be moved into detailed design. Cost estimates will be presented to you via a BER as per the change governance process.

## Slide 3: Ofgem Switching Programme - Bid
CSS Bid
On the 26th September Xoserve submitted a strong tender phase submission to DCC.
Xoserve continue to prepare for the next procurement stage, this includes concept demonstrations and best and final offer (BAFO) which enhances delivery and solution artefacts provided as part of our tender response.
Phase 2 Modification (0673)
The modification has been raised and was granted urgent status by Ofgem on the 24th October
There is a scheduled meeting to walk through the legal text on Friday 26th October. Dentons will be dialling in to take meeting participants through the text.

## Slide 4: Ofgem Switching Programme - Bid
CSS Bid Group
Our first CSS Bid Group took place on Tuesday 16th October. Attendance has been positive with representation across all shipper constituencies.
During this first meeting we established five areas at a conceptual level to ensure commonality of understanding. These are:
  Funding – what a funding party is ‘paying for’
  Liabilities – the liabilities proposed in DCC’s contract
  Liabilities management – how we might fund potential liabilities
  Assurance – independent assurance of Xoserve’s bid
  Contract approval – how we’ll gain agreement from this group to contract with DCC

## Slide 5: Ofgem Switching Programme - Bid
Two further CSS Bid Groups have been planned, these are:
  13th November
  19th December
We agreed with bid group attendees that regular communications from the workgroup sessions will be provided to other relevant groups.