## Slide 1: DSC ChMC CSS update 10th October 2018

## Slide 2: Ofgem Switching Programme – Consequential update
Invitations for the DSG Consequential Workgroup have been issued, the meeting is being held on the 15th October. Our consequential session will form the second part of the meeting following lunch which will allow attendees to attend both sessions or just the morning or afternoon.
The agenda for the afternoon includes:
  Overview/Background of the high level design phase of Central Switching Service
  Level 2 Analysis Heat Map
  Xoserve view of the industry To Be Process Models hi-lighting high level change
  BRD sample – Shipper BRD (BRD’s to be published at the end of October)
  Focus areas for future discussion and work groups
  Data Cleansing
Following this first session there will be future dedicated sessions for a number of consequential area’s (e.g. file formats, capacity referrals). We will plan these sessions with you in order for you to be able plan attendees for each specialised subject.
It has been decided that workgroup 630R will re-commence in order for the consequential governance aspects of required UNC changes to be discussed. Invites for the first session will be generated via Joint Office.

## Slide 3: Ofgem Switching Programme - Bid
On 26th September Xoserve submitted our tender phase submission to DCC. For your information shown below are the DCC procurement dates for the central service provider:
5th November the evaluation phase concludes
6th November invitations issued to top 3 bidders to participate in the next stage, this includes concept demonstration and best and final offer (BAFO)
10th December BAFO submission deadline
7th January BAFO evaluations conclude
12th February preferred bidder notified
Phase 2 Modification
  This modification is currently being prepared, we are working with Denton’s and aim to present the modification with the legal text at the workgroup meeting
  We are aiming for this modification to be presented at Octobers mod panel with urgent status

## Slide 4: Ofgem Switching Programme - Bid
CSS Bid Group
  The first group is being held here at Lansdowne Gate on 16th October commencing at 10am.
  Invites, terms of reference and the non disclosure agreements were issued to Shipper Contract Mangers last Wednesday 26th September
  Non disclosure agreements need to be signed and returned to Xoserve prior to this first meeting
  I’m expecting the frequency of the workgroup meetings to be fluid, as a minimum at least two meetings during November and December aligning to key dates for the next stages of the procurement process
  We welcome this opportunity to work with you as we move towards the next phase of the DCC procurement for the CSS Provider