## Slide 1: R&N Timeline
Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov
2018 | 2019 | 2020
Release 2
Release 3
Feb-19
June-19
Sept-19 (EUC)
Nov-19
Minor Release D3
CSS
RAASP
UIG
Mod 621 – GB Charging
Feb-20
June-20
Nov-20
Assumes February Release continue to be documentation only release
Assumes RAASP will be June 2020 Major Release Delivery
Please note that this is all potential activity within UK Link over the next 36 months
Minor Release D4

## Slide 2: 2018 / 2019 R&N Delivery Timeline
Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan
2018 | 2019 | 2020
R2
PIS
R3
T1 - Imp
Testing
Feb-19
Imp
Jun-19
Design
Build
Testing
Imp
PIS
EUC
Design
Build
Testing
Imp #1
Imp #2
Nov-19
Capture
Governance
Design
Build & UT
ST
SIT
UAT
MT
Imp
PIS
MR
css
Potential Activity
Procurement
Retro
Jun-2020
UIG
2019 / 2020
Mod621 – Uk Link Impacts
CUT
ST
SIT
UAT
UT
IDR
Imp
PIS
UKL CUT
UKL ST
UKL AT & RT
UKL PT
UKL RT
Assumes February Release continue to be documentation only release
Assumes RAASP will be June 2020 Major Release Delivery
Please note that this is all potential activity within UK Link over the next 36 months
Code Merge
Design
Build
ST & Assurance
CM
PT / RT
IMP
PIS
Potential Activity
Closedown
T2 - IMP
Closedown

## Slide 3: 2018 / 2019 R&N Governance Timeline
Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan
2018 | 2019 | 2020
Feb-19
Jun-19
Sep-19 / EUC
Nov-19
MR
css
RAASP
Potential Activity
Mod621 – Uk Link Impacts
Change Pack Issue 07/12/18
Change Pack Issue
09/11/18
ChMC Scope Approval
12/12/18
EQR Approval
09/01/18
Change Pack Issue
14/06/18
BER Approval 09/01/19
No Governance planned - Awaiting BID Outcome Jan 2019
Assumes February Release continue to be documentation only release
Assumes RAASP will be June 2020 Major Release Delivery
Please note that this is all potential activity within UK Link over the next 36 months
BER Approval
10/04/18
Change Pack Issued
June 18
Change Pack Issue
BER Approval 09/01/10
BER Approval 09/01/19
Change Pack Issue
21/12/18

## Slide 4: Change Index – November 2019 Proposed Release
Proposed Release | XRN | Change Title | Current Status | Xos Proposed Prioritsation Score | Proposed R&N Release | Complexity | Finance
Nov 19 | 4691 | CSEPs: IGT and GT File Formats (CGI Files) | Awaiting ChMC Solution Approval | 32% | November 2019 | Medium | DN
 | 4692 | CSEPs: IGT and GT File Formats (CIN Files) | Awaiting ChMC Solution Approval | 32% | November 2019 | Medium | DN
 | 4693 | CSEPs: IGT and GT File Formats Files Affected: CIC, CIR, CAI, CAO, DCI, DCO, CIN, CCN, CUN. | Awaiting ChMC Solution Approval | 32% | November 2019 | High | DN
 | 4694 | CSEPs: IGT and GT File Formats (Create new data validations ) | Awaiting ChMC Solution Approval | 32% | November 2019 | High | DN
 | 4679 | Requiring a Meter Reading following a change of Local Distribution Zone or Exit Zone | Awaiting ChMC Solution Approval | 41% | November 2019 | Medium | Xoserve
 | 4725 | New read reason type for LIS estimate readings | Awaiting ChMC Solution Approval | 28% | November 2019 | Medium | Xoserve
 | 4621 | Suspension of the validation between meter index and unconverted index | Awaiting ChMC Solution Approval | 29% | November 2019 | Tbc | Shipper
 | 4753 | CMS – Increase information provided in .QCL response file | Awaiting ChMC Solution Approval | 24% | November 2019 | Tbc | IGT / DNs
 | 4777 | Acceptance of Contact Details Updates | Solution Development | 30% | November 2019 | Tbc | Shippers

## Slide 5: Change Index – R&N Allocated Change
Proposed Release | XRN | Change Title | Current Status | Xos Proposed Prioritsation Score | Proposed R&N Release | Complexity | Finance
June 19 | 4670 | Reject a replacement read, where the read provided is identical to that already held in UK Link for the same read date | In Delivery | 27% | June 2019 | Low | Xoserve
 | 4687 | PSR updates for large domestic sites | In Delivery | 37% | June 2019 | Low | Shippers
 | 4676 | Reconciliation issues with reads recorded between D-1 to D-5. | In Delivery | 67% | June 2019 | Medium | Xoserve
Feb-19 | 4454 | Cadent Billing – DN Sales (outbound services) | In Delivery | 61% | Feb 2019 | High | Cadent Gas
Feb 19 Doc Release | 4453.1 | Amendment to Job/UPD hierarchies to show ‘irrelevant’ datasets | - |  |  | - | Xoserve
 | 4770 | NDM Sample Data – Mod 0654 Delivery | Awaiting HLE | 35% | Feb 2019 | Medium | Shipper/DN
 | - | 1972.7 Ability to Accept Extended Reading Indexes of up to 12 characters | - | - |  | - | Xoserve
 | - | 2024 The inclusion of rejection code SAN00001 in the rejection code list | - | - |  | - | Xoserve
Sept 19 | 4376 | GB Charging & Incremental (IP PARCA) Capacity Allocation Change Delivery (2019) | In delivery | 31% | September 2019 | High | NTS
 | 4665 | Creation of new End User Categories | In Delivery | 52% | June/Sep-2019 | High | Shippers
Minor Release Drop 3 | 4690 | Actual read following estimated transfer read calculating AQ of 1 | In Delivery | 32% | Feb 2019 | Medium | Shippers
 | 4717 | Use of up to date Forecast weather data in first NDM Nominations Run | Undergoing HLSOIA | 35% | Feb 2019 | High | Shippers

## Slide 6: Change Index – R&N Unallocated External Impacting Changes
Proposed Release | XRN | Change Title | Current Status | Xos Proposed Prioritsation Score | Proposed R&N Release | Complexity | Finance
Unallocated | 4044 | Extension of ‘Must Read’ process to include Annual Read sites | A7 - CP awaiting ChMC solution approval | 41% | Unallocated | Medium | tbc
 | 4474 | Delivery of Retro | A9 - Internal change progressing through capture | 40% | Unallocated | Tbc | DN
 | 4541 | Read Design Gaps - Missing Override Flags In RGMA and Retro Files Linked to Retro (4474) | A9 - Internal change progressing through capture | 39% | Unallocated | Tbc | DN
 | 4584 | Central Switching Services | A9 - Internal change progressing through capture | 21% | Unallocated | Tbc | DN
 | 4627 | Consequential Central Switching Services | A9 - Internal change progressing through capture | 57% | Unallocated | Tbc | DN
 | 4645 | The rejection of incrementing reads submitted for an Isolated Supply Meter Point (RGMA flows) | A5a - Solution Development | 48% | Unallocated | Tbc | Shipper/DN
 | 4713 | Actual read following estimated transfer read calculating AQ of 1 (linked to XRN4690) | A5b - Undergoing Solution Impact Assessment | 30% | Unallocated | Tbc | Shippers
 | 4772 | Composite Weather Variable (CWV) Improvements | A5 - CP in capture with DSG | 39% | Unallocated | Tbc | Shipper/DN
 | 4779 | UNC Modification 0657S - Adding AQ reporting to the PARR Schedule reporting suite | A5 - CP in capture with DSG | 40% | Unallocated | Tbc | Shippers
 | 4780 | Inclusion of Meter Asset Provider Identity (MAP Id) in the UK Link system (CSS Consequential Change) | A5 - CP in capture with DSG | 27% | Unallocated | Tbc | Shippers
 | 4789 | Updating Shipper Reporting Packs and glossary | A2 – Proposed for ChMC | 9% | Unallocated | Tbc | Shippers
 | 4795 | Amendments to the PARR (520a) reporting | A5b - Undergoing Solution Impact Assessment | 44% | Unallocated | Tbc | PAC Budget
 | 4801 | Additional information to be made viewable on DES | A2 - CP proposed for ChMC | 27% | Unallocated | Tbc | Shipper