## Slide 1: Capacity Access Review
Transmission Workgroup
5th September 2019

## Slide 2: Context
    At Transmission Workgroup in August, National Grid made Transmission Workgroup aware of our proposal to continue to review network access arrangements with industry.
    At that workgroup National Grid took an action to provide an aggregated draft list of issues that could form part of the Capacity Access Review (action 0802). We did that on 9th August.
    Industry were requested to send details of any further topics they wish to be included and/or any comments
      Received three responses
    Purpose of today’s Workgroup:
      Discuss the scope of the Access Review through reviewing list of high level topics
      Agree process through which the topics should proceed
      Agree priority of topics
      Agree input to Request

## Slide 3: Potential high level topics
1 | Substitution | Is the process and the associated timescales appropriate? (Lead times, Ofgem approval, treatment of decommissioned sites) | Are the processes for making capacity available where it needs to be effective?
 | Retainers | Are retainers still required with the introduction of PARCA? | 
 | Trade and Transfer | Any issues? | 
 | Zonal | Possible alternative solution to substitution and transfer | 
2 | PARCA | Appropriateness of fees Embedding and extending the “PARCA light process” embedded with CLoCC. | Are there any issues with the PARCA process? Is there an appetite for further review of PARCA?
3 | User Commitment | Are the levels of User Commitment appropriate? Potential links with PARCA and substitution | Are the arrangements for the varying types of User Commitment appropriate?
4 | Capacity Products | Any new products required or redundant products? Including additional auctions (e.g. duration); conditional products (e.g. temperature) | Are there any new or redundant products or processes?
 | Auctions / Applications | Any new processes, redundant processes or refined processes? | 
5 | Flex | Dependent on outcome of network capability work | Is the existing flex product appropriate for Tx?
6 | Governance | UNC / Methodology statements | Are the rules contained in the right place?
7 | 8
Simplification of Regime | Ability of regime to support the future
Complete review of regime | Does the current capacity regime support the future including the greater role of hydrogen (e.g. Hydrogen supplies)

## Slide 4: Process & Priority of Topics
    Process
    As mentioned in August, NG are considering to raise a “request” in the autumn that could address issues raised for consideration.
    Alternatively or in conjunction, issues could progress through the GMaP process.
      Propose that the scope of the Request is topics 1-5
      Topic 6 (Governance) will require consideration alongside all other topics. Also links to the outcome of UNC Modification 0667 and Energy Codes Review.
      Propose to include topics 7 & 8 as part of the GMaP process
      Question: Does WG agree with this approach?
    Priority
    Although there is some overlap of topics, National Grid proposes that topics are taken in turn and in the order stated.
      Question: Does WG agree that these issues should be taken in order of priority?

## Slide 5: High level draft plan
Aug 19
Sept19
Oct 19
Nov19
Dec19
Jan 20
Scope defining
List of potential topics
Feb 20
Process & priority agreement
3rd Oct Tx WG:
Share draft Request
17th Oct Panel:
Seek Request approval
Work package 5
Request raised
Work package 1
Individual project plans for work packages
Mar 20
Apr 20
Work package 2 and 3
Work package 6
May 20
Workgroup will be defining scope of individual work package, identifying issues and resolutions
Solutions progressed concurrently
5th Sept Tx WG:
Inform Request

## Slide 6: Request template: Costs and Issues
  The Request template asks for consideration of wider industry impact.
    Propose “potential impact” to;
      Central Systems and Processes
      Areas of Users and Transporters businesses
      TPD Section B
      Gas Transporter Licence
      Security of Supply
    No impact identified in all other areas identified in Request template
    Question: Do you agree?

## Slide 7
Appendix
  Gas Markets Plan

## Slide 8
 |  | 2020 -----------------2030
BUSINESS AS USUAL INITIATIVES |  | 
GMaP PROJECTS | OPTIMISING THE PRESENT | 
 | PREPARING FOR THE FUTURE | 
                The Gas Markets Plan (GMaP) is a programme for the industry to collaboratively develop and agree a roadmap of market change activities.
The GMaP aims to transform how the industry prioritise, engage on and execute market change
                This will ensure market frameworks continue to provide the consumer with the greatest possible value throughout the energy transformation.
Projects
Projects
Projects
                The programme aims to:
                Be as inclusive as possible
                Improve transparency and visibility of potential market change
                Create a stakeholder-led process for prioritising market change activities
WHY CREATE THE GMaP

## Slide 9
The GMaP will put the industry at the heart of collaboration, planning and acting on future market change activities.
INDUSTRY COLLABORATION
INDUSTRY ACTION
FUTURE OF GAS FORUM
1-2-1 MEETINGS
FUTURE OF GAS STEERING GROUP
2-10 YEAR CHANGE PLAN
GMaP PROJECTS
INDUSTRY PLANNING
GFOP
TRANSMISSION & OTHER WORKING GROUPS
GMaP PROJECT WORKSHOPS
FUTURE OF GAS STEERING GROUP
CHANGING APPROACH

## Slide 10
CONE OF UNCERTAINTY ON NEED FOR MARKET CHANGE
PRESENT
The 2-10 year change plan will consist of industry agreed focus areas relating to optimising the existing regime and exploring market change needed to prepare for the future.
HOW INDUSTRY WILL ACT
“Optimising the present” focus areas
Given the increased clarity on market change needed to optimise the existing regime, the success criteria of GMaP projects related to optimising the present are different to GMaP projects related preparing for the future.
“Preparing for the future” focus areas
Given the lack of clarity on how the energy system will transition to 2050, GMaP projects related to preparing for the future will be more exploratory, aiming to understand the potential market changes needed to facilitate several end-states.

## Slide 11
Identified “optimising the present” and “preparing for the future” focus areas will be prioritised based on the value it will add. This will be agreed by industry through the Future Of Gas Steering Group.
The difference in success criteria of “optimising the present” and “preparing for the future“ GMaP projects drives us to treat these two categories of initiatives separately
COMPLEXITY
LOW
HIGH
LOW
HIGH
CONSUMER VALUE
ACTION
CONSIDER
PRIORITY
ELIMINATE
“Optimising the present” potential focus areas
HOW INDUSTRY WILL ACT
“Preparing for the future” potential focus areas
UNCERTAINTY OF MARKET CHANGE NEEDED
LOW
HIGH
LOW
HIGH
POTENTIAL IMPACT ON MARKET OPERATION
PRIORITY
ELIMINATE
MONITOR
Topic 2
Topic 1
Topic 3
Topic 4
Topic 2
Topic 1
Topic 3
Topic 4

## Slide 12
The industry-agreed priority focus areas will be progressed as GMaP projects over the course of the next year.
“Optimising the present” GMaP 19/20 projects
HOW INDUSTRY WILL ACT
“Preparing for the future” GMaP 19/20 projects
COMPLEXITY
LOW
HIGH
LOW
HIGH
CONSUMER VALUE
CONSIDER
GMaP Project
GMaP 2019
GMaP 2020
“Optimising the present”
GMaP project will aim to identify potential market change solutions before progressing on for implementation.
UNCERTAINTY OF MARKET CHANGE NEEDED
LOW
HIGH
LOW
HIGH
POTENTIAL IMPACT ON MARKET OPERATION
CONSIDER
GMaP Project
GMaP 2019
GMaP 2020
“Preparing for the future”
GMaP project will explore potential market change needed across different scenarios. Low regret actions will be progressed for implementation.
GMaP Project
GMaP Project
Name of project | Output delivered | Length of project | Success Criteria/measure
e.g. Access review |  |  | 
…. |  |  | 
Name of project | Output delivered | Length of project | Success Criteria/measure
e.g. hydrogen frameworks |  |  | 
…. |  |  |