## Slide 1: Key Committees Update - October 2019

## Slide 2: Performance Assurance Committee – 8th October
Impact on Performance Assurance Report Register (PARR) reporting as a result of MOD 0700 / XRN 4991 illustrated to PAC members / PAFA (2 reports impacted and addressed)
DDP roll-out deemed crucial to effective future data provision
PAC requires PAFA to access DDP (being dealt with via XRN 5013) and for PAFA to see granular data. * Does CoMC have a view on which data items should be made available to PAFA?
Delivery of outstanding PARR-related XRNs (4795 & 4779) on track after historic delays and issues

## Slide 3: DSC Change Management Committee – 9th October
Change Documents
EUC Release (XRN 4665) is in Post Implementation Support (PIS) with no outstanding risks / issues
MOD 0700 / XRN 4991 implemented. Inner Tolerance Range in plan for delivery in October (pending UNCC approval) and PARR reporting in November
November-19 release tracking to plan and on schedule to be implemented 9th November
June-20 - funding arrangements amended for XRN 4865 as this change was previously listed as being funded via a pre-BP19/20 budget line
Input sought in ChMC and DSG to provide steer as to which changes will require market trials