## Slide 1: Xoserve output review
Draft REPORT

## Slide 2: agenda
Executive Summary
1
Recommendations
3
Approach
2

## Slide 3: 1. Executive Summary

## Slide 4: Executive Summary - Overview
  Overview
  KPMG conducted an independent review of the outputs that Xoserve provides to its customers. As part of this work 281 individual outputs were identified and reviewed, these are summarised in the Draft Output Catalogue that has been delivered alongside this Document.
  The over-arching objective of this review was to help Xoserve form a clear and holistic view of the service proposition it provides to its customers. The findings of this review are intended to feed into Xoserve’s goal of developing a ‘centre of excellence’ approach towards its customers. To this end, this report provides the following:
  Draft Output Catalogue – a central repository of the 281 identified outputs produced by Xoserve.
  Draft Recommendations – summarising KPMG’s findings during the course of this review. These recommendations identify actions that Xoserve should consider taking forward and includes the potential to capture efficiency savings such as:
    Removal of duplication;
    Simplification opportunities;
    Process improvements;
    Potential for automation; and
    Beneficial reporting outputs including dashboards.
  Summary of recommendations
  A total of 18 recommendations were identified as part of this process, these are summarised in Table 1 on the following page. KPMG has qualitatively scored these recommendations against:
  A full description of how KPMG qualitatively scored recommendations is provided in Section 2 Based on this scoring, to assist Xoserve Management in making decisions around these recommendations, they have been categorised into the following groups:
Deliverability
How complex a recommendation would be to deliver, including potential disruption to customers and systems.
Desirability
A recommendation’s potential to offer efficiency savings and/or its potential for customer acceptance.
  Key Enablement Activities – These recommendations are considered to be over-arching in their potential benefit i.e. they may help/improve the realisation of other benefits in other categories. For example, they include resolution of data quality issues and a code change review that could potentially facilitate the implementation of many other recommendations.
  Potential Quick Wins – This category represents any recommendations not included above that score higher than 1 in both deliverability and desirability. These represent activities that have been identified as having a relatively high potential benefit and that are also not considered not to be overtly difficult/disruptive/complex to implement.
  Governance Activities – This group represents recommendations not included above that have a desirability score of less than 1, therefore, they are expected to deliver minimal efficiency savings and are expected to have a neutral response from customers. All recommendations within this group represent activities relating to governance, process and/or administration.
  Potential Significant Benefit – This category includes recommendations not included in the above that have a desirability score of 2 or over but a deliverability score of 1 or less.

## Slide 5: Executive Summary – Summary of Recommendations
  Table 1 – Summary of the 28 recommendations identified by KPMG
  Table 1 summarises the 18 recommendations that KPMG identified as part of this study, they have been categorised according to the groups described on the preceding page. Our scoring methodology for deliverability and desirability is described in detail in Section 2. The recommendations are described in detail in Section 3.
  KPMG have made high level estimates of the reduction in reports that may be captured by a given recommendation. These estimates are based upon report totals that have been provided to KPMG by Stakeholders.
  Please note that report reduction figures have been calculated on a ‘per recommendation’ basis and do not take into account synergies or potential overlaps between different recommendations.
Category | # | Recommendation | Theme | Delivery | Desirability | Potential Report Reduction
Key enablement activities | 1 | Review/rectify Shipper Pack Queries | Data Quality |  |  | 0
 | 18 | BIRST feasibility study | Governance/Admin/Process |  |  | 0
Potential quick wins | 13 | GSR automation | Automation |  |  | 5
 | 10 | Consolidation of five 'Shipperless and Unregistered' reports | Consolidation |  |  | 4
 | 17 | SHQ automation | Automation |  |  | 10
 | 16 | Allocations automation | Automation |  |  | 9
 | 8 | Demand automation (including weather data) | Automation |  |  | 2
 | 5 | Credit and Risk automation | Automation |  |  | 2
Potential significant benefit | 15 | Asset portfolio automation | Automation |  |  | 48
 | 2 | Shipper pack automation | Automation |  |  | 22
 | 9 | AQ/SOQ automation | Automation |  |  | 20
 | 6 | Invoicing automation | Automation |  |  | 20
 | 3 | Consolidate 'must read' reporting | Consolidation |  |  | 10
 | 14 | UIG automation | Automation |  |  | 11
 | 7 | PACC and PARR automation | Automation |  |  | 12
Governance activities | 12 | Process/governance in response to planned changes to 3 reports | Governance/Admin/Process |  |  | 0
 | 11 | Assign ownership of output catalogue | Governance/Admin/Process |  |  | 0
 | 4 | Ownership of Customer Team reports | Governance/Admin/Process |  |  | 0

## Slide 6: 2. Approach

## Slide 7: Approach
Overview
Xoserve asked KPMG to perform a review of the outputs they provide to their customers to help them gain insight into the information and reports they generate and the processes used to produce this information.
The over-arching objective of this review was to help Xoserve form a clear and holistic view of the service proposition it provides to its customers. The findings of this review are intended to feed into Xoserve’s goal of developing a ‘centre of excellence’ approach towards its customers.
KPMG was asked to identify areas where reporting can be reduced and where output production can be simplified and duplication eliminated. KPMG was also asked to highlight potential opportunities for process improvement, automation and the use of dashboards.
Approach
Stakeholder meetings
Information gathering was implemented through a series of meetings with key Stakeholders within the Xoserve organisation. Meetings took place with key individuals from key departments within Xoserve. These departments had been identified as having a role in issuing outputs to clients, they were:
In preparation for these meetings stakeholders were asked to populate an ‘Output Catalogue’ which captured details on the outputs that their department/function is responsible for.
Amongst other elements, the Output Catalogue records the data produced in each output, the purpose of the outputs, the processes and workload required to produce data, and any recipients of the outputs. Stakeholder meetings were guided by the Output Catalogue which was used by KPMG to generate lines of enquiry and to guide discussions around potential for report consolidation, automation opportunities etc.
Analysis and recommendations
KPMG conducted ongoing analysis of the Output Catalogue as new updates were received and as enquiries progressed during Stakeholder meetings. The following issues were considered:
Potential areas duplication/simplification (including where outputs report similar data).
Opportunities for automation.
Opportunities for process improvement.
Opportunities for improved reporting outputs including dashboards.
As a result of the above KPMG identified 18 recommendations for Xoserve to consider. To help Xoserve identify recommendations which yield the most immediate and greatest benefits to customers KPMG scored these recommendations based on their deliverability and desirability, the scoring methodology used is described in the following slide.
Analytical Services
Customer Data Services
CDS SSP
Credit and Risk
Customer
Data Office
Demand Estimation
Invoicing
Metering Services

## Slide 8: Approach – Scoring of recommendations
  KPMG qualitatively scored each recommendation according to five categories, three of which are an indicative measure of the difficulty to deliver the recommendation and one of which are an indicative measure of how desirable it would be to implement the recommendation for the customer and/or for Xoserve:
  Each of these categories were scored between 0 and 3 for each recommendation, scoring was applied according to the criteria described in Table 3.
  Table 3 – Scoring criteria for the five categories against which recommendations were assessed
  KPMG then calculated an average score for Deliverability and Desirability based on the mean score of the categories within each group
Deliverability
Complexity
Deliverability
Potential disruption to customers
Deliverability
Potential disruption to systems
Desirability
Potential for customer acceptance/buy-in

## Slide 9
3. Recommendations

## Slide 10: Recommendation 1 – Review and rectify Shipper Pack Queries
  Customers Affected
  All Shippers
  Delivery
  Consultation with both the Customer Team, PAC Team and other individuals who have had issues reconciling data, formulate a comprehensive list of QA issues.
  Based on the above conduct a full query review to identify how best to resolve the above QA issues.
  Implementation of the change process to edit the data queries accordingly.
  Reports affected
  CAT07 – CAT26 (Shipper Packs A – T)
Potential Costs and benefits
  Resource required to conduct QA review exercise, all shippers will also need to be consulted and informed. Development/editing of queries is expected to be a relatively straight forward process on the grounds that Xoserve is familiar with this process.
  High level benefits include resource savings from removal of intensive manual QA process. Other benefits include a reduction in queries and negative customer responses as a result of discrepancies in data.
score
  Description
  There have been a number of discrepancies and QA issues identified within Shipper Packs, for example:
  inconsistent inclusion of IGT data; and
  data not reconciling back to UK Link in subsequent checks.
  These anomalies have meant that significant manual QA is required to check the output of all packs. KPMG recommend a review of the data, calculations and queries that are used to generate the Shipper Packs.
Potential cost/benefit | Impact
Delivery: Complexity | 2
Delivery: Potential disruption to customers | 2
Delivery: Potential disruption to systems | 2
Desirability: Potential for customer acceptance/buy-in | 3
Delivery | Desirability | Quick Win
2.0 | 2.5 | No
  Purpose
  To reduce the amount of time spent on QA, corrections and customer queries and to ensure lasting consistency of data fields between different outputs
Potential monthly report reduction | 0

## Slide 11: Recommendation 2 – Automated/Dashboard Shipper Packs
  Customers Affected
  All Shippers
  Delivery
  Consultation with customers to determine whether automated sending versus a dashboard would be the preferred option (including demonstration of what a dashboard could look like).
  Consultation with customers about additional data/functionality that they would like to see in the Shipper Packs (e.g. potentially UIG data).
  Following customer buy-in, implementation of the change process to develop the preferred solution (including eliminating production of reports that have been superseded by the new solution).
  Reports affected
  CAT07-26 (Shipper Packs A – T)
  ‘MOD425 Report (RCRE) – Confirmation’
  ‘MOD455 Report (RERE) - Asset Attach’
  1278
Potential Costs and benefits
  High level of resource required to engage, consult and seek buy-in from all Shippers.
  Medium level of complexity to either develop an automated process or a dashboard (Xoserve already has experience in the development of BIRST platforms, this could help mitigate some of the complexity in this area).
  Development of (BIRST) data visualisations for Shipper Packs could save material resource. These could both better display and illustrate the date while saving resource output used in the manual creation of the packs. Other potential benefits include an increased level of functionality for customers.
score
  Description
  Under the current process, Shipper Packs are automatically produced based on a standard query which extracts data from SAP BW. A Customer Team member then undertakes a manual QA process and sends each Shipper Pack individually to customers. The overall delivery of the shipper packs is a time-intensive process requiring manual work and can take up to 5 days in total for each iteration per month.
  Xoserve should consider whether this process could be fully automated by either:
  Producing a Shipper Pack process that automatically sends data to customers; or
  Producing a shipper-pack dashboard (potentially using BIRST). There is currently no visualisation of the data provided within the Shipper Packs, however, this data is well-suited to a range of useful visualisations which could both better display data and simplify the pack issuance process. The majority of this information is provided at a summary “count” level, generally outlining the number or count of MPRNs based on different filter queries, which could be illustrated using a variety of different views. The BIRST Dashboard is already in use and could be used to house the Shipper Pack outputs using various data visualisation. These could both better display and illustrate the date while saving resource output used in the creation of the packs.
Potential cost/benefit | Impact
Delivery: Complexity | 1
Delivery: Potential disruption to customers | 1
Delivery: Potential disruption to systems | 1
Desirability: Potential for customer acceptance/buy-in | 3
Delivery | Desirability | Quick Win
1.0 | 3.0 | No
  Purpose
  To reduce the amount of resource required to generate shipper packs
Potential monthly report reduction | 23

## Slide 12: Recommendation 3 – Consolidated/Automated Must Read Reporting
  Customers Affected
  All Shippers
  All Networks
  Delivery
  Internal engagement process to determine the best way to consolidate these reports, including:
    Full interaction with the teams currently implementing these reports.
    Determining whether data be consolidated into a single interface (and whether the Shipper Dashboard is the best medium in which to report the data).
    Which reports and data items can be consolidated?
  Exploration of whether other means could be used to prompt Shippers to self serve and seek out must read data on their own.
  Implementation of the change process to development the preferred solution (including eliminating production of reports that have been superseded by the new solution).
  Reports affected
Potential Costs and benefits
  High level of resource required to engage, consult and seek buy-in from all Shippers and Networks. Medium level of complexity to develop a dashboard. Development of (BIRST?) data visualisations for Shipper Packs could save material resource. These could both better display and illustrate the date while saving resource output used in the manual creation of the packs. Other potential benefits include an increased level of functionality for customers.
score
  Description
  Under the current process, a number of different must read reports are sent to Shippers and Networks. These reports generally outline individual MPRN supply point data based on different must read criteria (such as requests to Shippers for reads for sites not read over a given period). This data represents granular data which is summarised in the monthly Shipper Packs.
  KPMG recommend that Xoserve could consider whether there is scope for consolidating these must read reports. This consideration should include a view on whether there is merit for including must-read information within the solution that is being considered for development of automated shipper packs. This would involve the inclusion must-reads queries into the system being developed, to allow customers to access MPRN level data on the Supply Points that have not been read.
CDS0039 CDS0041 | Plot To Postal Report id 180 | MUR PRENOTES NON MONTHLY MR02b | MUR Pre Notes By Network | MUR Notification by Network
1231 (Rpt_id_1231_MUR_Admin_Invoice) | Domestic Must Read Reports | MUR Notification MR02 by Shipper | MUR Prenotes MR02 by Shipper | CAT 18 - Shipper Pack L - Must reads
Potential cost/benefit | Impact
Delivery: Complexity | 1
Delivery: Potential disruption to customers | 1
Delivery: Potential disruption to systems | 1
Desirability: Potential for customer acceptance/buy-in | 3
Delivery | Desirability | Quick Win
1.0 | 3.0 | No
  Purpose
  To reduce the amount of resource required to administer the must-read reporting process
Potential monthly report reduction | 10

## Slide 13: Recommendation 4 –Assigning ownership of Customer Team Reports
  Description
  26 reports outputs do not currently have a formal owner (CAT01 – CAT26). The responsibility to extract and send the data is temporarily assigned to the Customer Team.
  A potential team for this data to be assigned to is the Customer Data Services team (ideally following implementation of improvements/automation identified in other recommendations). This would need to include ownership of the change process (i.e. changes going through the change committee) and maintenance of distribution lists.
  Delivery
  Firstly, the delivery mechanism of the structure and delivery of Shipper Packs should be finalised as per previous recommendations. Any changes to the existing report delivery (such as potentially through the use of a new dashboard) would need to be defined and implemented prior to allocation to new owners.
  Xoserve to conduct a review of the most suitable owner for these reports and to implement the ownership change process via the change process channel (included changes to output catalogue and any associated process and RACI documents).
Potential Costs and benefits
  Limited cost during decision process with the high level benefit of having long-term ownership and costs assigned. Customers expected to be neutral with regard to buy-in, no potential efficiency savings identified.
score
  Customers Affected
  All Shippers
  Reports affected
  CAT01 – CAT26 (Shipper Packs A – T)
Delivery | Desirability | Quick Win
2.7 | 0.5 | No
Potential cost/benefit | Impact
Delivery: Complexity | 3
Delivery: Potential disruption to customers | 2
Delivery: Potential disruption to systems | 3
Desirability: Potential for customer acceptance/buy-in | 1
  Purpose
  To ensure that appropriate governance is embedded and maintained over all of Xoserve’s outputs
Potential monthly report reduction | 0

## Slide 14: Recommendation 5 – Credit and Risk Automation/dashboard
  Customers Affected
  DSC Credit Committee members, EBCC Committee Members, Joint Office, Selected Shippers (Indebtedness Reports)
  Delivery
  KPMG and Xoserve to identify all potential reports that could fall into this category.
  Following customer engagement, finalisation of the specifications of the system, including:
    What data points to report
    What visualisations to produce (if any)
    Formats available for downloading
  Development, testing and deployment of dashboard.
  Exploration of potential dependencies around input information for the Indebtedness Reports (which draw on data within Gemini).
  Reports affected
  DSC Credit Committee Operational Stats
  EBCC Operational Stats
  Indebtedness Reports
Potential Costs and benefits
  Resource required to engage, consult and seek buy-in from stakeholders. Medium level of complexity to develop a dashboard (Xoserve already has experience in the development of BIRST platforms, this could help mitigate some of the complexity in this area). Development of data visualisations could save material resource. These could both better display and illustrate the date while saving resource output used in the manual creation of the packs. Other potential benefits include an increased level of functionality for customers.
score
  Description
  There are currently three reports within the Credit & Risk Team which are issued publicly to members of a number of regulatory committees and networks. These focus on issues such as creditworthiness, indebtedness and the posting and reduction in collateral posted by network users. These reports are very manual and descriptive, primarily being formed of large PPT presentations on positions of different users for the committees to give overall industry figures, but also specific Shipper information's for defaults.
  KPMG recommend exploring the potential for these reports (in either the same or similar format) to be provided via a self-serve Birst dashboard. Members of committees (or indebted members) would be able to self serve information and visualisations of these reports.
  Visualisations to consider include:
  Performance over time; and/or
  The ability to highlight ‘repeat offenders’, customers at risk and other trends.
  Data on Shipper usage would require anonymization.
Potential cost/benefit | Impact
Delivery: Complexity | 2
Delivery: Potential disruption to customers | 1
Delivery: Potential disruption to systems | 1
Desirability: Potential for customer acceptance/buy-in | 3
Delivery | Desirability | Quick Win
1.3 | 2.0 | Yes
  Purpose
  To reduce the amount of resource required to provide credit and risk information to relevant parties
Potential monthly report reduction | 2

## Slide 15: Recommendation 6 – Self-Serve Invoicing Dashboard
  Description
  Analytical Services manage the issuance of a significant number of different invoicing summaries (RA and RANTS outputs) which are sent out at various frequencies and times (dependent on customer request) to both Gas Transporters and National Grid. In total 15 invoice summary reports are sent out, at a material cost of person days.
  In addition issuance follows a fairly complicated schedule, with multiple issuances a month on specific days.
  KPMG recommend that Xoserve to consider deployment of a self-serve dashboard to allow customers to request and download invoice summaries as required. This data is not complex, and would lend itself well to such an approach. KPMG do do note however that there are sometimes limited data quality issues with this data that would need to be controlled/resolved as part of this process.
  Customers Affected
  Scotland Gas Networks Plc, Northern Gas Networks Limited, Southern Gas Networks Plc, Wales & West Utilities Ltd
  Cadent Gas Limited
  National Grid Gas Transmission Ltd
  Outputs affected
  RA01–05, 07, 08
  RANTS01 – 10
  NTS Unique Sites Report
  Energy Tracker
  LPG MI
  MAS New Report
score
  Delivery
  KPMG and Xoserve to identify all potential reports that could fall into this category.
  Following customer engagement, finalisation of the specifications of the system, including:
    what data points to report;
    what visualisations to produce (if any); and
    formats available for downloading.
  Development, testing and deployment of dashboard. Please note that this recommendation may require data pulls from the Gemini system.
Potential Costs and benefits
  System development and customer engagement required, however, potential for large efficiency gains. Furthermore, Xoserve is already familiar with dashboard development.
Potential cost/benefit | Impact
Delivery: Complexity | 1
Delivery: Potential disruption to customers | 1
Delivery: Potential disruption to systems | 1
Desirability: Potential for customer acceptance/buy-in | 3
Delivery | Desirability | Quick Win
1.0 | 3.0 | No
Potential monthly report reduction | 35
  Purpose
  To reduce the complexity and amount of resource required to administer and provide invoicing information to relevant parties

## Slide 16: Recommendation 7 – PAC and PARR automation
  Customers Affected
  All Shippers
  All Networks
  Performance Assurance Framework Administrators
  Delivery
  KPMG and Xoserve to identify all potential reports that could fall into this category.
  Development, testing and deployment of dashboard. Please note that this recommendation may require data pulls from the Gemini system.
  Following customer buy-in, implementation of the change process to development the preferred solution (including eliminating production of reports that have been superseded by the new solution).
  Reports affected
Potential Costs and benefits
  High level of resource required to engage, consult and seek buy-in from stakeholders. Medium level of complexity develop a dashboard (Xoserve already has experience in the development of BIRST platforms, this could help mitigate some of the complexity in this area). Development of (BIRST) data visualisations could save material resource. These could both better display and illustrate the date while saving resource output used in the manual creation of the packs. Other potential benefits include an increased level of functionality for customers.
score
  Description
  Various teams and functions are known to produce outputs relating to Xoserve’s PARR and PAC reporting requirements and Xoserve allocates a significant amount of resource in the generation of this information and these reports.
  KPMG recommend that Xoserve explore whether the PARR and PAC reporting process could be automated by allowing the information to be accessed and downloaded from a live dashboard.
  This could help eliminate a number of issues, including:
  Eliminating the ‘duplication of effort’ that currently occurs when PAC and PARR reports are effectively reporting the same information that is also produced in other outputs (e.g. meter read performance and rejections etc. that are also reported in shipper packs).
  Data quality issues e.g. when these reports are issued at different times to analogous data within other outputs resulting in related reports being misaligned (live data will often not match because it is constantly changing and being updated).
PARR 1330 1331 1332 1333 1334 | 1321 1325 1326 DE01 DE02 CAT19 CAT26
Potential cost/benefit | Impact
Delivery: Complexity | 1
Delivery: Potential disruption to customers | 1
Delivery: Potential disruption to systems | 1
Desirability: Potential for customer acceptance/buy-in | 3
Delivery | Desirability | Quick Win
1.0 | 2.5 | No
  Purpose
  To reduce the complexity and amount of resource required to administer the PAC and PARR reporting process
Potential monthly report reduction | 11

## Slide 17: Recommendation 8 – self-serve of Monthroughput’, ‘Frithroughput’ & ‘Weatherandcv’
  Description
  These three outputs report similar data items (demand data by load band with weather correction when weather data becomes available). To this end KPMG recommend considering how these reports can be consolidated into a self-serve system delivered from a live-database which incorporates weather-corrected data when this becomes available.
  Customers Affected
  Scotland Gas Networks Plc, Northern Gas Networks Limited, Southern Gas Networks Plc, Wales & West Utilities Ltd
  Cadent Gas Limited
  Outputs affected
  Monthroughput
  Frithroughput
  Weatherandcv
score
  Delivery
  Engagement with customers to confirm whether these reports could be consolidated and whether there is appetite for a self-serve delivery mechanism such as a BIRST dashboard.
  Conduct internal process change procedures to ensure that changes to relevant reports are implemented and that superfluous reports are no longer produced.
  Develop delivery mechanism.
Potential Costs and benefits
  Engagement with five customers required alongside potential implementation of changes to various reports and/or development of self-serve delivery mechanisms such as a BIRST dashboard
Potential cost/benefit | Impact
Delivery: Complexity | 1
Delivery: Potential disruption to customers | 2
Delivery: Potential disruption to systems | 2
Desirability: Potential for customer acceptance/buy-in | 2
Delivery | Desirability | Quick Win
1.7 | 2.0 | Yes
  Purpose
  To reduce the amount of resource required to generate and deliver the information contained within these three reports
Potential monthly report reduction | 14

## Slide 18: Recommendation 9 – Self-Serve AQ/SOQ
  Description
  Various Xoserve functions produce outputs that report data relating to Annual Quantity (AQ) and Supplier Offtake Quantity (SOQ). For this reason KPMG recommend that Xoserve to consider deployment of a self-serve dashboard/download system to allow customers to request and download AQ data as required.
  Customers Affected
  All Shippers
  All Networks
  AUGE
  Outputs affected
  REC121
  AUGE AQHistory (Analytical Services). This report may need to be anonymised in this case i.e. it anonymises actual meter point reference numbers
  BOPRI1 (Analytical services)
  BOPRI2 (BOPRI_2_B_cpm0015_v2)
  LargeLoads
  IP1035
  IP1051-IP1059
  CDS0033
  CDS0047
  CR3317
  CDS0001
  CDS0048
  CDS0080
score
  Delivery
  KPMG and Xoserve to identify all potential reports that could fall into this category (please note that the list below is what has been identified during stakeholder meetings, however, other reports may also warrant inclusion.
  Following customer engagement, finalisation of the specifications of the system, including:
    What data points to report
    What visualisations to produce (if any)
    Formats available for downloading
  Development, testing and deployment of dashboard.
Potential Costs and benefits
  System development and customer engagement required, however, potential for large efficiency gains.
Potential cost/benefit | Impact
Delivery: Complexity | 1
Delivery: Potential disruption to customers | 1
Delivery: Potential disruption to systems | 1
Desirability: Potential for customer acceptance/buy-in | 3
Delivery | Desirability | Quick Win
1.0 | 3.0 | No
  Purpose
  To reduce the complexity and amount of resource required administer and provide AQ and SOQ information to relevant customers
Potential monthly report reduction | 19

## Slide 19: Recommendation 10 – Consolidating ‘Shipperless and Unregistered’ reports
  Customers Affected
  All Shippers
  All Networks
  Delivery
  Internal consultation process to identify extent of automation/consolidation that is possible within the four internal reports.
  Additional internal consultation as to whether this data can be incorporated into a ‘Shipper Dashboard’
  Implement internal process change procedure to ensure that consolidation is implemented and/or automated queries developed.
  Outputs affected
  D343 (Legitimately Unregistered, Orphaned, PTS & SSP)
  Shipperless & Unregistered Reporting
  IP616 - BB_AUGE_Report
  IP705 - BB_GSR_report_Network
  IP608 - Shipper and unregistered site reporting (BB_MUS_Report_1)
Potential Costs and benefits
  Engagement with customers not expected to be required, delivery is dependent on internal consultation process and implementation of consolidation and/or query development following this consultation.
score
  Description
  This recommendation relates to five outputs that report on sites that have been identified as ‘shipperless’ or unregistered. The main report is called ‘Shipperless & Unregistered Reporting’ this report is delivered to all shippers and networks and it provides critical information relating to the UIG calculation/reporting process.
  The other four reports are internal reports that feed into and inform the ‘Shipperless & Unregistered Reporting’ report, these are as follows:
  D343 (Legitimately Unregistered, Orphaned, PTS & SSP)
  IP608 - Shipper and unregistered site reporting (BB_MUS_Report_1)
  IP616 - BB_AUGE_Report
  IP705 - BB_GSR_report_Network
  KPMG recommend that Xoserve consider consolidation in the creation of these reports, for example, could DE43, IP608, IP616, IP705 be rolled up into a single calculation report? Alternatively, could these calculations be developed into queries that automatically feed into the ‘Shipperless & unregistered Reporting’ output?
Potential cost/benefit | Impact
Delivery: Complexity | 2
Delivery: Potential disruption to customers | 2
Delivery: Potential disruption to systems | 2
Desirability: Potential for customer acceptance/buy-in | 1
Delivery | Desirability | Quick Win
2.0 | 2.0 | Yes
  Purpose
  To reduce the amount of resource required to generate and deliver the ‘Shipperless and Unregistered Reporting’ output
Potential monthly report reduction | 4

## Slide 20: Recommendation 11 – Agree Process and ownership of the output catalogue
  Customers Affected
  All Customers
  Delivery
  Review and sign-off catalogue maintenance process
  Assign ownership of catalogue and process
  Implement internal change procedures to embed the catalogue process within business as usual processes
  Reports affected
  All Reports
Potential Costs and benefits
  Requires internal consultation, sign-off and change processes to be implemented, however, external engagement with customers would not be required and disruption to customers is not expected.
score
  Description
  In order for Xoserve to maintain control and visibility of it’s reporting it needs to embed an Output Catalogue maintenance and update process. This will allow Xoserve to:
  maintain a real-time view of all the outputs they produce and their content;
  maintain a view of the resource costs of that reporting; and
  maintaining an enduring solution for identifying efficiency saving opportunities (such as consolidating of reports).
  KPMG has designed an initial view of what the Output Catalogue maintenance process would look like and KPMG now recommend that Xoserve review this process, edit as necessary and then embed it within business as usual processes within the organisation. As part of this, Xoserve should also agree upon which individuals/department should take ownership of the catalogue and associated process.
Potential cost/benefit | Impact
Delivery: Complexity | 3
Delivery: Potential disruption to customers | 2
Delivery: Potential disruption to systems | 3
Desirability: Potential for customer acceptance/buy-in | 1
Delivery | Desirability | Quick Win
2.7 | 0.5 | No
  Purpose
  To ensure that appropriate governance is embedded and maintained over all of Xoserve’s outputs
Potential monthly report reduction | 0

## Slide 21: Recommendation 12 – Planned changes to DE01, DE02 and de03
  Description
  DE01 and DE02 provide non daily metered (NDM) sample data. They are currently driven by an offline database of information (on automated meter reading equipment which effectively turns ‘dumb’ meters into smart meters) including how many sites are being sampled and lists possible sites that could be sampled in the future. KPMG understand that the source data for these outputs is in the process of being moved to a new system called SAS, this will remain as a separate source system.
  KPMG recommend that Xoserve update the Output Catalogue once these changes have been implemented and the new system has been deployed. In addition, if Xoserve maintains a record of an overall system structure then this new source of data would need to be included within that record.
  On a related note, ultimately the DCC is expected to take on the reporting of this information so these reports are expected to become obsolete and the catalogue will nee to be updated once this happens.
  The DE03 report provides shippers with their overall UIG position, this report is due to be replaced by an automated report. This will serve to eliminate the manual ‘screen scrape’ that is currently conducted to create DE03. When these changes are put in place, the catalogue will also need to be updated accordingly.
  Customers Affected
  All Networks
  All Shippers
  Outputs affected
  DE01
  DE02
  DE03
score
  Delivery
  Update Output Catalogue in accordance with the change process once these changes are implemented.
Potential Costs and benefits
  Effects on customers are expected to be minimal because these changes largely pertain to internal processes. Therefore engagement with customers is expected to be minimal or not required.
Delivery | Desirability | Quick Win
3.0 | 0.5 | No
Potential cost/benefit | Impact
Delivery: Complexity | 3
Delivery: Potential disruption to customers | 3
Delivery: Potential disruption to systems | 3
Desirability: Potential for customer acceptance/buy-in | 1
  Purpose
  To ensure an up to date output catalogue is maintained
Potential monthly report reduction | 0

## Slide 22: Recommendation 13 – Dashboard/Consolidation of GSR Reporting
  Description
  Xoserve produces multiple outputs related to the GSR reporting process (this generally relates to information pertaining to meter removals, GSR contacts, and/or prompts for networks and shippers to check sites and confirm that meters have been removed).
  KPMG recommend that Xoserve consider whether there is scope to refine the reporting of this data by presenting it through a dashboard or through consolidation of information in this area.
  Customers Affected
  All Shippers
  All Networks
  Outputs affected
  CAT02
  IP1125
  IP1184
  MOD425 - Report
  IP1043
  IP568
score
  Delivery
  Internal engagement process to determine the best way to consolidate GSR reporting, including:
    Can all data be consolidated into a single report and/or would a self-service dashboard be more appropriate?
    Which reports and data items can be consolidated?
  Implement the change process to roll out the solution.
  Update Output Catalogue accordingly
Potential Costs and benefits
  Customer engagement required in order to fully understand their requirements (how they use the reports) and how changes would impact them. Potentially significant system changes, however, considered to be relatively more straight forward than other dashboards on the grounds that less reports and data items need to be reported.
Potential cost/benefit | Impact
Delivery: Complexity | 2
Delivery: Potential disruption to customers | 1
Delivery: Potential disruption to systems | 1
Desirability: Potential for customer acceptance/buy-in | 3
Delivery | Desirability | Quick Win
1.3 | 3.0 | Yes
  Purpose
  To reduce the complexity and amount of resource required to administer and provide GSR information to networks and shippers
Potential monthly report reduction | 6

## Slide 23: Recommendation 14 – Consolidation/Dashboard of UIG Reporting
  Description
  A number of Xoserve functions produce reports that feed into the UIG calculation and reporting process. Given the number of these reports and the importance of the UIG issue KPMG recommend that Xoserve consider whether there is scope to consolidate and refine the reporting of information in this area. This has the potential to increase efficiency and functionality for customers as well as providing consistency with respect to what is reported. KPMG have currently identified seven reports that may be in scope of this recommendation:
  Analytical Services produce two UIG-related outputs.
  Data Office produce three related outputs.
  Demand estimation produce two related outputs.
  Based on the above, KPMG is currently considering whether development of a UIG dashboard might be appropriate.
  KPMG note that there is currently a UIG reporting review underway (for example, DE03 and DE04 due to be automated as part of this process). The development of this recommendation should be conducted in line with the current review that is already underway.
  Customers Affected
  All Shippers
  Outputs affected
  Analytical Services: RecbyMonthIndustry
  Analytical Services: RecbyMonthShipper
  Demand Estimation: DE03 and DE04
  Data Office: 1330 (Rpt_ID_1330_PAC_Report _2 _No _Reads _March_April), 1331 (Rpt_ID_1331_User_Report_1_Nov_Dec_Reads_Report), 1332 (Rpi_ID_1332_User_Report_2_Mar_Apr_Reads_Report), 1333 (Rpt_id_1333_PAC_Report3_No_WC_Read_MAY), 1334 (Rpt_id_1334_PAC_Report4_WC_Read_Sep), 1321 (Rpt_ID_1321_SP_UiG_Add_Data), 1325 (Rpt_iD_1325_National_UiG_D1_vs_D5), 1326 (Rpt_iD_1326_National_UiG_vs_Reconcilled)
score
  Delivery
  Internal engagement process to determine the best way to consolidate UIG reporting, including:
    Full interaction with the team currently implementing the UIG review
    Can all data be consolidated into a single report and/or would a self-service dashboard be more appropriate?
    Which reports and data items can be consolidated?
  Implement the change process to roll out the solution.
  Update Output Catalogue accordingly
Potential Costs and benefits
  Extensive level of customer engagement required in order to fully understand their requirements (how they use the reports) and how changes would impact them. Potentially significant system changes.
Potential cost/benefit | Impact
Delivery: Complexity | 1
Delivery: Potential disruption to customers | 1
Delivery: Potential disruption to systems | 1
Desirability: Potential for customer acceptance/buy-in | 3
Delivery | Desirability | Quick Win
1.0 | 2.5 | No
  Purpose
  To reduce the complexity and amount of resource required administer and provide UIG information to relevant customers
Potential monthly report reduction | 14

## Slide 24: Recommendation 15 – Asset Portfolio automation
  Customers Affected
  All Shippers
  All IGTs
  All Networks
  Possibly AUGE
  Delivery
  KPMG and Xoserve to identify all potential reports that could fall into this category.
  Following customer engagement, finalisation of the specifications of the system, including: what data points to report, what visualisations to produce and formats available for downloading.
  Following customer buy-in, implementation of the change process to development the preferred solution (including eliminating production of reports that have been superseded by the new solution). Please note that development of a solution would also need to consider back-up options in case the front line system fails.
  Reports affected
Potential Costs and benefits
  High level of resource required to engage, consult and seek buy-in from all stakeholders. Medium level of complexity to either develop a dashboard (Xoserve already has experience in the development of BIRST platforms, this could help mitigate some of the complexity in this area). Development of (BIRST?) data visualisations could save material resource. These could both better display and illustrate the date while saving resource output used in the manual creation of the packs. Other potential benefits include an increased level of functionality.
score
  Description
  Under the current process, there are a significant number of reports which are aimed at providing live information on the asset base. These are primarily delivered as a commercial service to Shippers outlining their portfolio information, but also iGTs, and Networks. The information is primarily provided by CSV or Excel, but through a variety of different routes such as DVD, EMAIL, SFTP. The standard base system which this is drawn from is SAP BW. Significant resource is applied sending these reports.
  Xoserve should consider whether this process could be fully automated by producing a self-serve asset dashboard (potentially using BIRST) focussing on asset information. This would allow Customers access to their specific portfolio of asset information, on request. Much of this information is provided at a granular (specific meter point) level, so any dashboard would require functionality to download entire data sets with relevant information. However data visualisation and other techniques could also be used to outline the more summary level information.
BO43_DM_Large_Loads_List | CNG Enhanced Portfolio Report | NGS Asset Report | Capital Meters - MOD297 | 1299
ScottishPower | EDF Monthly data information | SOP ASSET REPORT | NGD WEEKLY METER DETAIL REPORT | 1323
AUGEMeterReads | Registered User Portfolio (CDS0020) | CNG (ENY) Supplier Report | EDF Monthly Data Information Report | 1315
Annual Asset Portfolio (.PPN) | Data Portfolio Snapshot | VOL Enhanced Registered User Portfolio | EAL MOD297 | 1314
Registered User Portfolio (CDS0019) | BUS Beacon Report | Npower Group Portfolio Reports | IP1051 - (User Pays Portfolio Report) | AUGEMeterAssets
Corona Primes and Subs Report | M&C Portfolio | NGD Enhanced Fortnightly Report | IP1055 - (DM CSEP Portfolio Report) | WTWPortfolio
Orsted Asset Portfolio Report | MSC Data, | SHE ASSET REPORT | IP1056 - (NTS DM CSEP Portfolio Report) | CDS0026
Weekly Meter Detail Report | Npower Quarterly Portfolio Extract | BUS Meter | EON Last Inspection Date Report | MSC Enhanced Data
AGA Enhanced Registered User Portfolio | SGN IGT Data | TEX Enhanced Corrector Register | EON Recent Reads Report | CDS0066
DNO SP COUNT |  | CDS0083 | CDS0075 | CDS0067
Potential cost/benefit | Impact
Delivery: Complexity | 1
Delivery: Potential disruption to customers | 1
Delivery: Potential disruption to systems | 1
Desirability: Potential for customer acceptance/buy-in | 3
Delivery | Desirability | Quick Win
1.0 | 3.0 | No
  Purpose
  To reduce the complexity and amount of resource required to administer and provide asset portfolio information to relevant customers
Potential monthly report reduction | 60

## Slide 25: Recommendation 16 – Allocations Dashboard
  Customers Affected
  All Networks
  Delivery
  Internal engagement process to identify most suitable delivery interface for these outputs.
  Consultation with stakeholders to determine whether a dashboard would be the preferred option (including demonstration of what a dashboard could look like).
  Consultation about additional data/functionality that they would like to see, visualisations, summaries.
  Following customer buy-in, implementation of the change process to development the preferred solution (including eliminating production of reports that have been superseded by the new solution).
Potential Costs and benefits
  Medium level of resource required to engage, consult and seek buy-in from stakeholders. Medium level of complexity develop a dashboard (Xoserve already has experience in the development of BIRST platforms, this could help mitigate some of the complexity in this area). Development of (BIRST?) data visualisations could save material resource. These could both better display and illustrate the date while saving resource output used in the manual creation of the packs. Other potential benefits include an increased level of functionality for customers.
score
  Description
  Under the current process, multiple sets of information on the allocation of gas flows are sent to a number of different parties in multiple reports. This data includes shipper information, activity, and a range of energy usage and allocations stats. The information is primarily provided by CSV, through email. The standard base system which this is drawn from is SAP BW.
  Xoserve should consider whether this process could be automated by producing a dashboard delivery system (potentially using BIRST) focussing on this allocation information. This would allow parties access to their specific allocation information, on request. These could both better display and illustrate the date while saving resource output.
Orsted energy (OrstedAlloc) BO20_Allocated_DM_Energy BO21_Allocated_NDM_Energy_Report BO_25_CSEPS_Allocations BO22_NDM_Allocations | BO_23_ndm_demand_network BO33_Unique_Sites_Allocations BONTS_25_Allocated_DM_Energy_v2 BONTS_26_Allocated_DM_EnergyNew BONTS_30_Unique_Sites_Allocations_NTS_V1
Potential cost/benefit | Impact
Delivery: Complexity | 2
Delivery: Potential disruption to customers | 1
Delivery: Potential disruption to systems | 1
Desirability: Potential for customer acceptance/buy-in | 3
Delivery | Desirability | Quick Win
1.3 | 2.5 | Yes
  Purpose
  To reduce the complexity and amount of resource required to administer and provide information on allocations
  Reports affected
Orsted energy (OrstedAlloc) BO20_Allocated_DM_Energy BO21_Allocated_NDM_Energy_Report BO_25_CSEPS_Allocations BO22_NDM_Allocations | BO_23_ndm_demand_network BO33_Unique_Sites_Allocations BONTS_25_Allocated_DM_Energy_v2 BONTS_26_Allocated_DM_EnergyNew BONTS_30_Unique_Sites_Allocations_NTS_V1
Potential monthly report reduction | 30

## Slide 26: Recommendation 17 – Consolidation/Dashboard for SHQ data
  Customers Affected
  All Networks
  All Shippers
  Delivery
  Internal consultation and feasibility study looking into whether a new ‘catch all’ query can be used to capture, summarise and output reports which outline the entire set of data items contained within these three reports.
  Following customer buy-in, implementation of the change process to develop the preferred solution (including eliminating production of reports that have been superseded by the new solution), writing and test of new query/dashboard, testing phase and issuance.
  Reports affected
CR3317 (Rpt_id_591_NGN_SOQ_SHQ_Report)
CDS0001 (Network DM Supply Point SOQ-SHQ Reductions Report)
CDS0080 (BUS Nomination Enquiry Report (UMR))
IP1051-IP1059
Potential Costs and benefits
  High level of resource required to engage, consult and seek buy-in from stakeholders. Work needed now to explore how new query would work and development of new process. Low level of complexity to develop new query.
score
  Description
  There are multiple outputs which report information on Standard Hourly Quantity (SHQ) to selected groups of Shippers and all Networks. These reports contain varying levels of granularity of data on SHQ. With the data generally extracted from SAP BW, SAP ISU and issued on a monthly basis.
  Xoserve could explore the potential to either:
  Amalgamate these specific SHQ reports into one monthly granular SHQ report, which would be sent to all of the Networks and Shippers requesting the reports. In total nearly four days per months can be spent issuing these reports. A new all encompassing query could be used to generate the overarching SHQ/SOQ report to issues to all relevant parties.
  Develop a custom build SHQ Dashboard which could look to provide live on request access to different time cuts of SHQ/SOQ data for individual parties across the multiple reports in this space.
Potential cost/benefit | Impact
Delivery: Complexity | 2
Delivery: Potential disruption to customers | 1
Delivery: Potential disruption to systems | 1
Desirability: Potential for customer acceptance/buy-in | 3
Delivery | Desirability | Quick Win
1.3 | 3.0 | Yes
  Purpose
  To reduce the complexity and amount of resource required to administer and provide information on data relating to SHQ
Potential monthly report reduction | 12

## Slide 27: Recommendation 18 – BIRST Feasibility study and Standardisation
  Customers Affected
  All customers that will use dashboards
  Delivery
  Conduct an in-depth internal consultation and feasibility study to fully understand BIRST functionality and limitations. Identify potential issues and unknowns that would need to be clarified.
  Develop and embed standardised processes (documentation) for BIRST dashboards
  Reports affected
  All reports scheduled to be incorporated into dashboards
Potential Costs and benefits
  Requires an in-depth internal consultation process and development of standardised approaches (included associated documentation). Given that the number of dashboards currently in operation are limited the disruption to customers and systems is expected to be minimal
score
  Description
  Within this report KPMG has made multiple recommendations for development and rollout of BIRST dashboards.
  Given the potential for BIRST to have a significant role in Xoserve’s future reporting and the potential to capture meaningful efficiency savings. KPMG recommend that Xoserve conduct a pre-emptive feasibility study to ensure that BIRST is fit for purpose and ‘future proof’ including developing a full understanding of the limitations that the system may have, alongside identifying and agreeing any operating standards that need to be embedded. Examples of issues that need to be considered include:
  Confirming whether BIRST has a strict 500,000 line limit for a given report/dashboard, whether this is sufficient for customer needs and/or how this could be circumvented if there is ever a need for additional lines.
  How Xoserve will maintain visibility of self-service reports that customers have downloaded (for audit and query purposes etc.) i.e. developing a standard operating procedure where Xoserve has a repository/access to every report that a customer has downloaded.
  Conducting a full review of existing dashboards to facilitate a full understanding of Xoserve’s BIRST capability and understanding how existing dashboards and queries can be leveraged to develop the recommendations that Xoserve chooses to take forward (including whether any existing dashboards can be consolidated).
  Can BIRST send reports/reminders/prompts automatically to customers?
  Ensuring that data security standards are adhered to (i.e. password protection of downloaded files if this is required by regulation)
  Consider whether deployment of a purpose-built BIRST deployment team could help capture economies of scale and long term efficiency savings
Potential cost/benefit | Impact
Delivery: Complexity | 2
Delivery: Potential disruption to customers | 3
Delivery: Potential disruption to systems | 3
Desirability: Potential for customer acceptance/buy-in | 1
Delivery | Desirability | Quick Win
2.7 | 0.5 | No
  Purpose
  Over-arching study to fully understand BIRST’s capability and to ensure that it has all the functionality required to be Xoserve’s long term dashboard/reporting tool
Potential monthly report reduction | 0