## Slide 1: Change Management Committee Sections 2 - 7
13th November 2019

## Slide 2: 2. New Change Proposals – Initial Review

## Slide 3: 2. New Change Proposals – Initial Review
Agenda Item | XRN / Title | Customer Class / Voting Party |  |  |  | Funding | DSC Service Area
 |  | Shipper Y/N | DNO Y/N | GT Y/N | IGT Y/N |  | 
2.1 | XRN5033 Addition of low-level data to EUC Report | Y | N/A | N/A | N/A | We expect this to be 100% Shipper funded.. | Service Area 6: Annual quantity, DM supply point capacity and offtake rate reviews
2.2 | XRN5036 Updates to must read process | N | Y | N | N | We expect this to be funded by DN constituencies -100% DN to be agreed in ChMC. (Actual split for SA2 is 90% Shipper and 10% DNO’s) | Service Area 2: Provide query management, changing the funding split. The generation of must reads sits under Service Area 22 – Specific Services; these Service Lines are not expected to change as part of this CP. Amendments will be to the logic in the generation of the must reads contacts only.
2.3 | XRN5038 Convert Class 2, 3 or 4 meter points to Class 1 when G1.6.15 criteria are met (MOD 0691) | Y | N/A | N/A | N/A | We expect this to be 100% shipper funded. | Service Area 22: Specific Service New Service Line

## Slide 4: 2.1 XRN5033 – Additional of low-level data to EUC Report
Customer Class | Voting Party? Yes or No | Funding Split (%)
Shipper | YES | 100%
Distribution Network Operators (DNOs) | N/A | 
National Grid Transmission | N/A | 
Independent Gas Transporter | N/A | 
Justification:- This will provide additional data to Shippers showing the AQ at EUC attribute level within the report spreadsheet. This is NDM data used by customers to simulate allocation, UIG calculations for classes 3 and 4. |  | 
Voting Parties and Funding Split
DSC Service Area: | Service Area 6: Annual quantity, DM supply point capacity and offtake rate reviews
Service Line Impacts (new, amended, existing, deleted), etc. | N/A
Link to Change Proposal | XRN5033
Change Details
Problem Statement
The Shippers currently receive an EUC report (developed via XRN4806) that details all Gemini data and customer data at aggregate AQ level. This does not allow them to see a breakdown level which confirms how the EUC data is calculated(banded) together.
Change Description
The proposal is to create an additional tab within the EUC report. This will detail how each EUC band is calculated at aggregated AQ level showing the low-level data. This will be a monthly report for all gas days occurred in previous month and will be in spreadsheet format. A check would be required to ensure that the low level data adds up to the Aggregate level in the original report.

## Slide 5: 2.2 XRN5036 Updates to must read process
Customer Class | Voting Party? Yes or No | Funding Split (%)
Shipper | N/A | 
Distribution Network Operators (DNOs) | YES | 100%
National Grid Transmission | N/A | 
Independent Gas Transporter | N/A | 
Impacted Parties:- ChMC will be asked to consider and agree the funding to 100% DN, which is different to the Service Area. (normally 90% Shipper and 10% DNO’s) |  | 
Voting Parties and Funding Split
DSC Service Area: | Service Area 2: Provide query management, changing the funding split to 100% DN’s.
Service Line Impacts (new, amended, existing, deleted), etc. | The generation of must reads sits under Service Area 22 – Specific Services; these Service Lines are not expected to change as part of this CP. Amendments will be to the logic in the generation of the must reads contacts only.
Link to Change Proposal | XRN5036
Change Details
Problem Statement
Following the implementation of Modification 0692 – Automatic updates to the Meter Read Frequency, there will be an increase in the volume of must read Contacts generated including where a site has a Smart Meter or Advanced metering equipment in situ. These sites should have remote reading capability and therefore should not rely on the must read process. To ensure that the must read process is fit for purpose, the criteria should be updated to generate must read Contacts for required sites only.
Change Description
It is proposed that the new requirements for must read process are as follows: • On the 20th business day must read Contacts are generated for: Monthly read sites that have not had a valid read loaded on UK Link for 4 months Non-monthly read sites that have not had a valid read loaded on UK Link for 24 months Sites that meet one or more of the following conditions are excluded from the must read generation process Have Meter Mechanism Code of [NS, S1 or S2] Have an [AMR Indicator] Have an [active DCC flag]

## Slide 6: 2.3 XRN5033 Convert Class 2, 3 or 4 meter points to Class 1 when G1.6.15 criteria are met (MOD 0691)
Customer Class | Voting Party? Yes or No | Funding Split (%)
Shipper | N/A | N/A
Distribution Network Operators (DNOs) | N/A | N/A
National Grid Transmission | N/A | N/A
Independent Gas Transporter | N/A | N/A
Impacted Parties:- If Shippers do not meet the proposed timeframe to convert sites to Class 1, this will be done for them. This may affect DNO & IGT revenue and reports. CDSP and DMSP will need to take appropriate actions. |  | 
Voting Parties and Funding Split
DSC Service Area: | Service Area 22: Specific Service
Service Line Impacts (new, amended, existing, deleted), etc. | New service line.
Link to Change Proposal | XRN5033
Change Details
Problem Statement
Based on the findings of the UIG Task Force, as at December 2018 just 12 sites were contributing 0.85% of national LDZ throughput to annualised UIG and up to 0.3% of national LDZ throughput to daily UIG volatility.
Change Description
This Modification proposes that where the requirement for a Class 2, 3 or 4 meter point to become Class 1 (number of calculations and number of months) has been met, and the Shipper has not taken steps to convert the site to Class 1 within a 28 Supply Point System Business Day grace period, that the CDSP would take steps to convert the meter point to Class 1. The Modification also proposes a new Performance Assurance report of sites where the CDSP has taken action, over the previous 12 months.

## Slide 7: 3. New Change Proposals – Post Initial Review None for this meeting

## Slide 8: 4. New Change Proposals – Post Solution Review

## Slide 9: 4. New Change Proposals – Post Solution Review Example
Agenda Item | XRN / Title Proposed Release Link to Change Proposal Comm Ref | Solution Summary Outcome |  |  |  | Implementation Summary outcome |  |  | DSG Preferred Option and date | Comments | Responses
 |  | Organisation | Approve | Defer | Reject | Approve | Defer | Reject |  |  | 
4.1 | XRN4897 and XRN4899 Deletion of Customer Contact Details and Priority Service Register Data (PSR) at the Change of Shipper and Supplier Events June 2020 Link to 4897 Link to 4899 2456.1 - RT - PO Change Pack |  |  |  |  |  |  |  | There were no Responses received. The solution was taken to DSG on 7th November and there were no challenges raised. |  | 

## Slide 10: Change of Shipper and/or Supplier events
The change is to ensure that customer data is being correctly maintained within UKLink systems
The data in context is:
  Emergency (and Isolation) Contact Details
  Customer Contact Details
  Priority Service Register (PSR) data
The above data will be deleted at change of Shipper and/or change of Supplier
  For the avoidance of doubt, this is any change in short code for either entity
In a Change of Supplier event the Emergency Contact Details will be retained
  This is in line with the Central Switching Service Consequential Changes (CSSC)
Following the change of Shipper and/or Supplier event, the details should be resubmitted by the Shipper/Supplier via the Shipper if required
  In a change of Shipper event this can be included in the CNF file

## Slide 11: 4. New Change Proposals – Post Solution Review Example
Agenda Item | XRN / Title Proposed Release Link to Change Proposal Comm Ref | DSG Preferred Option and date | Solution Summary Outcome |  |  |  | Implementation Date outcome |  |  | Comments | Responses
 |  |  | Organisation | Approve | Defer | Reject | Approve | Defer | Reject |  | 
4.2 | XRN4992 MOD 0687 - Creation of new charge to recover Last Resort Supply Payments - Solution Review Implementation date depends on solution option Link to 4992 2456.2 - RT - PO Change Pack | Interim solution – Option 4 Enduring solution – Option 1 | NGN | X |  |  | X |  |  |  | 
 |  |  | EDF | X |  |  | X |  |  | Stated option 4 however also approved to DSG preferred 2 stage option | 
 |  |  | Npower | X |  |  | X |  |  |  | 
 |  |  | Scottish Power | X |  |  | X |  |  | SP wanted to understand funding implications and if industry will be charged twice with a 2-stage implementation. | Industry would be required to fund implementation of both solutions however the cost for long term solution will not include any work already implemented.

## Slide 12: 5. CSS Consequential Implementation Plan and Project update. 5.1 The following slides give an overview of the Functional Changes & Documentation Changes for CSS Consequential for approval. Link to CSSC Change Pack 5.2 CSSC Project update

## Slide 13: 5.1 Implementation Plan
Functional Changes |  |  |  |  |  |  |  |  | 
XRN / Title | Impacted Parties |  |  |  | Solution & Implementation Summary outcome |  |  |  | Comments
 | Shipper | DNs | NTS | IGT | Organisation | Approve | Clarification | Reject | 
XRN4627 CSSC - Nomination Enquiry and Registration | X |  |  |  | EDF | Date Only | Design |  | There were several points for clarity and comments below. Why not make it a single combined record which would simply file structure? (N90 & U06) TMC – We need to ensure that this is reliably sent to parties by 7PM at latest given we have to set up smart meters by start of next day. Due to the criticality of this flow, we would also expect CDSP to report on this flow performance to PAC
 |  |  |  |  | SSE | Design & Date |  |  | Xoserve are exploring what the ‘Re-Nomination’ supporting CSS process should be. We wish to highlight that Industry are dependent on Xoserve and Landmark establishing and defining this detail. It is important that this information be provided as soon as possible, so that Industry have a full end-to-end process design to support Re-Nomination scenarios.
 |  |  |  |  | Centica | Date Only | Design |  | It would have been useful to include further detail such as BRN 3pm deadline in the "Associating Settlement Data to Initial Registrations and Switches" We feel the T99 should be updated to not include MPRN as this duplicates data held in the S75. That being the TMC should also include a CSS reference as per the ASN file.
This Change Pack was deferred in October and an extraordinary DSG meeting will be held on the 6th November which will address the customer comments and we will seek DSG approval of any changes to be implemented before seeking approval of the Design Specification at the ChMC meeting

## Slide 14
Functional Changes |  |  |  |  |  | 
XRN / Title | Solution & Implementation Summary outcome |  |  |  | Comments | Xoserve Response
 | Organisation | Approve | Deferred | Reject |  | 
XRN4920 Review of the CSSC Gemini Business Requirements Document 2457.1 - RT - PO | Centrica |  |  |  | The pack presented in July had additional slides which are not included and would be useful to include in the BRD. This includes details of 3 batches at 22:00, 22:30 and 22:45 and includes a new cancellation job. The 22:45 DM Nomination job is included as an activity in the BRD but no time is detailed. There is also a table of key changes in that pack that I think would provide a useful summary in the BRD | All the mentioned changes have been incorporated We have now updated the Change Pack with a change marked copy of the updated BRD.
We will contact the customer for approval before seeking approval of the Design Specification at the ChMC meeting

## Slide 15
Agenda Item | XRN / Title Proposed Release Link to Change Proposal Comm Ref | Solution Summary Outcome |  |  |  | Implementation Date outcome |  |  | DSG Preferred Option and date | Comments | Responses
 |  | Organisation | Approve | Defer | Reject | Approve | Defer | Reject |  |  | 
 | New Gemini ACT file notification of meters that have switched 2457.2 - RT - PO | SSE | X |  |  | X |  |  |  | Please confirm that the New ACT file notification will be sent over the IX? This would be our preference over any other method. | The new ACT file notification for Gemini will be sent over the IX.
 |  | Centrica |  |  |  | X |  |  |  | We were told the file will be received in the evening approx. 10pm on D-1. There is no provision of this information in the Gemini BRD | The timing of the ACT file notification is approximately 22:00 hours. This is indicative as it is dependent upon the time the MDS / AAQ files are received from UK Link. This update will also be included in the BRD
 |  | E.ON |  |  |  |  |  | X |  | We would like to challenge the application of any penalties or have a period of a soft landing on delivery to allow parties to adjust to the new flow and processes. | The impacts from a scheduling perspective have not been considered from a change of code perspective however we will engage with colleagues at National Grid and discuss the potential of a soft landing period.
We will contact the customer for approval before seeking approval of the Design Specification at the ChMC meeting

## Slide 16
Functional Changes |  |  |  |  |  | 
XRN / Title | Solution & Implementation Summary outcome |  |  |  | Comments | Xoserve response
 | Organisation | Approve | Deferred | Reject |  | 
XRN4921- Review of the CSSC GT and IGT Business Requirements Document 2457.3 - RT - PO | NGN | X |  |  | We would like to note that a change marked version of the BRD was requested but never received. This meant that changes were difficult to identify. | We have now updated the Change Pack with a change marked copy of the updated BRD.
 | Centrica |  |  |  | Several updates were requested The synch message to Xoserve is the Synchronise Deactivation. Section 5.4.5 includes a typo “this is will endure Can Section 5.18.1 be explained, what is the 5 day objection window?” | These have been updated in the document This message is not available to GRDA The 5 day object window is the electricity industry objection window of five working days. A description can be found in the ‘D-4.1.6 E2E Operational Choreography v2.1’
We will contact the customer for approval before seeking approval of the Design Specification at the ChMC meeting

## Slide 17
Functional Changes |  |  |  |  |  | 
XRN / Title | Solution & Implementation Summary outcome |  |  |  | Comments | 
 | Organisation | Approve | Deferred | Reject |  | 
Settlement Data 2457.4 - RT - PO | SSE | X |  |  | Within the Business Rules on page 4 it is stated: "A BRN received after 1500hr on D-1 won’t be applied to a CSS Registration or Change of Shipper Event effective the start of the next day". Please can you clarify whether in a scenario where we send the BRN after 1500hr D-1, this BRN will be discounted/rejected | BRN will not be rejected and will remain valid for 60 days. If a BRN hasn’t been associated prior to the deadline and the Shipper requires changes to the default values, then, as the Registered Shipper, they would need to make updates via the existing SPA update files
 | Centrica |  |  |  | Please can the rejection codes be linked to the business rules. If the BRN expires during a registration, defaults will be applied. Assume this triggers an updated ASN Please can the CSS_REFERENCE_NUMBER in the T99 be renamed | Noted however there are large number of existing business rules which can be determined from the mapping provided in the Shipper Rejection Code V6.1FA spreadsheet Where the CDSP lapse a Settlement Detail Notification (BRN) the CDSP will not notify the Shipper who submitted the Settlement Detail. Yes. These attributes have been renamed in the T99 segment
 | Gazprom | X |  |  | The BRN business rules do not cover validation of the LSP Emergency Contact Details. This is highlighted in the Shipper BRD document 2457.5 which one is correct? | Added 5.9.10 Where there is a mandatory requirement for large site contact details to be provided (e.g. emergency contacts) and these have not be provided within the Settlement Detail Notification (BRN), then the notification shall be rejected and the requested settlement data will not be considered.
We will contact the customer for approval before seeking approval of the Design Specification at the ChMC meeting

## Slide 18
Functional Changes |  |  |  |  |  | 
XRN / Title | Solution & Implementation Summary outcome |  |  |  | Comments | 
 | Organisation | Approve | Clarification | Reject |  | 
XRN4922 CSSC Shipper Business Requirements Document 2457.5 - RT - PO | SSE | X |  |  | It would have been useful for the change pack to include a change tracked version of the Shipper BRD Please can you confirm that UK Link will send the MSO flow following Market Sector Code changes only when they occur outside of the switching process, as is stated in the Shipper BRD v1.2 section 5.13.2?. Please also note minor text errors in 5.13.1 for correction | We have now updated the Change Pack with a change marked copy of the updated BRD. UK Link will send the MSO flow following Market Sector Code changes only when they occur outside of the switching process Accepted. Text amended
 | Centrica |  |  |  | There was several queries which have been addressed. Please see the representation matrix. | 
 | Gazprom | X |  |  | There was several queries which have been addressed. Please see the representation matrix. | 
We will contact the customer for approval before seeking approval of the Design Specification at the ChMC meeting

## Slide 19
Agenda Item | XRN / Title Proposed Release Link to Change Proposal Comm Ref | Solution Summary Outcome |  |  |  | Implementation Date outcome |  |  | DSG Preferred Option and date | Comments | Responses
 |  | Organisation | Approve | Defer | Reject | Approve | Defer | Reject |  |  | 
 | Supply Meter Point Updates, Stakeholder Data and Meter Reads 2457.6 - RT - PO | SSE | X |  |  | X |  |  |  |  | 
 |  | Gazprom | X |  |  | X |  |  |  | What is the cut-off day for submission of the opening read for validation following a change of shipper or supplier event? Following a change of supplier or supplier event, what day will the MBR be produced? | The cut off day for submission of the opening read for validation following a change of shipper or supplier event is D+10 for Class 3 & 4 MBR is produced after the submission window (i.e., after D+10) unless opening read estimation is triggered earlier by an event such as subsequent transfer, class change, RGMA etc.

## Slide 20: 6. Implementation Plan
Please see the following slides for an overview Outages.
Attached is the full Implementation Plan document.

## Slide 21: 6. Implementation Plan - Outages
Outages |  |  |  |  |  |  | 
Change Request Number | Impacted System | Outage Duration |  |  |  |  | Committee Notified Date
 |  | Start Date | Start Time | End Date | End Time | Brief Description | 
TBC | DCC Phase 1 | 30/11/2019 | TBC | 01/12/2019 | TBC | DCC phase one & two will not have not have any outages/cutover that will impact the industry as it doesn't go live until the end of phase 3 as it will be in the TCS ECP data centre till all migration activities have been completed | 07/08/2019
4970 | EFT | 07/02/2020 | TBC | 08/02/2020 | TBC | This is the cutover of the production environment for EFT, the outage will be on the weekend, the impact to the industry will be minor and that any system that utilises the Enhancement File Transfer (EFT) as a background application will be unable to send or revise files during the maintenance window as the application is switched from PET/KET to Chess/Cress. | 13/11/2019
4970 | DCC | 28/03/2020 | TBC | 29/03/2020 | TBC | This is the cutover of the production environment for DCC the outage will be on the weekend, the impact to the industry will be minor and that any nominations/ confirmations that utilises the Data Communications Company (DCC) as a background application will be unable to send or revise files during the maintenance window as the application is switched from PET/KET to Chess/Cress. Subject to change due to multiple inflight changes at the time, but only by a week. | 13/11/2019
4970 | CMS | 11/04/2020 | TBC | 12/04/2020 | TBC | This is the cutover of the production environment for CMS, the outage will be on the weekend, the impact to the industry should be minor and that the Contact Management System will be unable to send or receive files, raise contacts and will not allow users to log on during the maintenance window as the application is switched from PET/KET to Chess/Cress. Subject to change due to multiple inflight changes at the time, but only by a week. | 13/11/2019
4970 | RTP | 25/01/2020 | TBC | 26/01/2020 | TBC | This is the cutover of the entire RTP application, the outage will be on the weekend and the impact will be little to none and will unable to be utilised during the maintenance window as the application is switched from PET/KET to Chess/Cress. | 13/11/2019
4970 | AD & BoKs | 28/03/2020 | TBC | 29/03/2020 | TBC | This will be cutover of the AD & BoKs application, the which includes the Actives Directory (AD), BoKs and Squid proxy the outage will be on the weekend and the impact will be little to none and will unable to be utilised during the maintenance window as the application is switched from PET/KET to Chess/Cress. | 13/11/2019
4970 | Birst Connector | 11/04/2020 | TBC | 12/04/2020 | TBC | This is the cutover of the entire Birst connector application, the outage will be on the weekend and the impact will be little to none and will unable to be utilised during the maintenance window as the application is switched from PET/KET to Chess/Cress. | 13/11/2019
4970 | Control M | 16/05/2020 | TBC | 17/05/2020 | TBC | This is the cutover of the entire Control M application, the outage will be on the weekend and the impact will be little to none and will unable to be utilised during the maintenance window as the application is switched from PET/KET to Chess/Cress. Subject to change due to multiple inflight changes at the time, but only by a week. | 13/11/2019
4970 | Internet routing for UKLink | 23/05/2020 | TBC | 24/05/2020 | TBC | This is the cutover of the Internet routing for UKLink, the outage will be on the weekend and the impact will be minor, UKLink will be unable to be accessed and unable to send or receive files to corresponding systems during the maintenance window as the application is switched from PET/KET to Chess/Cress. | 13/11/2019
TBC | UK LINK | 15/11/2019 | 05:00 | 15/11/2019 | 11:00 | ​Desktop & Network Programme (part of TransformUs) consists of a number of projects replacing multiple services currently provided by National Grid, BT and Verizon. One of the projects is replacing network services across Xoserve. This including Data Centre connections provided by BT, via TCS. | 13/11/2019

## Slide 22: 7. Approval of Change documents
7.1 CCR for COR4149 NG Gateway Migration
    Voting Party NGT
7.2 CCR for XRN4991 MOD700
    Voting Party Shippers & DNOs
7.3 BER & CCR for XRN5003 Data Discovery Platform – DNs
    Voting Party DN’s
7.4 BER for XRN4996 June 2020
    Voting Party Shipper, DNOs & IGTs