## Slide 1: Extraordinary Meeting
22nd November 2019

## Slide 2: XRN4992 MOD 0687 – Creation of new charge to recover Last Resort Supply Payments

## Slide 3: XRN4992 MOD 0687 – Creation of new charge to recover Last Resort Supply Payments
Agenda Item | XRN / Title Proposed Release Link to Change Proposal Comm Ref | DSG Preferred Option and date | Solution Summary Outcome |  |  |  | Implementation Date outcome |  |  | Comments | Responses
 |  |  | Organisation | Approve | Defer | Reject | Approve | Defer | Reject |  | 
4.2 | XRN4992 MOD 0687 - Creation of new charge to recover Last Resort Supply Payments - Solution Review Implementation date depends on solution option Link to 4992 2456.2 - RT - PO Change Pack | Interim solution – Option 4 Enduring solution – Option 1 | NGN | X |  |  | X |  |  |  | 
 |  |  | EDF | X |  |  | X |  |  | Stated option 4 however also approved to DSG preferred 2 stage option | 
 |  |  | Npower | X |  |  | X |  |  |  | 
 |  |  | Scottish Power | X |  |  | X |  |  | SP wanted to understand funding implications and if industry will be charged twice with a 2-stage implementation. | Industry would be required to fund implementation of both solutions however the cost for long term solution will not include any work already implemented.

## Slide 4: BER for XRN4996 June 2020

## Slide 5: BER for XRN4996 June 2020
We are working on the breakdown for the costings and will update in the meeting
Voting Party Shipper, DNOs & IGTs

## Slide 6: Market Trials for June 2020
  These slides are going to DSG on Monday 18th and we will update the slide deck on Tuesday with DSG recommendations

## Slide 7: XRN4996 - June 20 Market Trials Options
9 weeks | £210,750 | XRN4691, XRN4692, XRN4772, XRN4850, XRN4871(B), XRN4888, XRN4941, XRN4932 | CGI,CIN, AWV, FWV, AIA,PRN, RAT MRI, Capacity Invoice (Ratchet) | 45-50 | 10 (4 DN, 2 IGT, 4 Shippers)
Duration | High Level Cost | 8 Changes | Files considered | No. Of Test cases | Participants
Full Scale
Low Scale
6 weeks | £178,500 | XRN4691, XRN4692, XRN4772, XRN4850, XRN4941, XRN4932 | CGI,CIN, AWV, FWV, AIA,PRN, RAT MRI, Capacity Invoice (Ratchet) | 35-40 | 8 (4 DN, 2 IGT, 2 Shippers)
Duration | High Level Cost | 6 Changes | Files considered | No. Of Test cases | Participants
5 weeks | £128,650 | XRN4691, XRN4692, XRN4850, XRN4932 | CGI,CIN, MRI, Capacity Invoice (Ratchet) | 15-20 | 6 (2 DN, 2 IGT, 2 Shippers)
Duration | High Level Cost | 4 Changes | Files considered | No. Of Test cases | Participants
Medium Scale

## Slide 8: Slide 4
80%
Option 1
Full Scale
60%
Option 2 Medium Scale
40%
Option 3 Low Scale
XRN4996 - June 20 Market Trials Funding Arrangements
XRN Ref | Change Title | Shipper | DN | iGT | MT Recommended | Option 1 | Option 2 | Option 3
4691 | CSEPs: IGT and GT file formats (CGI files) |  | 90 | 10 | Yes | Yes | Yes | Yes
4692 | CSEPs: IGT and GT file formats (CIN files) |  | 90 | 10 | Yes | Yes | Yes | Yes
4772 | Composite weather variable (CWV) improvements | 50 | 50 |  | Yes | Yes | Yes | No
4850 | Notification of Customer Contact Details to Transporter |  | 90 | 10 | Yes | Yes | Yes | Yes
4865 | Amendment to Treatment & reporting of CYCL reads | 100 |  |  | No | No | No | No
4871(B) | Changes to Ratchet regime (MOD0665) |  | 100 |  | Yes | Yes | No | No
4888 | Removing Duplicate adderss update validation for IGT Supply Meter Points via Contact Management System (CMS) |  |  | 100 | Yes | Yes | No | No
4930 | Requirement to inform Shipper of Meter Link Code Change | 100 |  |  | No | No | No | No
4941 | Auto udpates to meter read frequency (MOD0692) | 100 |  |  | Yes | Yes | Yes | No
4932 | Improvements to the quality of the Conversion Factor values held on the Supply Point Register (MOD0618s) | 100 |  |  | Yes | Yes | Yes | Yes
 | Option 1 - Full MT all changes - £210,750 | £94,837.50 | £88,515 | £27,397.50 |  |  |  | 
 | Option 2 - Medium Scale MT 7 changes - £178,500 | £64,260 | £107,100 | £7,140 |  |  |  | 
 | Option 3 – Low Scale MT 4 changes - £128,650 | £32,162.50 | £86,838.75 | £9,648.75 |  |  |  |