## Slide 1: Xoserve CRM Project Update
James Verdon
(Customer Advocate)

## Slide 2: What’s Happened to Date?
January to September
2019
Pega PoV initiatives conducted between June & September
September / October
November to present
Pega Proof of Value Showcases to Company – very well received
Prioritisation of Delivery items
Recruitment of Dev Team and a Pega Architect to move to delivery - awaiting start dates
Requirements gathering workshops held in February
Rationalisation of initiatives under ownership of one Business Optimisation team
Pega and Agile Training for staff
Delivery managed using Agile methodology
Approval for Pega as preferred solution
Initiative rationalisation completed and Pega chosen as single solution for Proof of Value (PoV)
Sprint planning
Exec Team briefed on recommendations and next steps
Project Team early engagement with Operations teams

## Slide 3
Ref / Status | Success Aim | Purpose
1 | As a Xoserve Employee, I can search on any customer (individual or organisation) and view a full profile, high level stats, historic interactions, sentiment and services they receive. | To provide an immediate view for any employee on who this customer is, how they feel about specific Industry topics, who they are connected to (Suppliers, 3rd Party Services, etc.) and what services they currently receive from Xoserve. Specific data points will be used to create Segment Profiles.
2 | As a Xoserve Employee, I can document my latest interactions with the customer (channel agnostic). | To capture all contact with our customers and ensure we have broad insight into the extent of our interactions with them. Potential to use functionality for all Industry Meetings, Forums, Events & Training in future.
3 | As a Xoserve employee I can create a case to track agreed actions and follow up activities (channel agnostic), with a view of the history of issues/interactions with that customer (organisation level or individual). | This is to add a tracking layer to enquiries or activities outside of the Ticket Management Process. Potential to absorb Ticket Management Processes in future.
4 | As a Xoserve employee progressing a case (Ticket), I can see related issues, suggested responses / further reading, sentiment scores and future relevant events. | To create opportunities to delight the customer with little manual coordination required from the employee.
CRM Proof of Value – Success Criteria Review

## Slide 4
Delight
Ease
Reliability
Increasing Customer
Satisfaction
& TRUST
Quick Wins (3 months)
Medium Term (6-12mths)
Longer Term (12mths+)
Contact Profiles
Organisational Profiles
Segment Dashboards
Historic Feedback uploaded
Logging of Customer Meetings
Summary Timeline views of interactions
Survey controls to ensure we are not repeatedly targeting the same contacts with multiple survey / feedback requests
Processes to manage Contacts
Categorisation of Contact types to create validated Distributions Lists
Communications Quality Control Processes
Sentiment Analysis
Case Management Trial using Meeting Actions not currently covered by Service Desk
Predictive “Next Steps” responses using full end to end process guidance
*Above based on an operational dependency to produce / structure documentation appropriately as a data source
Predictive “Next Steps” responses using Products & Services Catalogues
Subscription based communications for products, services and specific Industry topics
*Both the above are dependent on Strategy Department initiatives to create a Services Data source
Predictive “Next Steps” responses using Training and Industry Events
PROCESS AUTOMATION & VALIDATION (ongoing initiatives)
Option to merge Case Management with existing Ticket Management Service
Maintenance of Products & Services Data within Pega allows us to easily cross reference with Customer Data and deliver more valuable Business MI
*Dependent on technical review to compare Pega against Service Now
PROCESS AUTOMATION & VALIDATION (ongoing initiatives)
TO BE DISCOVERED!!! – There is plenty of untapped potential not even touched by the PoV Project that will likely present themselves as we familiarise and bed in this new system
Notes: How can Pega improve our Reliability?:
Relevant Customer Information is accessible to anyone, to provide context & intelligence for your next interaction
We will categorise our contacts data appropriately, to allow us to create and validate our distribution lists for any target audience
Every customer interaction can be logged against a profile’s timeline, ensuring we have comprehensive records of emails, phone calls, meetings, forums, training and cases (ticket management)
How can Pega make things Easier?:
AUTOMATION – Current, manual processes can be
Every team can maintain their own processes, building logic to validate and protect their data integrity, whilst feeding a much broader data store for us to utilise For example; Reporting Catalogue + Customer profiles + Operational Process
We can cross reference our data sources and build logic to deliver enhanced services
  When answering Customer Queries, the tool can provide you with recommended links, media and next steps to give to the customers

## Slide 5: Next Steps
Workshops already ongoing to populate broader Backlog of operational requirements (Project Team)
Pega Architect and Dev Team to begin roles within Business Optimisation Team by early February
Target for initial Customer benefits to be felt in Q1 of 2020/21 in incremental stages due to new Agile delivery methodology