## Slide 1: XRN4828 - Nov 19 Release - Status Update
08/01/20 | Overall Project RAG Status: |  |  | 
 | Schedule | Risks and Issues | Cost | Resources
RAG Status |  |  |  | 
Status Justification |  |  |  | 
Schedule | PIS and First Usage monitoring completed Handover of associated changes to Tech Ops approved and completed Closedown activities to commence |  |  | 
Risks and Issues | No key Risks or Issues associated |  |  | 
Cost | The BER with full delivery costs were approved at ChMC in April 2019, BER for XRN4866 UIG Recommendation approved by ChMC on 12th June |  |  | 
Resources | Weekly monitoring of Xoserve SME resources supporting multiple demands (e.g. BAU defects, Future Releases etc.) is ongoing. No current concerns |  |  | 

## Slide 2: XRN4828 - Nov 19 Release Timelines
Key Milestone Dates:
Successful Implementation – 09/11/19
FU & PIS successfully completed with all Nov 19 changes handed over to Tech Ops
Closedown activities to commence