## Slide 1: Change Management Committee Sections 2 - 6
8th January 2019

## Slide 2: 2. New Change Proposals – Initial Review

## Slide 3: 2. New Change Proposals – Initial Review
Agenda Item | XRN / Title | Voting |  |  |  |  | Funding | DSC Service Area
 |  | Shipper Y/N | DNO Y/N | GT Y/N | IGT Y/N | NTS Y/N |  | 
2.1 | XRN5014 - Facilitating HyDeploy2 Live Pilot |  | Y |  |  |  | 100% DNO | Service Area TBC
2.2 | XRN5048 Make an indicator available where a Supply Meter Point form part of a Network Trial |  | Y |  |  |  | 100% DNO | Service Area 16:Provision of supply point information services and other services required to be provided under condition of the GT Licence
2.3 | XRN5064 – Meter Asset Enquiry API Enhancements | Y |  |  |  |  | 100% Shipper | Service Area 18: Provision of user reports and information
2.4 | XRN5065 – Addition of Email Address to DES Last Accessed Report | Y |  |  |  |  | 100% Shipper | Service Area 18: Provision of user reports and information
2.5 | XRN5070 - Amendment to Isolation Flag | Y |  |  |  |  | 100% Shipper | Service Area 1: Manage Supply Point Registration
2.6 | XRN5072 - Class 4 with AMR/DRE Installed - RGMA Flow received with no RTC count | Y |  |  |  |  | 100% Shipper | Service Area 3: Record, submit data in compliance with UNC

## Slide 4: 2.1 XRN5014 – Facilitating HyDeploy2 Live Pilot
Customer Class | Voting Party? | Funding Split (%)
Shipper |  | 
Distribution Network Operators (DNOs) | Y | 100%
National Grid Transmission |  | 
Independent Gas Transporter |  | 
Impacted Parties:- DNO and Shippers Shippers within the HyDeploy2 Live Pilot area will be impacted. NGN is facilitating the HyDeploy2 Live Pilot |  | 
Voting Parties and Funding Split
DSC Service Area: | TBC
Service Line Impacts (new, amended, existing, deleted), etc. | TBC
Link to Change Proposal | Link to CP
Change Details
Problem Statement
NGN is seeking to identify a means of ensuring that the impacted properties’ AQs can be managed so as not to increase the amount of energy requiring to be purchased by the shippers at the affected meter points.
Change Description
NGN (and Cadent) is working in partnership on the HyDeploy2 Project to blend up to 20 vol% (6% by energy) hydrogen into isolated pilot areas on each of their networks. This Innovation Project is entering into Phase 2 which will involve two trials on small sections of live gas network(s) The Project Team has selected discrete area within the NGN network, which can be isolated, on which to undertake the HyDeploy2 Live Pilot and the commercial impacts of the hydrogen blend will need to be managed through the CDSP Central Systems. The consumers at the properties impacted will be engaged directly by a dedicated NGN team – there are approximately 670 largely domestic properties involved. The first live pilot is scheduled to commence in Quarter 4, 2020 and will run for a period of 10 months. (Change Proposal has full description)

## Slide 5: 2.2 XRN5048 Make an indicator available where a Supply Meter Point form part of a Network Trial
Customer Class | Voting Party? | Funding Split (%)
Shipper |  | 
Distribution Network Operators (DNOs) | Y | 100%
Independent Gas Transporter |  | 
National Grid Transmission |  | 
Impacted Parties:- DNO |  | 
Voting Parties and Funding Split
DSC Service Area: | Service Area 16:Provision of supply point information services and other services required to be provided under condition of the GT Licence
Service Line Impacts (new, amended, existing, deleted), etc. | Service Area is currently 100% DNO & IGT. ChMC to agree 100% DNO
Link to Change Proposal | Link to CP
Change Details
Problem Statement
There will be instances over the coming years where Supply Meter Points within an LDZ will be included in 'pilot' schemes to support future carbon neutral networks. There is a need to create an indicator that is viewable by Networks and Shippers to identify relevant Supply Meter Points.
Change Description
Provide a means to make the indicator viewable for both DN's and Shippers for all Supply Meter Points in a 'pilot'. Providing a means to set and remove indicator, with effective dates (to be updated independently). means to add variable value to articulate the type of 'pilot'

## Slide 6: 2.3 XRN5064 – Meter Asset Enquiry API Enhancements
Customer Class | Voting Party? | Funding Split (%)
Shipper | Y | 100%
Distribution Network Operators (DNOs) |  | 
Independent Gas Transporter |  | 
National Grid Transmission |  | 
Impacted Parties:- Shippers, DNO and IGT |  | 
Voting Parties and Funding Split
DSC Service Area: | Service Area 18: Provision of user reports and information
Service Line Impacts (new, amended, existing, deleted), etc. | Service Area is currently split Shipper 34%, DNO & IGT 59% and NTS 7%. ChMC to agree 100% Shipper for this change
Link to Change Proposal | Link to CP
Change Details
Problem Statement
Meter Asset Enquiry API was introduced into the CDSP’s API estate on the 28th June 2019 as a commercial service under XRN4841 - MAP Access to UK Link data via API (JMDG Use Case 58) and was brought about and scoped via the Joint MIS Development Group initiative. Current data items exposed under the Meter Asset Enquiry API are listed in the Change Proposal XRN4841 was raised to allow Meter Asset Providers the mechanism in order to query Supply Point Register Asset data, for the primarily purpose of validating the Supplier currently associated with their assets. This is to attempt to reduce erroneous Supplier billing and assist with data cleansing activities ready for CSS Consequential Change of migrating MAP ID into UK Link.
Change Description
Following implementation of the service, Meter Asset Providers have requested that additional data items are provided within the Meter Asset Enquiry API to enhance their investigation work and speed up resolution timescales, the main element being the Supplier Effective Date and Meter Installation Date to assist with validating the appropriate Supplier billing. The exclusion of these important data items are resulting in MAPs not taking up this service. The requested additional data items proposed to be added to the Meter Asset Enquiry API are listed in the Change Proposal. For the purpose of having data provided to MAPs via API, the specified Meter Point Reference Number (MPRN) and Meter Serial Number MSN) on the inbound requests should align to what we hold on the Supply Point Register, if not, no data will be provided and the API request rejected back.

## Slide 7: 2.4 XRN5065 – Addition of Email Address to DES Last Accessed Report
Customer Class | Voting Party? | Funding Split (%)
Shipper | Y | 100%
Distribution Network Operators (DNOs) |  | 
National Grid Transmission |  | 
Independent Gas Transporter |  | 
Impacted Parties:- Shippers The current report is issued to Shippers who are DES users outlining the user accounts on DES and what was the last time they logged in. |  | 
Voting Parties and Funding Split
DSC Service Area: | Service Area 18: Provision of user reports and information
Service Line Impacts (new, amended, existing, deleted), etc. | Service Area is currently split Shipper 34%, DNO & IGT 59% and NTS 7%. ChMC to agree 100% Shipper for this change
Link to Change Proposal | Link to CP
Change Details
Problem Statement
The current DES Last Accessed report (SS SA22 50 to 53) contains the list of users with the DES username. This username is constructed of a conjunction of the users first and last names. It makes the use of this report to validate the users more difficult that it needs to be as we are unable to match these (which may be subtly different to the users first name and last name in the company users accounts) directly to our own records. We would like to be able to use the report to more readily match users in DES against current company employee records.
Change Description
Propose the addition of the user email address to the report as an additional field

## Slide 8: 2.5 XRN5070 - Amendment to Isolation Flag
Customer Class | Voting Party? | Funding Split (%)
Shipper | Y | 100%
Distribution Network Operators (DNOs) |  | 
National Grid Transmission |  | 
Independent Gas Transporter |  | 
Impacted Parties:- Shippers, DNO & IGT |  | 
Voting Parties and Funding Split
DSC Service Area: | Service Area 1: Manage Supply Point Registration
Service Line Impacts (new, amended, existing, deleted), etc. | Existing
Link to Change Proposal | Link to CP
Change Details
Problem Statement
Currently where a site is a new connection it is being prematurely registered by Shippers to allow the Supplier to be able to complete the necessary DCC steps. This impacts charging, UIG position and also can potentially provide misinformation to the market. Since sites are being registered onto UK Link in some cases before the property has been fully built and gas connected and are also counted in the ‘confirmed no assets’ numbers which are reviewed by PAC. A solution is required to ensure there is accurate processing and identification of where these premature registrations have occurred. This proposal is required to amend the logic to how the system derives the Round the Clock (RTC) or Though The Zero (TTZ) count.
Change Description
This change proposes changes to UK Link processes only and that the DCC process remain unchanged due to expected complexity of the change to SEC and DCC systems. It is expected that the isolation flag would only be applied for a short period of time for each Supply Meter Point but that this would reduce complexity in Shipper systems trying to orchestrate complex cross code processes. This would mean that any Supply Meter Points that have yet to have a Supply Meter fitted will not be subject to UIG under the current rules. Where the isolation flag is set, Supply Points are not be subject to the Commodity Charge, since these charges are currently refunded under DSC processes where Supply Meters are installed late this is not expected to impact Network charging. Please see CP for full description

## Slide 9: 2.6 XRN5072 - Class 4 with AMR/DRE Installed - RGMA Flow received with no RTC count
Customer Class | Voting Party? | Funding Split (%)
Shipper | Y | 100%
Distribution Network Operators (DNOs) |  | 
National Grid Transmission |  | 
Independent Gas Transporter |  | 
Impacted Parties:- Shippers |  | 
Voting Parties and Funding Split
DSC Service Area: | Service Area 3: Record, submit data in compliance with UNC
Service Line Impacts (new, amended, existing, deleted), etc. | Existing
Link to Change Proposal | Link to CP
Change Details
Problem Statement
This proposal is required to amend the logic to how the system derives the Round the Clock (RTC) or Though The Zero (TTZ) count.
Change Description
Where there is a Class 4 site with AMR/DRE installed, check to check reconciliation is carried out when Site Visit Reads are received. When an RGMA update is received (ONJOB or ONUPD) these reads are treated as Site Visit Reads. When an ONUPD (asset update) is submitted the shipper does not have to supply any meter reads or Round the Clock (RTC) count or TTZ count (Through The Zeros) so Xoserve will generate estimated reads and derive a RTC if required. If the shipper is submitting an RGMA flow (ONJOB) and where the RTC is not supplied, the system will derive a RTC count. When the system looks to derive the RTC count it will be based on the Read history (last Actual read, last Check Read, AMR/DRE Installation read, Meter Install read, etc) For Project Nexus the RGMA design was taken from legacy CA Rules. The RGMA logic was considered as an ‘As Is’ process and the requirements were not changed. Under source rule 100278 it states “If the RTC is not provided, the RTC would be derived with an increment. We have seen instances where an RTC count of 1 is incorrect, as previous read history shows that the meter has gone round the clock several times. This has generated a reduced volume and energy, so has caused the AQ value to be understated and incorrect Reconciliation. This understated AQ affects all downstream processes that use the AQ value, (EUC assignment, daily allocation and the calculation of unidentified Gas).

## Slide 10: 3. New Change Proposals – Post Initial Review None for this meeting

## Slide 11: 4. New Change Proposals – Post Solution Review

## Slide 12: 4.1 New Change Proposals – Post Solution Review
Agenda Item | XRN / Title Proposed Release Link to Change Proposal Comm Ref | DSG Preferred Option and date | Solution Summary Outcome and implementation date outcome |  |  |  | Comments
 |  |  | Organisation | Approve | Defer | Reject | 
4.1 | XRN4851 - Moving Market Participant Ownership from SPAA to UNC/DSC Estimate Reads Proposed for Adhoc Release February 28th 2020 Link to Change Proposal Link to Change Pack ref 2505.5 - JLR - JR | We have highlighted excel options to DSG, which were supported. Option 1 or 2 were not specifically defined | EDF | X |  |  | We prefer solution option 2 It looks to provide a better forward view for new parties & provides more detailed information. In terms of 'option 3' (to look at different mechanism to send to parties), given small size of gas MDD data in comparison to the electricity data - this would need to be explored further as to whether it would actually provide cost/benefit for any changes to be made. This should happen before progression.
 |  |  | Npower | X |  |  | We are supportive of this change
 |  |  | SSE | X |  |  | Option 2 preferred as the use of ‘X’ indicators for market participant roles is close to the current format that all parties are familiar with.
 |  |  | EON | X |  |  | We are supportive of the excel spreadsheet and would be happy to accept the option with the majority support. We see the benefits of option 2 and would be comfortable to utilise that option. SPAA currently has multiple tabs (live and closed) and if the main list is on the main tab and the rest is for reference purposes we believe it is the same approach as today. We recognise there are minor formatting changes when compared with current MDD but we are again comfortable with this. We believe this to be the initial step (moving the location) and there will be additional development to MDD either in 2020 or 2021 (option 3 described). We support a format which helps the initial smooth transition for the Feb 2020 approved implementation date. We would support further development and alignment to elec MDD but not as part of the scope of this XRN.

## Slide 13: 4.2 New Change Proposals – Post Solution Review
Agenda Item | XRN / Title Proposed Release Link to Change Proposal Comm Ref | DSG Preferred Option and date | Solution Summary Outcome and implementation date outcome |  |  |  | Comments
 |  |  | Organisation | Approve | Defer | Reject | 
4.2 | XRN4931 - Submission of a Space in Mandatory Data on SPA Files Proposed Release Option Dependent: Major = November-2020 Minor = MiR7 Link to Change Proposal Link to Change Pack ref 2505.3 – JLR - JR | No steer was given from DSG representatives on the preferred solution option | EDF | X |  |  | Our preferred option is 2. In terms of which file types to fix - if there is evidence to show this is a problem on other files then we should look to resolve all however if this is theoretical risk, we should look to include change as part of flow changes in future as they happen. For example, if something else needs to change in impacted flow ABC, this should be picked up at the same time.
 |  |  | Npower | X |  |  | We have no preference on the final solution
 |  |  | SSE | X |  |  | Solution option 2 preferred. Since the issue has only been seen on the 3 SPA files since NEXUS go-live, it does not seem necessary to extend the fix to other inbound files.

## Slide 14: 4.3 New Change Proposals – Post Solution Review
Agenda Item | XRN / Title Proposed Release Link to Change Proposal Comm Ref | DSG Preferred Option and date | Solution & Implementation Summary outcome |  |  |  | Comments | Responses
 |  |  | Organisation | Approve | Defer | Reject |  | 
 | XRN4992 MOD 0687 - Creation of new charge to recover Last Resort Supply Payments - Solution Review Implementation date depends on solution option Link to Change Proposal 2456.2 - RT - PO Change Pack | Interim solution – Option 4 Enduring solution – Option 1 | NGN | X |  |  |  | 
 |  |  | EDF | X |  |  | Stated option 4 however also approved to DSG preferred 2 stage option | 
 |  |  | Npower | X |  |  |  | 
 |  |  | Scottish Power | X |  |  | SP wanted to understand funding implications and if industry will be charged twice with a 2-stage implementation. | Industry would be required to fund implementation of both solutions however the cost for long term solution will not include any work already implemented.
The committee voted (at the November extraordinary ChMC meeting) that Change Proposal XRN4992 interim solution would be taken out of the February. The CDSP will keep enduring solution on the unallocated list of changes, potentially for a November 2020 release.
This has been added to the agenda for approval, subject to Ofgem approving the UNC Modification.

## Slide 15: 5. Implementation Plan
Please see the following slides for an overview of:
Detail Design Changes for approval
Outages – No new outages added for January ChMC
Attached is the full Implementation Plan document.

## Slide 16
Chart: Summary of Detailed Design Responses
| XRN4997 Introduction of New Charge Codes for Pro-Active Payment of GOP 3 and GSOP 13 and GT Voluntary Consumer Payments | EUC Description Amendments | Rejection Code Reword - Defect 1492 | XRN4941 Auto updates to meter read frequency (MOD0692) | MiR Drop 6 | February 2020 | June 2020
Approve | 3 | 5 | 4 | 5
Reject | 1

## Slide 17
Functional Changes |  |  |  |  |  | 
XRN / Title | Solution & Implementation Summary outcome |  |  |  | Comments | Xoserve response
 | Organisation | Approve | Deferred | Reject |  | 
XRN4941 Auto updates to meter read frequency (MOD0692) Change Pack ref: 2489.11 - RT – PO Link to CP June 2020 Release | NGN | X |  |  |  | 
 | Npower | X |  |  |  | 
 | Orsted | X |  |  |  | 
 | Scottish Power | X |  |  |  | 
 | eon | X Solution |  | X Date | We are supportive of the solution and have no concerns on this, however, we are not supportive of the implementation date proposed, currently the modification has not been approved nor been given direction on when the principles will become effective in code. We would prefer this approved with the 6 months implementation notice post modification approval, therefore we suggest Nov 2020 implementation instead of June 2020. | Thank you for your representation, we will feed this into ChMC for a final decision.
 | EDF |  |  | X | We approve this where AQ changes above 293000kwh However we reject the other instances - we do not believe that data held by CDSP will always be accurate or within out control and therefore this will lead to problems e.g. decisions on MRF will be potentially based on inaccurate information such as meters which are defined as S2 by some iGTs but will never be in DCC. Also once DCC flag is active it cannot be switched off even if it is apparent that data is wrong so again will never be smart. In these instances we will be expected to read monthly and will not always be able to do so. | Thank you for your representation. Regarding your concerns with the proposed solution, we are, for XRN4941, following the rules set out in the related modification. The determination of SMART enabled Supply Meter Points and the concerns with them should be raised and discussed at UNC Distribution Workgroup.
20/12/2019 Notice of Implementation: Self-Governance Modification 0692S - Automatic updates to Meter Read Frequency

## Slide 18
Functional Changes |  |  |  |  |  | 
XRN / Title | Solution & Implementation Summary outcome |  |  |  | Comments | Xoserve response
 | Organisation | Approve | Deferred | Reject |  | 
XRN4997 Introduction of New Charge Codes for Pro-Active Payment of GOP 3 and GSOP 13 and GT Voluntary Consumer Payments Change Pack ref: 2505.4 - JLR – JR Link to CP Release: Minor Release Drop 6 | NGN | X |  |  | We would like to note that we are aware that Shippers would require at least three months’ notice of new charge codes, therefore the communication for this would need to be issued in January if the new charge codes were to go live in April. | 
 | Npower | X |  |  |  | 
 | SSE | X |  |  | In principle we support the change. For clarity, please can you confirm whether shippers will receive the new charge types in files or invoices that we will need to be aware of/ process? As the change pack document reads as if this change only impacts DNs. | 

## Slide 19
Functional Changes |  |  |  |  |  | 
XRN / Title | Solution & Implementation Summary outcome |  |  |  | Comments | Xoserve response
 | Organisation | Approve | Deferred | Reject |  | 
EUC Description Amendments Change Pack ref: 2505.1 - JLR - JR Release: February 2020 | EDF | X |  |  |  | 
 | NGN | X |  |  | We have identified no file format or allowable value changes as a result of this change, and therefore do not believe testing should be required. However, if testing is required, we would request that all appropriate checks are completed to ensure there are no adverse impacts to party processes. | 
 | Npower | X |  |  |  | 
 | SSE | X |  |  | The changes add clarity to the file format descriptions. | 

## Slide 20
Functional Changes |  |  |  |  |  | 
XRN / Title | Solution & Implementation Summary outcome |  |  |  | Comments | Xoserve response
 | Organisation | Approve | Deferred | Reject |  | 
Rejection Code Reword - Defect 1492 Change Pack ref: 2505.2 - JLR – JR Release: February 2020 | EDF | X |  |  |  | 
 | Npower | X |  |  |  | 
 | SSE | X |  |  | Some system change may be required, but we anticipate this to be minor. | 

## Slide 21: 5. Implementation Plan – Outages (No new outages)
Outages |  |  |  |  |  |  | 
Change Request Number | Impacted System | Outage Duration |  |  |  |  | Committee Notified Date
 |  | Start Date | Start Time | End Date | End Time | Brief Description | 
4970 | EFT | 07/02/2020 | TBC | 08/02/2020 | TBC | This is the cutover of the production environment for EFT, the outage will be on the weekend, the impact to the industry will be minor and that any system that utilises the Echancement File Transfer (EFT) as a background application will be unable to send or revice files during the maintainence window as the application is switcheed from PET/KET to Chess/Cress. | 13/11/2019
4970 | DCC | 28/03/2020 | TBC | 29/03/2020 | TBC | This is the cutover of the production environment for DCC the outage will be on the weekend, the impact to the industry will be minor and that any nominations/ confirmations that utilises the Data Communications Company (DCC) as a background application will be unable to send or revice files during the maintainence window as the application is switcheed from PET/KET to Chess/Cress. Subject to change due to multiple inflight changes at the time, but only by a week. | 13/11/2019
4970 | CMS | 11/04/2020 | TBC | 12/04/2020 | TBC | This is the cutover of the production environment for CMS, the outage will be on the weekend, the impact to the industry should be minor and that the Contact Management System will be unable to send or recieve files, raise contacts and will not allow users to log on during the maintainence window as the application is switcheed from PET/KET to Chess/Cress. Subject to change due to multiple inflight changes at the time, but only by a week. | 13/11/2019
4970 | RTP | 25/01/2020 | TBC | 26/01/2020 | TBC | This is the cutover of the entire RTP application, the outage will be on the weekend and the impact will be little to none and will unable to be utilised during the maintainence window as the application is switched from PET/KET to Chess/Cress. | 13/11/2019
4970 | AD & BoKs | 28/03/2020 | TBC | 29/03/2020 | TBC | This will be cutover of the AD & BoKs application, the which includes the Actives Directory (AD), BoKs and Squid proxy the outage will be on the weekend and the impact will be little to none and will unable to be utilised during the maintenance window as the application is switched from PET/KET to Chess/Cress. | 13/11/2019
4970 | Birst Connector | 11/04/2020 | TBC | 12/04/2020 | TBC | This is the cutover of the entire Birst connector application, the outage will be on the weekend and the impact will be little to none and will unable to be utilised during the maintainence window as the application is switched from PET/KET to Chess/Cress. | 13/11/2019
4970 | Control M | 16/05/2020 | TBC | 17/05/2020 | TBC | This is the cutover of the entire Control M application, the outage will be on the weekend and the impact will be little to none and will unable to be utilised during the maintainence window as the application is switched from PET/KET to Chess/Cress. Subject to change due to multiple inflight changes at the time, but only by a week. | 13/11/2019
4970 | Internet routing for UKLink | 23/05/2020 | TBC | 24/05/2020 | TBC | This is the cutover of the Internet routing for UKLink, the outage will be on the weekend and the impact will be minor, UKLink will be unable to be accessed and unable to send or recieve files to corisonding systems during the maintainence window as the application is switched from PET/KET to Chess/Cress. | 13/11/2019
4550 | Gemini | 05/07/2020 | 03:00 | 05/07/2020 | 17:00 | In order to complete the Gemini Re-Platforming (GRP) project implementation, an extended outage will be required on the Gemini system on 5th July 2020. Provisional timescales for the GRP implementation are as follows: Gemini Maintenance Window: 03.00 to 5.00 Extended outage: 05.00 to 13.00 In the event of a rollback an additional outage will be required from 13.00 to 17.00 If a change is identified to the above timings, a further notification will be issued. The GRP team will work with the National Grid and Xoserve business to ensure appropriate measures are in place to manage all impacts due to the extended outage. If you have any concerns or any questions, please contact the project team on box.xoserve.geminire-platform@xoserve.com | 11/12/2019

## Slide 22: 6. Approval of Change documents
6.1 BER for the Gemini Spring 2020 Release
  Voting Party NTS