## Slide 1: AQ Taskforce Update CoMC
15th July 2020
Version 1.0

## Slide 2: Summary
The number of AQ defects continues to fall with only 12 open defects now being worked on (see AQ Defect Status slide, and Open Defects slide).
Following the recent high value capacity adjustments undertaken as a result of Defect 61866 (Incorrect FYAQ values applied), our core focus this month has been to undertake a re-assessment of the internal processes to ensure that all necessary financial adjustments post defect fix/AQ correction are completed.
This work has highlighted that a there are potentially c.121,000 MPRNs (predominantly Class 3 & 4) that could be eligible for capacity adjustments. The continuation of this analysis and subsequent development of the technical solutions to enable financial adjustment continue to be worked on. Further detail is provided within this deck.
The root cause activity (slide 5) is now fully underway with our technical service provider to analyse all AQ defects in order to provide clear recommendation on what is causing these. A formal root cause analysis report highlighting areas for fix, process improvements, reporting enhancements and other necessary changes will be developed and is expected by the end of July.
A separate body of work has also been instigated within Technology Operations and Business Operations to review and implement improvements to the overall defect process. The AQ taskforce are working closely with this group to ensure the right level of root cause, fix and test assurance are being applied which will result in quicker resolution times.

## Slide 3: AQ Defect Status (breakdown as at July 20)
59
Defects impacting AQ since August 2019
(+3 raised since last month)
12
Open Defects
(same as previous month)
4
Analysis
(+1 on previous month)
47
Resolved defects
(+3 on previous month)
6
UAT
(-1 on previous month)
2
Fixed, Deployed Awaiting Data Correction
(same as previous month)
0
Awaiting Deployment
(same as previous month)
Open defect details can be found in the Appendix

## Slide 4
Chart: AQ Defect Status (Feb 20 - July 20)
| Total Defects | Total Open | Total Resolved
Mar | 52 | 17 | 35
Apr | 54 | 19 | 35
May | 55 | 17 | 38
June | 56 | 12 | 44
July | 59 | 12 | 47
Improvements being made to the generic defect process (fix/test) and within the AQ taskforce are starting to increase the rate of resolution

## Slide 5
Formal Root Cause Analysis (RCA)
AQ Defects Analysis
(89 Defects)
Meter Read Processing /RGMA (62)
Registration (2)
AQ Calc (21)
RCA Focus areas
Read Insertion (4)
Read Replacement (5)
TTZ validations (8)
Site Visit (6)
Prime & Subs (10)
Other areas
(4)
Class 3 AQ Calc (3)
SSMP/NTS sites AQ Calc (3)
AQ/WC Workflow related (15)
Shipper Transfer (6)
Class Change (5)
Winter Consumption Calc (2)
AQ Correction tool (2)
Billing (1)
Class 1,2,3 (6)
Others (12)
CWV Calc (1)
RCA Completed
RCA In progress
(x) – No. of defects
Proactive AQ Validation reports (9*)
Early identification of errors
Rejection Stats/Analysis
Improved AQ Validation suite (2*)
Automated tools for business validations
Validate Consumption period
Process automations (2*)
Exclude MPRNs under defects
Schedule Re-Calc once defect is fixed
Assessment of financial adjustments
Further Work packages for deliver RCA findings
To implement process automation
To develop validations tools
To streamline defect lifecycle
RCA Analysis Phase
Initial RCA Outcomes
* Recommendations proposed from first 2 weeks of RCA
The above graphic shows the volume of defects raised across each industry process and supports the position that there is no ‘silver bullet’ to address all known issues.
Our review of each defect set has developed a set of initial recommendations and these are being assessed across our SMEs whilst awaiting the formal report.
RCA Status

## Slide 6: AQ Defects – Historic Capacity Adjustments
Following the capacity adjustments undertaken as a result of defect 61866, Xoserve has undertaken an assessment of historic AQ defects that had resulted in a AQ calculation.
It has been identified that for all historic AQ defects where the formula year AQ (Class 3 & 4) or rolling AQ (Class 1 & 2) could not be corrected for the period prior to the defect being implemented would be eligible for capacity adjustments [AQ values cannot be retrospectively changed].
Our analysis led us to identifying c.121,000 MPRNs that could now be eligible for capacity adjustments.
For each defect we sought to analyse the following;
  The date of the AQ calculation and if a correction of the formula year AQ was carried out;
  The effective period for which the correction was carried out;
  The date of the AQ correction and the date formula year AQ was corrected from
Xoserve are developing a methodology document that will seek to articulate how we have arrived at these numbers in more detail and we will look to share this with you and wider industry by the 15th July.
In support of this, Xoserve has developed a set of adjustment principles (built on UNC rules) that will be presented to August’s CoMC session for discussion/approval. These principles will be used to calculate an adjusted capacity value.
Xoserve will have targeted communications with individual customers to describe impacts as required.
In support of the above Xoserve are seeking to deliver enhanced system capabilities to ensure accuracy and completeness and these are currently being discussed with our service partners to understand delivery. It is expected that these adjustments will sought to be initiated from September onwards, but this will be confirmed pending the above.

## Slide 7: Appendix

## Slide 8: Open AQ defects
Defect No. | Issue Description | Lifecycle Status
60230 | Volume and energy calculated incorrectly for Prime and Sub meter points | Fixed, Deployed Awaiting Data Correction
60917 | Following an update to a meter (non-physical) the volume which is calculated is based on the opening exchange read (OPNX) as opposed to calculating from the final exchange read (FINX) | Fixed, Deployed Awaiting Data Correction
62164 | The net-off volume / energy is being incorrectly calculated as zero for class 4 prime sites | UAT
61019 | When receiving a Site Visit read and an RGMA read on the same day the system is incorrectly processing the reads in the wrong order causing energy and volume to be incorrectly calculated. | UAT
62178 | Where volume and energy is incorrectly loaded, the system is not creating an exception | UAT
61452 | Reconciliation process is being excluded for prime and sub sites where there has been a class change or a meter exchange or the generation of an estimated shipper transfer read, therefore AQ is not being calculated | UAT
62687 | Following a class change from a class 3 to another, and a read is inserted or replaced, the system is incorrectly using the final class change read to calculate the AQ | UAT
61453 | Where there has been a read replacement, or a manual read has been inserted, the total deemed volume and total deemed energy is being incorrectly populated for reconciliation charges of prime and sub sites | UAT
62513 | When the Cyclic read is received in the Class 3 period before RGMA asset update activity date (D-1), the incorrect energy values are being calculated | Analysis
62134 | When an replacement read is submitted for class 4 sites, the volume is being incorrectly calculated as zero between the opening transfer read and final class change read | Analysis
62784 | Where a read is inserted between OPNN and OPNT after reconciliation has been undertaken, the OPNT read is not being considered during the re-rec | Analysis
62060 | The cyclical read received with read on class change end date should be made inactive to avoid issues with reconciliation | Analysis

## Slide 9
Follow
Non-AQ Defect Process
Incident Reported & assessed
AQ Impacted?
Raise Defect & Assign Priority
Customer impacts?
Complete Profiling & Assess Customer Portfolio
Issue/Update Customer Comms
Follow Defect Life Cycle
Yes
Yes
No
No
Defect Fix Deployed into Production
First Usage Checks & Monitor AQ Calc
Checks Passed?
Raise
New Incident
No
Close Defect
Data Correction
Needed?
Yes
Yes
Yes
No
Complete Profiling & Assess Customer Impacts
Invoke Data Correction Process
Complete Data Correction (and AQ Calc where needed)
Business Assurance on Correction
Checks Passed?
Issue Financial Adjustments & Comms
Yes
No
Raise
New Incident
Stage 1 – Assessment
Stage 2 – Fix, Test & Deploy
Stage 3 – Data Correction & AQ Re-Calc
Defect Cycle - Stages
New AQ Defect Life Cycle – Process being followed
Customer Interaction
Fix, Test & Assurance
Assess Financial Impacts

## Slide 10: AQ Taskforce Workstreams
Workstreams
Defects
Ongoing Resolution
Underlying
Root Cause
MI/Reporting
Operational MI
AQ Change Requests
AQ Defect Process Improvements
Process Improvements
System
Business process
Solution
options
Assessment
Test Quality
Correction Tools
Customer data
Analytics
Customer Engagement
Prioritisation
Deriving root cause; prioritising AQ CRs; streamlining our defect, system and business processes and underpinned by meaningful data and MI will support resolution