## Slide 1: Modification 0710 - Provision of Class 1 Service by CDSP
Contract Management Committee
14 October 2020

## Slide 2: Purpose of this presentation
To update DSC Contract Managers on Modification 0710 and the progress to date.
We previously presented at December 2019 CoMC, detailing the approach set out within Modification 0710 for the provision of Class 1 read service by the CDSP which was the DSC Core Customer preferred approach for Class 1 Provisioning during UNC discussions.
Modification 0710 has since progressed and is due to be discussed at the October UNC Panel meeting where a decision on whether the Modification should be approved will be made.
As discussed and proposed during Workgroup development, the preferred approach for the CDSP to take over the procurement of the service is through the novation (where possible) of the existing contracts from Transporters to the CDSP.
The CDSP would facilitate this procurement on behalf of Shippers to ensure there is a Class 1 read service in place.

## Slide 3: Current status
We are looking at novation options for the existing contracts which are currently in place until 31st March 2023.
Based on the preferred approach to novate, we anticipate transferring over the service ‘as is’ until 31 March 2023.
The date the industry have suggested for implementation of this change and what the CDSP are working towards is 01 June 2021.
We are proposing that once the contracts and service ‘as is’, are transferred across to the CDSP from [01 June 2021], the work related to the re-procurement will commence.
This will involve holding workshops with Shippers to define the service we will be tendering for to appoint a Service Provider from April 2023.

## Slide 4: Next Steps
We are in the process of undertaking due diligence checks on existing contracts.
This involves understanding if the procurement of the service needs to follow the OJEU regulated tender process.
If OJEU applies, we will need to understand how the existing contracts were procured before we can novate. These checks are yet to be concluded. Dependent on the outcome of these checks, CoMC should note that there is a risk we will need to reassess our approach to procure this service.
We will continue to keep Modification 0710 as a standing agenda item on CoMC to provide updates or raise any risks.
Service Lines for this change are being reviewed and will be shared with CoMC for visibility.

## Slide 5: Any questions or views on this?