## Slide 1: Capture: Prioritisation & Target Out Of Capture Dates (TOOCD)

## Slide 2
High – High / Medium Priority
Target Out of Capture Date (TOOCD) per Change / Priority
To introduce greater transparency over changes currently in the ‘capture’ phase, the following slides show each XRNs target out of capture date, and present a regular opportunity to discuss (by exception) progress v the dates in ChMC
Re-plan required for XRN 5038 as UNC Panel returned related mod 691 to workgroup. New date required for XRN 514 as the change was de-scoped from June-21 major release. Re-plan required fo 5195 due to delay obtaining HLSO from vendor. XRNs 5236 & 5237 awaiting capture start trigger

## Slide 3
Medium to Medium / Low Priority
Re-plan required for XRN 5197 as change now being considered as part of a wider CMS rebuild

## Slide 4
Withdrawn or Post-Capture