## Slide 1
DSC Change Managers information pack
Gas Year 2020/21

## Slide 2: Introduction and Purpose of Document
This presentation has been created to provide:
  Introduction to the Data Service Contract (DSC) change process
  Overview of the end-to-end change and ‘capture’ process
  Outline of DSC Change governance
  Stakeholder Engagement
  View of Change timescales
  Customer Change team key processes and contacts

## Slide 3: DSC Change Management Committee (ChMC) - Roles and Responsibilities
The role of an elected DSC Change Manager
Represent constituency at each monthly committee and any ‘extraordinary’ meetings as required throughout the gas year (October-September)
Appoint an appropriate alternate to represent you when you are not available to attend
Collectively manage the DSC Change Budget (£3m in 20/21), voting on behalf of constituency over entry of new changes into ‘capture’, solution / design options, release scope
Disseminate information to wider constituency as appropriate
Joint Office of Gas Transporters
Organise and host meetings, administrating, chairing and registering minutes/actions
Xoserve (Central Data Service Provider)
Provide material for meetings, including: pre-post meeting summaries, new changes, solution options, design options, release / project updates, continuous improvement exercises

## Slide 4: DSC Change Budget
In collaboration with each DSC constituency group Xoserve creates an annual DSC Change Budget which aligns with each financial year (April-March)
The budget takes into account known changes/early engagement change ideas that are in the pipeline and other ‘indirect’ costs such as provision for potential Market Trials and contingency (changes unknown at the point of budget approval that become deliverable during the relevant budget period)
As part of the wider cycle of Business Plan activity, ChMC makes a recommendation to Contract Management Committee (CoMC) as to the size and shape of this budget, with final approval provided by CoMC
ChMC receives monthly updates as to forecast v spend and approves draw-down on the budget as changes are progressed / implemented
The budget is invoiced on a monthly basis, with regular opportunities to review potential phasing (early rebate on unspent monies)

## Slide 5: Change Management Dates and Key information
Below is a link to the Change Management Procedure document which can be found on the Joint Office’s website. This document outlines the role of the Change Management committee and your responsibilities as a Change Manager:
https://www.gasgovernance.co.uk/sites/default/files/ggf/page/2018-12/Change%20Management%20Procedures%20v2%20%209.11.18.pdf
Also see the Joint Office website for committee dates (currently only planned for remainder of calendar year 2020 https://www.gasgovernance.co.uk/dsc-change/2020

## Slide 6: Individual Committee Lifecyle

## Slide 7: 2020/2021 Committee Representatives
The elections for Change Managers take place in the summer and those appointed start their new positions in October each year. Below is a view of constituency company representatives for the current year:
Constituency | Current Company Representative
Shipper Class A | Scottish Power & Centrica
Shipper Class B | Total Gas & Power
Shipper Class C | Gazprom
DNO | Cadent
DNO | Wales & West
NTS | National Grid
IGT | BUUK
IGT | ESP
***Full list of shipper class split to be applied once checked with CoMC***

## Slide 8: DSC Customer Change team
Responsible for representing Xoserve in:
Industry governance meetings / forums
Modification workshops
The Capture stage of the end to end change process
Customer engagement on all things change from initiative to implementation
The Customer Change team has a group mailbox that is used for all communications to external customers:
.Box.UKLINK.Manual uklink@xoserve.com
Key contacts for the Xoserve Customer Change Team are as follows:
Emma.Smith@Xoserve.com – Head of Customer Change
James.Rigby@xoserve.com – Customer Change Manager
Paul.Orsler@Xoserve.com – Customer Change Manager
David.Addison@Xoserve.com – Customer Change Manager

## Slide 9: UNC & IGT UNC
The Uniform Network Code (UNC) is the hub around which the competitive gas industry revolves, comprising a legal and contractual framework to supply and transport gas. It has a common set of rules which ensure that competition can be facilitated on level terms.
The Joint Office of Gas Transporters was created as part of the distribution network sales process in May 2005, and the governance requirements of the Joint Office are contained within the Joint Governance Arrangement Agreement. Its role is to provide, on behalf of the gas transporters, an efficiently administered governance of the processes for modifying the commercial regime that underpins the gas industry. Information relating to modifications (proposed and implemented) to the Uniform Network Code (UNC) is published on its website at: www.gasgovernance.co.uk
The Independent Gas Transporter Uniform Network Code (IGT UNC) was implemented on 1 May 2007 to streamline and harmonise the network code arrangements of the IGTs as much as possible.
Gemserv Ltd acts as the Code Administrator for IGTs and provides secretariat services to the IGT UNC Modification Panel www.igt-unc.co.uk

## Slide 10: The UNC MOD process
Modifications (MODS) to the UNC can be raised by any party to the UNC and should be made on the standard forms available on Joint Office website.
The UNC MOD process can be found here >>
Any IGT Modifications raised follow a similar process to UNC MODs
Once a MOD or IGT MOD has been approved for implementation, any changes required to Xoserve systems and processes will be raised as a Change Proposal and progress through our end to end change process.

## Slide 11
Change Type | Raised by | Description
Change Proposal | External DSC customer | Requested by a DSC customer/ customer group to make changes to a service or services provided under the Data Services Contract. Can be raised: Following approval of a MOD As a customer or Xoserve initiative Following new legislation etc.
Additional Services request |  | Requests for change from a single or a group of DSC customers which does not impact all customers of a customer class (e.g.. all shippers, all networks). The change delivery requires no application changes and has no impact to any of the DSC service areas (DSC customers) – e.g. reporting requests
3rd Party Service request | Non DSC customer (MAM/MAP) | Same criteria as ASR’s but for non DSC customers.
Change Request | Xoserve Employee | A Change Request is a Xoserve internal mandate to carry out a change, which will require project management and delivery resources, on a Xoserve operation, asset or internal service – where there is NO impact to external Customers. If a Change Request is identified to have external impacts a Change Proposal is raised and will follow DSC change governance.
Types of Change

## Slide 12: Pre- Capture
XRN Closed
XRN Closed
Change Proposal (CP) raised
CP sent to Xoserve for initial processing and Xoserve Reference number (XRN)
Change proposed at DSC Change Management Committee (ChMC)
Change Approved
Sent for Initial Review
Change Rejected
Review Responses
Change Approved
Rejected
Initial Review can be 10, 20 or 30 working days
Xoserve starts Capture Phase

## Slide 13: Capture
Requirements statement
Capture session
Define requirements
Capture session
Solution Options
XRN Closed
Requirements ratified
Requirements statement created and approved by CP’s proposer
Xoserve hold one or more capture sessions to define requirements
Requirements ratified with CP’s proposer and/or by DSC Delivery Sub Group (DSG)*
One or more capture sessions to evolve solution options
Solution options reviewed and evaluated at one or more DSG meetings*
The proposed Solution option(s) go into Solution Option Assessment (SOA)
SOA may be reviewed at DSG prior to sending out for Solution Review
Responses
Solution Review
10 working days
Change Approved for Delivery
Change Rejected
CP handed to Xoserve project team for delivery
* May be presented/discussed at alternate groups e.g. PAC, UIG Workgroup

## Slide 14: Delivery
CP handed to Xoserve project team for delivery
Project Start up
Initiation and
Design
Planning & Design clarifications may be sought at one or more DSG meetings
EQR if needed
BER
Evaluation Quotation Report (EQR) and/or Business Evaluation Report (BER) for funding sent to at DSC ChMC for approval
XRN Closed
Change Rejected
BER Funding Approved
Detailed Design
Design Change Pack consultation
10 working days
If issues identified in responses to Design Change Pack - return to ChMC for further decision making
Design issues
EQR Approved
Design agreed
Build and Test
Change added to Implementation plan and progress updates provided at ChMC and DSG
Training /
Awareness sessions
IDR and implementation
Closedown report approved at ChMC
Revisit Design
Design agreed

## Slide 15: Change Releases
Since Project Nexus go live in June 2017 Xoserve implements changes to systems, processes or documentation in scheduled Releases:
Major Release – Scheduled for February, June and November each year consisting of a number of Change Proposals that have customer impacts and may need Industry testing (Market Trials)
Minor Release – Changes that are less than 100 days effort to deliver and/or prioritised for delivery before the next available Major Release. Typically changes with little or no impact to external customer’s processes or systems as these ‘larger’ changes would be placed for delivery within a ‘Major Release’ where possible.
Minor Enhancements – small internal only changes or changes resulting from defects

## Slide 16: Change Packs - What is a Change Pack?
Change Packs are documents we use to communicate Xoserve changes to UK Link systems, interfaces and documents to our external customers
The Customer Change team currently issue Change Packs within a single email on a monthly basis the first Monday following the DSC Change Management Committee (ChMC) meeting.
Occasionally there is a requirement to issue extraordinary Change Packs
There are four types of Change Packs which are described in the next slide

## Slide 17: Change Packs – Types
There are four types of Change Packs issued at different stages within the End to End Change Process:
Project Manager Responsibility to create, Customer Change issue and publish responses
Customer Change Team Responsibility to create, issue and publish responses
Capture
Design
Implementation
CP
4
CP
3
CP
1
CP
2
Initial Review with DSC Customers
following a deferral at DSC Change Management Committee
Solution Review with DSC Customers
of Solution Option Assessment(s) following recommendation from the Delivery Sub Group
Design Specification
to acquire industry support of the detailed design specification before the change enters the delivery stages.
Implementation Notice
to inform DSC Customers that the change has been implemented; for information only