## Slide 1: DSC Change Management Committee Update
13th January Meeting

## Slide 2: New Change Proposals
Xoserve Ref No. | Change title | Next steps | Service area
5290 | CNC Network Reporting | Approved into Capture | Service Area 16: Provision of Supply Point Information Services and Other Services Required to be Provided Under Condition of the GT Licence
5289 | November 21 Major Release | Parent CP has been raised and is on the website - Information only | N/A
5294 | Minor Release Drop 9 | Parent CP has been raised and is on the website - Information only | N/A
5307 | Changes to Service Description Table V15 | Visibility of proposed changes – Information only | N/A

## Slide 3
Solution Review Outcomes
Xoserve Ref No. | Change title | Voting Outcome
5007 | Correction in the reconciliation process when volume is zero | Approved into November 21 delivery
5038 | Convert Class 2, 3 or 4 meter points to Class 1 when G1.6.15 criteria are met (MOD 0691) | Approved into adhoc delivery (proposed March/April 21)
5072 | Application and derivation of TTZ indicator and calculation of volume and energy – all classes | Approved into November 21 delivery
5180 | Inner Tolerance Validation for replacement reads and read insertions | Approved into November 21 delivery

## Slide 4: Detailed Design Outcomes – September Change Packs
Xoserve Ref No. | Change title | Voting Outcome
5237 | Maintenance of a User relationship table for the purpose of AQ amendments (Modification 0736) | Approved to be implemented on 14/01/2021
Change Documents
CCR Approved:
XRN4914 MOD 0651- Retrospective Data Update Provision
XRN4996 June 20 Release
EQR Approved:
XRN5289 - November 21 Release

## Slide 5
Project Approvals
June 20 - XRN4850 Delivery Mechanism for the Network Reporting
Following a split vote in December, an additional option for DDP has been included due to a change in resource circumstances within the DDP team. This has a £0 delivery cost and was approved by ChMC
​November 21 –Descope of the NeXA mod-related changes
ChMC approved to descope 2 XRNs from Nov-21 major release. The XRNs relate to mods that have yet to be approved by Ofgem and are as follows:
XRN5186 - MOD0701 - Aligning Capacity booking under the UNC and arrangements set out in relevant NEXAs
XRN5187 - MOD0696 - Addressing inequities between Capacity booking under the UNC and arrangements set out in relevant NExAs
November 20 – Discussion on the CR Raised
An eChMC is to be held on 29th January to seek approval for a change request relating to XRN4897/99