## Slide 1: Amendment Invoice Update
17th February 2021

## Slide 2
Amendment Invoice Taskforce Update
Health – RAG |  |  | Return to Green Plan | 
Overall Status | Previous | Current | Exceptions - Number of exceptions have increased this month to 126,627. Enduring change for problematic MN09 scenarios to be delivered as part of UK Nov-21 Release. 2 tactical CRs in flight with a delivery date of mid March 2021 Defects – 9 Open with 3 missing the SLA for December. Dedicated team in place to progress with RTG plan to be provided for Mar 21 update | 
Plan | Previous | Current |  | 
Exceptions | Previous | Current |  | 
Defects | Previous | Current |  | 
Executive Summary |  |  |  | Key Progress & Milestones (Last Month: January)
Key Updates: ASP file merge activities ensured the 95 MPRNS with mismatch were included in the relevant customer ASP files. All AML file delivered ahead of payment due date. Number of exceptions has increased: Exception figure = 126,627 Risks/Issues: Defects impacting the Amendment invoice continue to miss SLA. A dedicated Project Team has been assigned with the aim of clearing the backlog of defects by mid March 2021. This will enable the Plan to return to green and the defect SLAs will be met. The backlog of exceptions (although significantly reduced in recent months) means the exceptions SLA is not being met, meaning customers have reconciliations that are being excluded for their invoices. Enduring and tactical solutions being worked on for problematic MN09 exception resolution |  |  |  | ASP Mismatch file merge activities continue to ensure customers receive full supporting information for their LSP sites on invoice issue date. All AML files delivered to customers ahead of SLA.
 |  |  |  | Upcoming Activities & Milestones (Next Month: March)
 |  |  |  | Automation of exception resolution steps for specific MN09 scenarios.- 2 tactical CRs due by mid March 2021. Enduring due to belivered as part of UKL Nov-21 release. RTG plan for defects missing SLA by mid March 2021.

## Slide 3: Supporting Information Mismatches
SLA
Mismatches are corrected ‘in cycle’ and associated defects are cleared in time for the second following cycle from detection. Correction of mismatches should be invisible to shippers. During transition to this any correction files issued are delivered within 3 business days of payment due date issue and meet communicated quality and format requirements on first delivery. There should be no unresolved causes to mismatches of more than 2 invoice cycles in age.
Target Date to operate within SLA
August 2019
Current SLA RAG Status
GREEN
RAG Justification
95 MPRNs out of the 173,286 LSPs (0.5%) that were billed incurred an ASP mismatch.
95 unique MPRNs with ASP mismatch. File merge activities ensured mismatch data was included in ASP file issue on the invoice issue date.
All AML files were delivered ahead of the SLA.
 |  |  | ASP Mismatches |  | AML Mismatches |  | 
Billing Month | Billed Contracts | LSP Invoiced | Unique LSP MPRNs causing ASP mismatch | % of invoiced LSPs causing ASP mismatches | SSP Invoiced | Unique SSP MPRNs causing AML mismatch | % of invoiced SSP causing AML mismatches
Dec-19 | 9,907,903 | 227,508 | 133 | 0.06% | 9,680,395 | 2,019 | 0.02%
Jan-20 | 11,143,336 | 190,009 | 189 | 0.10% | 10,953,327 | 1,521 | 0.01%
Feb-20 | 10,672,939 | 206,203 | 151 | 0.07% | 10,466,736 | 247 | 0.002%
Mar-20 | 11,210,849 | 257,092 | 172 | 0.07% | 10,953,757 | 1,113 | 0.010%
Apr-20 | 10,308,100 | 249,620 | 120 | 0.05% | 10,058,480 | 4,582 | 0.046%
May-20 | 10,227,416 | 240,451 | 54 | 0.02% | 9,986,965 | 419 | 0.004%
Jun-20 | 9,897,048 | 183,092 | 48 | 0.03% | 9,713,956 | 191 | 0.002%
Jul-20 | 10,584,643 | 183,410 | 44 | 0.02% | 10,401,233 | 222 | 0.002%
Aug-20 | 10,334,318 | 180,969 | 40 | 0.02% | 10,153,349 | 146 | 0.001%
Sep-20 | 10,800,486 | 175,523 | 47 | 0.03% | 10,624,963 | 109 | 0.001%
Oct-20 | 10,995,039 | 185,324 | 63 | 0.03% | 10,809,715 | 58 | 0.001%
Nov-20 | 11,081,470 | 179,513 | 61 | 0.03% | 10,901,957 | 189 | 0.002%
Dec-20 | 10,664,132 | 173,286 | 95 | 0.05% | 10,490,846 | 72 | 0.001%

## Slide 4: Exceptions
SLA
Known exceptions are corrected ‘in cycle’; new exceptions within the gift of Xoserve and its partners to correct are cleared in time for the second cycle from detection, as is any defect that caused the exception. Exception backlogs should be no more than 2 invoice cycles old.
Target Date to operate within SLA
August 2019
Current SLA RAG Status
AMBER
RAG Justification
Automation of exception resolution steps continuing to be worked upon – a number of codes have now been automated
What is an exception?
Business or Technical processing errors generated within our system, that cause reconciliations at individual sites, to be held back off the Amendment Invoice until resolved.
126,687 distinct MPRNs currently have unresolved exceptions within our systems (as of 5th February 2021).
Customer MI outlining all reconciliations and their status (invoiced, in exception, in exclusion) has been shared with all customers.

## Slide 5: AMS Invoice – Billed MPRNs vs MPRNs with exception
Chart: 
| May-20 | Jun-20 | Jul-20 | Aug-20 | Sep-20 | Oct-20 | Nov-20 | Dec-20 | Jan-20 | Feb
Total MPRNS Billed | 11210849 | 10308100 | 10227416 | 9897048 | 10584643 | 10334318 | 10800486 | 10995039 | 11081470 | 10664132
MPRNS with Exception | 320023 | 130441 | 186437 | 74660 | 33561 | 29813 | 35198 | 45066 | 65716 | 126687
% MPRNs with exception vs MPRN Billed | 0.028546 | 0.012654 | 0.018229 | 0.0075437 | 0.0031707 | 0.0028849 | 0.0032589 | 0.0040988 | 0.0059303 | 0.01188

## Slide 6: Exclusions
SLA
Known exclusions are executed ‘in cycle’; new exclusions within the gift of Xoserve and its partners to correct are cleared in time for the second cycle from detection, as is the defect that caused the exclusion. Exclusion backlogs should be no more than 2 invoice cycles old. Correction of billed exclusions should be performed no later than 2 invoice cycles after detection.
Target Date to operate within SLA
July 2019
Current SLA RAG Status
GREEN
RAG Justification
Cataloguing of all scenario resolution steps to ensure accuracy now completed.
What is an exclusion?
Until permanent system fixes are deployed to address charge calculation errors, monthly profiling of new reconciliations received that relate to the scenario of the open defect is performed, with “bill blocks” applied to that MPRN to safeguard the accuracy of the amendment charge calculations by exclusion from the AMS.
186 distinct MPRNs for the December 2020 billing period currently have bill blocks placed upon them (as at 5th February 2021). Bill blocks are placed on MPRNs where there are known issues that will result in incorrect charges being calculated.
Customer MI outlining all reconciliations and their status (invoiced, in exception, in exclusion) has been shared with all customers.

## Slide 7: Defects
SLA
Defects, including associated data fixes, within the gift of Xoserve and its partners to resolve should be cleared within 2 invoice cycles of being raised.
Target Date to operate within SLA
August 2019
Current SLA RAG Status
RED
RAG Justification
•9 AML/ASP defects currently open to date. •3 Defects did not meet the December's SLA : 63690 – Defect was placed on hold 30/09 as object locked with defect 63485 and defect 61093. Both defects have now been deployed and ‘on hold’ status removed on 19/01. There are further delays to progressing this defect due to the SAP upgrade project. 63691 – Defect was placed on hold 30/09 as object locked with defect 62060. On hold status was removed 09/11 and defect is in UAT Execution status. Due to the SAP upgrade project, this defect has been delayed and will need to be re-tested once the environments are available. 63726 – Defect is a complex issue which required 2 defect review sessions to clarify on the test scenarios. Defect has now been progressed and is in UAT Execution status. Due to the SAP upgrade project, this defect has been delayed and will need to be re-tested once the environments are available.
9 open Amendment related defects as of 5th February 2021
(10 defects open at last month’s update)
Defect ID | Defect Title | Date Detected | Target Fix Date | SLA Resolution Date
63690 | Medium priority - Issue with the Class change re-estimation; whenever the previous Class is either Class 3 or 4, and the Read is received in the Class 2 period, the Class change estimated Read on the Class 2 start date does not get updated | 28/09/2020 | 04/12/2020 | 04/12/2020
63691 | (Linked with defect#63498, defect#61966 )Medium priority - A read is not getting loaded in the Prime/Sub table after processing the read through the MOD 700 UBR process for Class 3 prime/sub sites under the EUC band - (Identified during UAT of Defect 62178) | 28/09/2020 | 04/12/2020 | 04/12/2020
63726 | Medium priority - Issue with the Class 3 Prime Process; where the subsequent Actual Read has not considered the Shipper Transfer as the last Read Date | 05/10/2020 | 04/12/2020 | 04/12/2020
64169 | High Priority - For a Class 4 Prime site, after performing an NDM Class 4 Prime Reconciliation, the recalculated REC net off Volume and Energy is not getting updated in the EL31 screen | 11/12/2020 | 05/03/2021 | 05/03/2021
64250 | High Issue with the DM bill order creation job, where bill orders are being created when the PCA Values are not loaded for DM Sites; however, should not create billing documents for the meters where we can't find any PCA process raised for these sites | 22/12/2020 | 05/03/2021 | 05/03/2021
64251 | High Priority - When the ZB_REC_Val_exclu report is run it is bringing back multiple duplicates for the Class 4 sites; however the report is used for validation purposes and shouldn't bring back duplicate values | 22/12/2020 | 05/03/2021 | 05/03/2021
64295 | Medium RGMA exchange activity on shipper transfer date for class 3 sites is not creating actual opening read('O' read) in ZDT_UBR_RECORDS table to send URN response to shippers | 07/01/2021 | 07/04/2021 | 07/04/2021
64367 | High Priority - RGMA - Class 3, for RGMA report or update read date read type in UBR table is incorrect | 18/01/2021 | 18/04/2021 | 18/04/2021
64400 | High The High Value report is not able to run when the volume of data is huge, we need to enhance performance of the report. | 22/01/2021 | 22/04/2021 | 22/04/2021

## Slide 8: MI / Reporting
SLA
All MPRN recs received are accounted for and valued; allocation across invoices, exceptions, exclusions and mismatches is shared at shipper level with individual shippers at the end of each invoice cycle Exceptions, Exclusions and mismatches are communicated within 2 business days following invoice receipt.
Target Date to operate within SLA
August 2019
Current SLA RAG Status
Green
RAG Justification
Reports shared with all customers and general and individual WebEx’s are ongoing.
MI reports continue to be shared with our customers 2 business days after Amendment invoice issue date.
Ongoing individual customer meetings to discuss what the MI means specifically to them.
If any customer would like an explanation of the MI reports they receive just let us know and we will arrange a session (contact Dan Donovan, Xoserve Invoicing Business Process Manager - dan.l.Donovan@xoserve.com).