## Slide 1: AQ Taskforce Update CoMC
17th February 2021
Version 0.1

## Slide 2: Defect Position
January saw a significant clearance of defects resulting in only 8 Open defects now requiring fix, of which 3 were identified by Xoserve in January.
A further 2 defects have been fixed, deployed and are now awaiting data correction.
The volume of impacted MPRNs associated to these open defects is expected to be low with initial assessment suggesting less than 100.

## Slide 3: AQ Defect Status (breakdown as at 5th February 2021)
84
Defects impacting AQ since August 2019
10
Open Defects
(-7 from previous month)
5
Analysis
(+1 from previous month)
66
Resolved defects
(+14 on previous month)
3
UAT
(+2 from previous month)
2
Fixed, Deployed Awaiting Data Correction
(-5 from previous month)
0
Awaiting Deployment
(-5 from previous month)
8
Resolved defects that require to be processed via adjustment tools
Open defect details can be found in the Appendix

## Slide 4
Chart: AQ Defect Status (Mar 20 - Feb 21)
| Mar | Apr | May | June | July | August | September | October | November | December | January | February
Total Open | 17 | 19 | 17 | 12 | 12 | 13 | 28 | 29 | 12 | 13 | 17 | 10
Total Resolved | 35 | 35 | 38 | 44 | 47 | 47 | 49 | 50 | 50 | 50 | 52 | 66
1. 8 open defects as at 08/02, with an additional 2 defects having been fixed awaiting data correction

## Slide 5: Appendix

## Slide 6: Open AQ defects - Analysis
Defect No. | Date Raised | Issue Description | No. MPRNs Impacted | Lifecycle Status
64157 | 11/12/2020 | The Volume and Energy for meter and corrector are not being loaded when a device exchange happens after D+5 date of the shipper transfer, where the shipper transfer reads are yet to be estimated (i.e., corrector exchange with reporting meter) | 0 | Analysis
64169 | 11/12/2020 | For a Class 4 Prime site, after performing an NDM Class 4 Prime Reconciliation, the recalculated REC net off Volume and Energy is not getting updated in the EL31 screen | 48 | Analysis
64267 | 05/01/2021 | Issue with Twin stream site : Volume profiles getting updated incorrectly in case where corrector serial number is same for multiple corrector devices | TBC | Analysis
64354 | 22/01/2021 | AMR removal read is not loaded correctly. Impact to Check to check rec and impacting AQ. | TBC | Analysis
64367 | 19/01/2021 | Class 3, RGMA report or update read date is recorded incorrect. Impacts AQ & reconciliation. | TBC | Analysis

## Slide 7: Open AQ defects - UAT
Defect No. | Date Raised | Issue Description | No. of MPRNs Impacted | Lifecycle Status
63691 | 29/09/20 | A read is not getting loaded for a P&S after processing the read through the MOD 700 UBR process for Class 3 prime/sub sites | 15 | UAT
63726 | 06/10/20 | Issue with the Class 3 Prime Process; where the subsequent Actual Read has not considered the Shipper Transfer as the last Read Date | 0 | UAT
64026 | 20/11/20 | The Class change on the Twin Stream Site is creating an final read for only one stream in the tables | 8 | UAT

## Slide 8: Open AQ defects – Fix Deployed Pending Data Correction
Defect No. | Date Raised | Issue Description | No. of MPRNs Impacted | Lifecycle Status
60917 (1424) |  | Following an update to a meter (non-physical) the volume which is calculated is based on the opening exchange read (OPNX) as opposed to calculating from the final exchange read (FINX) Discussions in place with impacted Shippers to get data corrected. C100 remaining to be corrected. Remaining have been corrected with Shipper approval. | 700 | Fix deployed, awaiting Data Correction
63394 | 26/08/2020 | The Class 3 read Tolerance Validation is passing due to an Incorrect CV calculation, when the last actual read date is before the Go-live Date 99% of impacted MPRNs are registered with 1 Shipper. Discussions taking place with Shipper as data corrections are unlikely to be required. | 7,000 | Fix deployed, awaiting Data Correction

## Slide 9: Open AQ defects – Resolved, To Be processed Via Adjustment Tools
Defect No. |  | Issue Description | No. of MPRNs Impacted | Lifecycle Status
63393 | 26/08/20 | For an NDM Prime Site, the Sub site volume and energy is not getting calculated if there is an MRU frequency change for the same class | 113 | To be processed via Adjustment Tools
61452 | 16/03/2020 | Rec is not happening for Prime and sub site... | 159 | To be processed via Adjustment Tools
63861 | 20/11/20 | When a shipper transfer and an RGMA Activity happen on the same date, and the RGMA Read has fulfilled the shipper transfer Read, the energy is getting updated incorrectly whilst performing the REC | 1,256 | To be processed via Adjustment Tools
62178 | 17/04/2020 | Where volume and energy is being incorrectly loaded, the system is not creating an exception | 38 | To be processed via Adjustment Tools
64025 | 19/11/20 | In the case of a Class change from 4 to 3, when a replacement read is accepted on a Class 3 start date, the record created in the UMR Table (Unbundled Meter Read File) is incorrectly calculating the Volume and Energy | 52 | To be processed via Adjustment Tools
62164 | 17/04/2020 | Net-off volume volume/ energy is being incorrectly calculated as zero for class 4 prime sites | 159 | To be processed via Adjustment Tools
63480 | 28/08/2020 | The Last Check Read Date is getting fetched incorrectly for Twin Stream Sites when Reads are uploaded through Portal, resulting in either the Read wrongly rejected, or a break in the check to check period. | 19 | To be processed via Adjustment Tools
63798 | 20/11/2020 | The Monthly AQ Roll process is incorrectly triggering AQ calculation as part Consumption Adjustment | 54 | To be processed via Adjustment Tools

## Slide 10: AQ Defects Financial Adjustments
Phase 3 Summary

## Slide 11: Phase 3 Summary
Invoices associated to Phase 1 & 2 have been generated and issued to all impacted parties.
In-line with previous updates the assessment and process of the Phase 3 defects (non historic) has concluded.
As you will recall, Phase 1 & 2 of the historic adjustments exercise resulted in a total financial impact of c.£1.4 million worth of debit charges from Shippers.
Phase 3 has shown that 28,123 MPRNs out of a total population of 176,202 were eligible for adjustment, resulting in a total financial impact of -£279,429 credit.
The -£279,429 position is made up of credits totaling -£302,536 and debits of £23,107.
All affected parties have been communicated to and the plan for invoicing Phase 3 is being developed and will be shared once known.
As previously communicated this process is now being transitioned into BAU operations. All future AQ defect will be assessed against the methodology and processed through the tools as they are fixed removing the need for the bulk processing seen during Phases 1, 2 & 3.

## Slide 12: High Level Process for MPRNs Requiring a Financial Adjustment
16 Defects totalling 176,202 MPRNs
identified for Assessment
176,202 passed to Decision Tree tool
30,626 MPRNs identified as candidates for adjustment.
145,576 MPRNs not eligible for adjustment
(See appx.1)
28,123 MPRNs finalised requiring adjustment
2,503 MPRNs under rejections
160,454 unique MPRNs

## Slide 13: Financial Adjustments
The total financial adjustments for all MPRNs processed are:
These adjustments are split across:
  59 Shippers
  5 DNs
CHARGE TYPE | CHARGE DESCRIPTION | DJUSTMENT AMOUNT (£)​
ACE​ | EXIT CAPACITY LDZ ECN CHARGE ADJ​ | -2,585.28
ACZ​ | CSEPS - LDZ CAPACITY CHARGE ADJ​ | -21,144.60
AMC​ | CUSTOMER CAPACITY CHARGE ADJ​ | -64,417.60
AME​ | EXIT CAPACITY LDZ ECN CHARGE ADJ​ | -12,468.56
AMF​ | CUSTOMER FIXED CHARGE ADJ​ | -3,317.47
AMZ​ | SUPPLY POINT CAPACITY CHARGE ADJ​ | -175,495.68
TOTAL​ |  | -279,429.19

## Slide 14: Appendix 1: Decision Tree - Rejection Stats
Reason | MPRN Count* | %
Impacted consumption period not affecting AQ or FYAQ values | 144,782 | 99.18
FYAQ was not derived using monthly AQ roll value as AQ correction received from Shipper | 1190 | 0.81
Mismatch in FYAQ and AQ as at 1st April 2019/2020 | 4 | 0.01
* 145,576 Unique MPRNs rejected in total – One MPRN can be impacted by more than one rejection if they have multiple adjustments.

## Slide 15: Appendix 2: AQ Simulation/Billing Tool – Rejection Stats
Reason | MPRN Count* | %
Meter read for the AQ period end date not available. AQ not calculated | 1945 | 70.68
Negative Consumption during consumption period. AQ not calculated | 443 | 16.10
Insufficient Consumption to calculate AQ | 329 | 11.95
Revised AQ value failed validation (market breaker tolerance checks) | 17 | 0.62
MPRN already undergone adjustment | 14 | 0.51
MPRN not eligible for adjustment – No band movement | 4 | 0.14
* 2,503 Unique MPRNs in total - One MPRN can be impacted by more than one rejection if they have multiple adjustments.