## Slide 1: DSC Change Management Committee Update
10th March Meeting

## Slide 2: New Change Proposals
Xoserve Ref No. | Change title | Next steps | Service area
5327 | Xoserve Change Fund 2021/22 | Deferred till April | N/A - This Change Proposal will act as the parent XRN for the financial year 2021/22
5321 | XRN5321 PAC Ring-Fenced DSC Change Budget 21/22 | Approved into Capture | N/A - This Change Proposal will act as the parent XRN for the financial year 2021/22
5329 | XRN5329 Amendments to V16 of the Service Description Table | Visibility of proposed changes – Information only | N/A
Solution Review Outcomes
Xoserve Ref No. | Change title | Voting Outcome
5144 | Enabling Re-assignment of Supplier Short Codes to Implement SoLR Directions | ChMC requested to hold further work on this change until Ofgem has made a decision in the CSS programme
5200 | Shipper Pack Transition to Data Discovery Platform | Approved Option 4 into an adhoc delivery – to align with DDP drops
5218 | Modification 0710 - CDSP provision of Class 1 read service | Approved Option 1 into an adhoc delivery (aiming for 01/06/2021)

## Slide 3: Detailed Design Outcomes – September Change Packs
Xoserve Ref No. | Change title | Voting Outcome
5038 | CDSP to convert Class 2, 3 or 4 Supply Meter Points to Class 1 when G1.6.15 criteria are met (Mod 0691) | Implementation date approved proposed 01/04/2021 - Solution approved at Feb ChMC
5285 | (Mod 730V) - COVID-19 Capacity Retention Process | Deferred decision until the Mod has been approved
4922 | CSSC Shipper BRD | Approved
Change Documents
CCR Approved:
XRN5206 TPI/PCW Access
XRN5294 Minor Release Drop 8
BER Approved
XRN5253 June 21