## Slide 1: 2.2 – Change Pipeline

## Slide 2: Change Development & Delivery Pipeline (DSC Change / Minor Release Budget)
* Pre-capture may contain changes that won’t require delivery / funding
Chart: XRNs Per Category
| Pre-capture | Capture | Ready for delivery | Standalone | Nov-20 | Jun-21 | Nov-21 | MiR9 | PAC 21/22 | Xo Change Fund
XRNs | 18 | 26 | 3 | 11 | 4 | 1 | 6 | 2 | 0 | 0

## Slide 3: 2020-2022 DSC Change / MiR Pipeline
Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug
2020 | 2021 | 2022
Approval on track
Approval at risk
Governance Approvals Key
Approved
Nov 21
Jun 21
MiR 10
MiR 9
Nov 20
Xo CF
Scope Approved – August ChMC
MiR
11
Scope / EQR
Scope
Scope
EQR
CP / BER
BER
CCR
CCR
PAC
CP / BER
Scope
CCR
CCR
Stand Alone
XRNs
4645
5164
BER
CCR
CCR
CCR
CCR
MiR 8
CCR
XRNs
5167
XRNs
5120
XRNs
5183
XRNs
5146
XRNs
5206
5237
Project RAG Key
Not Started
On Track
Potential risk to plan
Plan At Risk
Complete
CSSC
Non-DSC / MiR
Retro
Activity
Potential Activity
XRNs
4876
XRNs
5038
CCR
XRNs
5143
5218
XRNs
4780c