## Slide 1: XRN5294 – Minor Release Drop 9 - Status Update
 | Overall Project RAG Status |  | 
 | Schedule | Risks and Issues | Cost
RAG Status |  |  | 
Status Justification |  |  | 
Schedule | Implementation successfully completed 20th March Post Implementation Support in progress, on track to complete 23rd April No defects raised First usage has started on plan CCR planned for May ChMC for approval Decision in April ChMC None |  | 
Risks and Issues | None Applicable |  | 
Cost | On track to complete within approved spend |  | 
Scope | There are 2 changes within Minor Release 9: XRN5080 - Failure to Supply Gas (FSG-GSOP1) – System Changes XRN5135 - DNO and NTS Invoice to Shippers and DNs VAT Compliance |  | 
Slide Updated on 26th March 2021