## Slide 1: XRN5294 - Minor Release Drop 9 - Status Update
 | Overall Project RAG Status |  |  | 
 | Schedule | Risks and Issues | Cost | Resources
RAG Status |  |  |  | 
Status Justification |  |  |  | 
Schedule | There are 2 changes for Minor Release Drop 9 to be implemented. The implementation date is planned for 20th March 21: XRN5080 - Failure to Supply Gas (FSG_GSOP1) - System Changes​ XRN5135 – DNO and NTS Invoices to Shippers and DN’s VAT compliance Acceptance Testing has been completed. Regression Testing in progress on track Preparation has started for Implementation on 20th March 2021 |  |  | 
Risks and Issues | No risks or issues to highlight |  |  | 
Cost | Changes are being delivered as part of Minor Release Budget 20/21 |  |  | 
Resources | Weekly monitoring of Xoserve SME and Business Process Users to support testing phase and Implementation |  |  | 
Updated 24th February 2021

## Slide 2: XRN5294 - Minor Release Drop 9 Timelines
Updated as of 24th February 2021
TODAY

## Slide 3: XRN5294 - Minor Release 9 Summary
There are 2 changes for Minor Release 9 to be implemented. The proposed implementation date is 20th March 21:
  XRN5080 - Failure to Supply Gas (FSG_GSOP1) - System Changes​
  XRN5135 – DNO and NTS Invoices to Shippers and DN’s VAT compliance
Updated as of 24th February 2021