## Slide 1: DSC Change Management Committee Update
eChMC 5th May Meeting
ChMC 12th May Meeting

## Slide 2: New Change Proposals
Xoserve Ref No. | Change title | Next steps | Service area
5341 | UNC745 - Mandatory Setting of Auction Bid Parameters | Approved into Capture | Service Area 14: Gemini Services
5352 | Development of the REC Performance Assurance reporting | Approved into Capture | TBC once solution options known
5362 | Amendments to Service Description Table V17 | For Information only | N/A
5251 | Gemini Exit Zone Change | Approved into Capture | Service Area 14: Gemini Services
There has been a decision by REC that the Gas industry will need to align the Major releases to Electricity and SPAA. A new change (no XRN assigned), to be presented in June, has been raised to complete an impact assessment on moving the implementation day and completing 3 major releases a year.

## Slide 3
Detailed Design Outcomes
Xoserve Ref No. | Change title | Voting Outcome
4780c | Inclusion of Meter Asset Provider Identity (MAP Id) in the UK Link system (CSS Consequential Change) | Design Approved (5th May)
4941 | Auto updates to meter read frequency (MOD0692) | Design Approved (5th May)
5091 | Deferral of creation of Class change reads at transfer of ownership | Design Approved (5th May)
5180 | Inner Tolerance Validation for replacement reads and read insertions | Design Approved (5th May)
5218 | Mod 0710 - CDSP Provision of the Class 1 Service | Design Approved (12th May)
4922 | CSSC Shipper BRD | Design Approved (12th May)
Solution Review Outcomes
Xoserve Ref No. | Change title | Next steps
5188 | Interim Data Loads of MAP Id into UK Link | Approved into delivery (proposed for MiR10 & MiR11)
5309 | FSG - Automating the FSR ‘Standard Liability’ Process | Approved into delivery (proposed for MiR10)

## Slide 4
Change Documents
Change Completion Reports Approved:
XRN5038 Convert Class 2, 3 or 4 meter points to Class 1 when [G2.3.15] criteria are met (MOD 0691)
XRN5294 Minor Release Drop 9
Finance – Key Messages
XRN 5321 - PAC ring-fenced budget reapportionment
It has been noted that NTS does not have representation at PAC. Xoserve proposed to reapportion NTS % so that the other 3 constituencies pick up an equal 0.7% share of these costs for XRN 5321. This was deferred to June to see if the costs could be weighted differently / more proportionately across constituency size.

## Slide 5
Project Updates – Key Messages
November 21
ChMC agreed to proceed with a November 21 release and to include an impact assessment against CSS
XRN4941 has major code impacts to CSSC. An alternative scope can be delivered within the CSSC timelines and will deliver the requirements of the MOD with no impact to the CSSC design
XRN5091 has major design impacts to CSSC. Alternative Solutions were reviewed but none would mitigate the main customer impacts of this change
ChMC approved the reduced scope of XRN4941 and the descoping of XRN5091 and the associated BER
Minor Release Drop 10 – Scope approved for the following changes5309
XRN5309 FSG: Automating the FSR Process
XRN5188 Interim Data Loads of MAP ID into UK Link
XRN5246 Confirmation File Processing Capacity Improvement