## Slide 1: CMS Rebuild Update
April Updates
Jo Williams

## Slide 2: CMS Rebuild - Progress to date
Summary of progress to date
All Ideal “To Be” Workshops have now been facilitated with some great discussion and internal “focus” groups have been stood up to investigate some of the requirements in more detail, an example of this is for the Must Reads process. SLAs have been a reoccurring requirement and painpoint, so there maybe future discussions regarding introducing or amending SLAs to the processes i.e. Must Reads or Consumption Adjustments. A small focus group has been established to try and identify the cross communication process requirements in lower level so we can Inform the suppliers of any discussion. During this discussion a similar collaboration tool (SDEP) that has been launched and mandated by Ofgem and so further investigation is taking place to understand the value of another collaboration tool within the CMS rebuild option. Advocates are undertaking an Industry end to end new connections journey workshop and CMS team will attend to identify any additional requirements that could be delivered through CMS. Suppliers have submitted their HLSO as per the agreed date and the team are currently completing due diligence on the options provided. Included in this month’s presentation there will be a high level verbal update from the team, as we are still in confidential discussions with the suppliers there is a limit on what can be shared in a wider forum.
Key Milestones | Due
Initial Workshops Completed | 22/01/2021
To Be Workshops Commence | 08/02/2021
HLSO – Target Date | 21/04/2021
Next Steps
Continue to understand the SDEP integration and identify any potential impact. Identify the recommended solution from the supplier options and take this option to CoMC for approval to proceed, following which the ChMC shall be advised of the recommended option and the necessary change governance shall commence. Approval of processes to remain in scope of CMS

## Slide 3: CMS Rebuild – High Level Solution Options
For Discussion

## Slide 4: High Level Solution Options
Category | Details
Number of Suppliers engaged | 4
Delivery Options | Phased Delivery (two Phases) or a Single Delivery
Delivery Timescales from mobilisation | Shortest: 12 months Longest: 16 Months
NB – All the above are initial views of the bid submissions and need to be fully validated and evaluated. Therefore they are subject to change | 
Next Steps:
Assess bids and choose option based on satisfying customer requirements, total cost to operate and change capability
Provide update to CoMC in May and request funds to mobilise the detailed design phase
Agree engagement approach with customers during detailed design (DSG/interactive sessions)
Consult on phased or single delivery with customers, during detailed design phase