## Slide 1: XRN5122 Gemini System Enhancements (GSE)

## Slide 2: Gemini System Enhancements
Background
The Gemini IT system underpins the commercial gas transmission regime and accounts for all capacity and energy transactions.
GSE is a project to adapt and improve Gemini delivering over 65 enhancements based on the needs of a changing industry.
Full details have been communicated in Change Packs and communications via the .Box.UKLINK.Manual <uklink@xoserve.com>

## Slide 3: Gemini System Enhancements update
The following changes will be delivered on 25th July 2021
Changes to existing screens
Changes to the Meter Look up facility
Introduction of 2 new report screens
Introduction of a Dashboard facility
Introduction of 13 new APIs
Enhancement to one existing API – View Re-nomination detail
User Trials took place between 1st June 2021 and 25th June 2021
During User Trials changes to the schemas of the 13 new APIs were identified. The API Specification document has been updated to reflect these changes. The updated document showing the changes has been published on the GSE web page. A Change Pack will be issued on 12th July 2021 containing the updated document.
The difficult decision has been taken to delay the launch of APIs over the Internet until Q3 2021 in order to enable more robust security Protecting the data security monitoring and control of APIs. of our customers is of upmost importance and to enable more robust security monitoring and control for the APIs to be in place. Further updates will be provided once the timeline is confirmed.

## Slide 4: Gemini System Enhancements (GSE)
Implementation date
The changes will be implemented during the Sunday maintenance window between 03:00am and 05:00am on Sunday 25th July 2021 with a contingency date of Sunday 1st August 2021.
An extended outage of 1 hour until 06:00 am will only be required in the event of a rollback, this will be notified by ANS message.
  Should the implementation move to the contingency date of Sunday 1st August 2021 it would be completed during the Sunday maintenance window between 03:00am and 05:00am.
  As with the planned date of 25th July, if the contingency date of 1st August is used, an extended outage of 1 hour until 06:00 am will only be required in the event of a rollback, this will be notified by ANS message.

## Slide 5: Further details
Further details relating to the changes are available on the GSE web page available at the link below.
https://www.xoserve.com/systems/gemini/gemini-system-enhancements-gse/
  On this webpage you will find
  Video – explaining GSE
  Useful Documents relating to GSE
Any queries please email
https://www.xoserve.com/systems/gemini/gemini-system-enhancements-gse/