## Slide 1: Customer Issue Management Dashboard CoMC
18th August 2021
Version 1.0
6th August 2021

## Slide 2: Summary Dashboard July 2021 Period
Open Customer Issues*
Open Defects* (all)
Customer Impacting P1’s
Customer Impacting P2’s
Amendment Invoice Open Defects*
AQ Related Open Defects*
UKLink Incidents Raised
Gemini Related Incidents Raised
Jun | Jul
12 | 13
Jun | Jul
40 | 37
Jun | Jul
0 | 0
Jun | Jul
2 | 2
Jun | Jul
4 | 3
Jun | Jul
8 | 4
Jun | Jul
0 | 2
Jun | Jul
2 | 0
* Volume as at 6th August 2021. For defect reporting, value are those defects where a fix is yet to be deployed.

## Slide 3
Customer Issue Summary (as at 6th August 2021)

## Slide 4
AQ Update
Health – RAG |  |  | Return to Green Plan | 
Overall Status | Previous | Current | Amber due to defects where a fix has been deployed however, data corrections and AQ re-calculations still required.. One defect raised in July identified internally. Open defects requiring a fix reduced to 4 during July however, 11 defects still require data correction and AQ re-calculation. Financial adjustments will be issued mid August.. Change Requests raised for remaining technical process improvements, business process improvements have been implemented and continual improvements are being identified. | 
Defects | Previous | Current |  | 
Financial Adjustments | Previous | Current |  | 
Process Improvements | Previous | Current |  | 
Executive Summary |  |  |  | Key Progress & Milestones (Last Month: July)
Key Updates: One defect raised in July, identified internally.. Eleven defects awaiting data correction and/or assurance and AQ re-calculation. The AQ Focus Group continue to host AQ support sessions to date providing an overview of the support on offer from the team, and sharing knowledge & assurance of the monthly AQ calculation for individual organisations. Risks/Issues: Resource availability for AQ assurance activities is limited due to November 21 release. Prime and Sub data correction is complex and requires specialised knowledge & resource to carry out the data corrections and assurance. Reads for the prime/sub may also need to be required in order to carry out reconciliation & AQ calculation. Annual AQ activities will commence mid September, this may impact AQ recalculation activities and financial adjustments for AQ defects. |  |  |  | Shared AQ knowledge session material ahead of support sessions to be arranged. Deployed fixes for 5 defects.
 |  |  |  | Upcoming Activities & Milestones (Next Month: August)
 |  |  |  | Expected to re-calculate 3 defects Continue with customer meetings relating to AQ processes. Issue financial adjustments mid August

## Slide 5
Amendment Invoice Update

## Slide 6: Amendment Invoice Dashboard – Outstanding Exceptions

## Slide 7: Links to Updates on Xoserve.com
The Customer Issue Register is published on Xoserve.com website and updated weekly, link below;
  https://www.xoserve.com/services/issue-management/
AQ Issue Register published on Xoserve.com
https://www.xoserve.com/services/issue-management/annual-quantity-aq/
Unexpected outages, Gemini allocation, UIG issues or any system performance issues will be published on Xoserve.com, under the below link;
  https://www.xoserve.com/notifications/