## Slide 1: Change Management Committee
10th November 2021

## Slide 2: Section 2: DSC Change Budget & Horizon Planning

## Slide 3: DSC Change Budget 21/22 YTD

## Slide 4: Budget v Committed Spend BP21/22
Full finance tracker link with commentary on monthly variance
Chart: Shipper Committed Spend v Approved Budget
| Total
Budget | 2073012.3133
Spend | 1285420.5323
Chart: DN Committed Spend v Approved Budget
| Total
Budget | 1248246.62
Spend | 1256245.8415
Chart: IGT Committed Spend v Approved Budget
| Total
Budget | 194765.1631
Spend | 33874.2628
Chart: NTS Committed Spend v Approved Budget
| Total
Budget | 73575.9036
Spend | 0
Chart: Total Committed Spend v Approved Budget
| Total
Budget | 3589600
Spend | 2575540.6366
Chart: Variance
| Shipper | DN | IGT | NTS
 | 90000 | -677300 | 0 | 0

## Slide 5: Change Pipeline

## Slide 6: Change Development & Delivery Pipeline (DSC Change / Minor Release Budget)
* Pre-capture may contain changes that won’t require delivery / funding
Chart: Change Development
| Capture | Initial Review | Pre-capture | Solution Review
Total | 21 | 4 | 32 | 2
Chart: Delivery Pipeline
| Standalone | Unallocated | CSSC | Jun 21 | Nov 21 | Standalone | Nov 22 | Awaiting Delivery | In Delivery
Total | 1 | 6 | 4 | 1 | 6 | 8 | 1
Chart: Changes From Last Period
| Implemented | New MOD | New CP | Awaiting/In Delivery | To be implemented
Total | 1 | 7 | 1 | 1 | 2

## Slide 7
2020-2022 DSC Change / MiR Pipeline
 | 2021 |  |  |  |  |  |  |  |  |  |  |  | 2022 |  |  |  |  |  |  |  |  |  |  | 
 | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
Minor Releases |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Major Releases |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
CSSC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Standalone Change |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
June 2021 (DBTI + PIS/Closedown)
Nov 2021 Analysis / Design
November 2021 Build/Test Implement/PIS
MiR 9
MiR 10
Regression
PIS
Retro (MOD 0651)
Key:
On Track
Potential Activity
Nov 21 IA
November 2022 Build/Test/Implement/PIS
*Nov 2022 Analysis / Design
XRN
5206
5237
XRN
5146
XRN
5038
XOS Change Fund 21/22
PAC
BER
CCR
Scope
CCR
CCR
PAC XRN4876
BER
CCR
Complete
Potential risk to plan
Plan At Risk
Key:
Approval on track
Approval at risk
Approved
Nov 20 PIS
CCR
XRN
4780C
XRN
5231
BER
EQR 5379 5231
XRN
5183
BER
5183
* Subject to no delays/impact from CSSC implementation
* Feb 23 & June 23 Release development and scoping
EXTERNAL(MT/UEPT/E2E/Defect Mgmt)
Planning
Transition
Go Live Range
XRN
4780C

## Slide 8: Section 3: Capture

## Slide 9: New Change Proposals – Post Initial Review

## Slide 10: XRN5235 Request for access to SOQ data & capacity figures which influence transportation charges
Customer Class | Voting Party?
Shipper | Y
Distribution Network Operators (DNOs) | 
National Grid Transmission | 
IGT’s | 
Voting Parties and Funding Split
DSC Service Area: | TBC
Link to Change Proposal | Link to CP
Change Details
Purpose
The purpose of this Initial Review Change Pack, being issued at the request of ChMC following the meeting held on the 13th October 2021, is to gather member views regarding Change Proposal XRN5235. The CDSP discussed this change at ChMC to ask if constituents are happy to progress with XRN5235 as a DSC funded Change Proposal, as well as if they are likely to find the information being shared as a result of this useful. Some constituencies did not feel it would benefit them based on the potential costs to the DSC of setting a service up however, post ChMC, the costs of the proposed solution to meet the requirements have been confirmed to be zero, meaning no drawdown on the DSC Change Budget will be made to deliver the service. As per agreement at ChMC, we are seeking feedback on the proposal to progress this as a DSC Change Proposal however, it is the CDSPs recommendation that this be approved to move forward into delivery. For the avoidance of doubt, we will, if approved, look to move this Change Proposal directly into delivery (pending CoMC approval). Due to the zero cost of the solution it is proposed that, if approved to progress, we proceed directly into delivery. This means that the CDSP will not produce Solution Option or Detail Design Change Packs. However, a CCR will be brought to ChMC for approval to formally close down the Change Proposal post implementation.
Approvals | Deferrals | Rejections
Consultation Summary

## Slide 11
XRN and Title Voting Party Change Pack Ref | Organisation |  | Change Proposal in Principle : Approve Reject Defer
XRN5235 Request for access to SOQ data & capacity figures which influence transportation charges Voting Party: Shipper Change Pack Ref: 2918.3 - MT - PO |  | No representations received | 
Initial review questions
1. Do you think the change proposed poses a material risk/cost to your organisation and / or the market?
2. Do you think the change proposed will benefit your organisation and / or the market? Please provide any quantifiable outputs as well as any assumptions.
3. As a result of this change, would your organisation support this to be implemented within a minor/major release. What Lead time is needed
4. Do you agree with the principles of this funding as indicated in section A6 (Service Lines and Funding)?

## Slide 12: Change Updates

## Slide 13: Modification 0734 XRN5236 - Reporting Valid Confirmed Theft of Gas into Central Systems

## Slide 14: XRN 5236 - Reporting Valid Confirmed Theft of Gas into Central Systems
Background:
Modification 0734 proposes to introduce an new theft of gas process.
The Modification seeks to introduce a new process to help ensure that valid confirmed theft data, received from Suppliers, is appropriately reported into central systems.
The proposal is that Supplier theft is reviewed by the relevant Shipper (managed by the CDSP) and in the absence of an objection, the associated volumes are processed in Settlement.
Change Proposal XRN5236 was raised to deliver the central system changes required for this Modification.

## Slide 15: XRN 5236 – Solutions and Approach
Modification 0734 has been developed in Distribution Workgroup (DWG), most recently in the October 2021 Workgroup.
A ROM was presented outlining an Interim Solution (ahead of the CMS Rebuild) and an Enduring Solution (delivered as part of the CMS Rebuild).
Based on this, DWG preference is to progress with the Interim Solution to allow delivery of Modification 0734 ahead of the CMS Rebuild. They recommended that the CDSP should proceed with the work to deliver the Interim Solution prior to the Modification being formally approved in order to aim for delivery / implementation as close to April 2022 as possible. Please note – DWG were aware this decision sits with the DSC ChMC and therefore provided a recommendation.
We are making ChMC aware of the approach with this CP we are currently proposing:
  Update on approach at November ChMC
  November Change Pack with HLSO for the XRN5236 Interim Solution
  December ChMC* request approval from ChMC for the CDSP to commence work to deliver the Interim Solution ahead of Modification 0734 final approval.
*December ChMC is the latest point we can get approval to proceed with development of the Interim Solution to aim for April 2022 delivery.

## Slide 16: Change Proposals – Post Solution Review for Approval
XRN5298 H100 Fife Project - Phase 1

## Slide 17: XRN5298 H100 Fife Project - Phase 1
Proposed Release Link to Change | DSG/ Xoserve Preferred Option
Proposed delivery: Nov 22 Link to CP Link to Change Pack ref: 2918.4 - MT – PO Voting: DNO, Shipper High Level Solution Cost: Option 1: 120 – 200K Option 2: 175 – 300K Funding: Decarb investment budget | Xoserve Option 2 DSG no preferred option
Consultation Summary
Approve | 3
Defer | 
Reject | 2

## Slide 18
Org | Approve | Comments
Private | X | 
SGN | X | Option 2 - Amend the Multiplication Factor (MF) within the volume to energy calculation SGN understand from discussions with Xoserve that this option will be able to deliver the required changes to support accurate customer billing for the H100 Fife project (Phase 1 Hydrogen Neighbourhood) delivery within the required timeline. By utilising existing data flows within the MDD process it is believed this will minimise the impact to wider industry and will deliver the project requirements. We are mindful that should there be evidence to the contrary this option may require additional considerations. If this solution could be scaled up it could further facilitate Decarbonisation projects including that of the Hydrogen Village, which SGN is putting forward a proposal for as Phase 2 of H100 Fife.
EON | X | Based on the information provided, our preference would probably be option two but it is unclear how either option will work in practice. Option two does appear less complex, but we are unclear if under option two the hydrogen specific CV would still need to be applied or not, if it is then we assume that manual adjustments would still be required. Learnings need to be taken from the Hydeploy project; it will need to be clearly communicated to both shippers and suppliers what system changes are required to support this trial and both need to be involved in any process design, and be kept updated throughout. The trial should not be rushed, and the end-consumer considered at all stages. Other things requiring consideration: How a supplier will be able to identify these customers within the change of supply process If this is to be via updated dataflows, this will span the implementation period of FMRS How a supplier will be notified of the hydrogen meter being installed How the opt out process will work and how the supplier will be informed How the meter install process will work; any upskilling of MAMs required How suppliers smart mandates will be impacted

## Slide 19
Org | Reject | Comments
Octopus | X | The options put forward are not entirely clear. Our understanding is that you are asking suppliers to implement extensive and costly changes to billing platforms in both these scenarios? As per the pledge that participants 'will not be (negatively) financially impacted, since participation is on a cost neutral basis', the onus ought to be removed from suppliers to calculate the difference in charges and this responsibility should rest with SGN as the administrators of the scheme - the cost must be built into the trial costs not the supplier costs as this will significantly and negatively impact all consumers. Contrary to the listed constraint, our view is that the most feasible option would be to apply an Annual Quantity (AQ) backstop to prevent the AQ from becoming impacted by the increased volume. Compensation payments would be processed and issued to the Shipper who must pass these onto the Supplier and ultimately the end consumer, as is already done in other hydrogen trials. Though temporarily at a financial disadvantage, participants would, on aggregate, be no worse off than the alternative options outlined in this document might leave them. Though also discounted, the proposal for a value that will be determined and used to effectively convert the hydrogen volume into natural gas volume rather than using the standard Conversion (correction) Factor would mitigate the need for a supplier to alter their billing process and pass costs to the end consumer in doing so. The installation of gas meters using emerging technology such as thermal-mass flow (for example in Secure branded SMETS2 gas meters) could offer a solution depending on how long it would take to update the relevant regulations.
REC Code Manager | X | We would support Option 1, applying a consumption adjustment where a reconciliation period is generated or updated, over the proposed use of the Multiplication Factor in the Meter Product Tables set out in Option 2. We are concerned that the use of the Multiplication Factor in the Meter Product Table ties the Caloric Value to the Meter Asset, and presumes that a site will always use either 100% hydrogen, or 100% natural gas, and that the Meter Asset will need to be replaced every time this changes. While it is expected that a new, hydrogen ready, meter will need to be installed for any 100% hydrogen site today, it is not known if the meter will need to be changed back if they exit the trial, or if this is suitable for future trials blending the use of hydrogen and natural gas. We do not believe that correcting this adjustment at the Meter Asset level is a good principle for this reason, as in the future the calculation of the Calorific Value will need to be more dynamic than a fixed value associated with the Meter Asset will allow. It makes more sense for this to be managed at the Supply Point level instead for this reason. Therefore, of the two options presented, we believe that the use of a consumption adjustment presents the best balance between implementing a quick solution that can be implemented in time for us in the H100 trials, that can also be scaled and adjusted for future Hydrogen trials and developments. Note: we haven't seen the DSG's preferred solution in the change pack, so have ticked 'Defer' only as we aren't aware of their recommendation to support or oppose this.

## Slide 20: section 4. Design & Delivery

## Slide 21: Detailed Design Change Packs
XRN5231 Provision of FWACV Service
UK Link IS Service Definition v13
XRN4922 CSSC Shipper BRD

## Slide 22
Change Pack ref: 2918.2 - MT - PO |  |  |  |  | Implementation: Proposed March/April 22 | Voting: Shipper, DNO, NTS
Solution & Implementation Summary outcome |  |  |  | Comments |  | 
Organisation | Approve | Defer | Reject |  |  | 
Private rep | X |  |  |  |  | 
Cadent |  |  | X | Page 2/3: Cadent do not use the TOD value. Page 7: S.No. 4 Please provide clarification on this and confirm which sites are covered Page 7: S.No.10 OS meter type – It is not possible to publish the Volume, CV and Energy if you are only picking up the Volume data in the AI file as described in Step 10 page 9. Page 7: S.No. 21 Can you confirm where the 6 months’ notice is documented please? Page 8: S.No. 22 With regard to amendments made between D+1 to D+5 has to be reported by D+5 (5 business days) – this should be by D+5 not 5 business days. Page 9: file processing – reflects the issue described for Page 7, no 10. Page 14: Step 50 Should it state to move to step 80 if CV is not available? Page 14: Step 60 Should “else move to step 80” be removed as this should be covered in step 50 instead? Page 15: Step 110 States “else move to step 120” – can’t find step 120 in the process flow diagram? Page 16: Step 160 States amendments to be reported by D+5 (5 business days) – this should be by D+5 not 5 business days. Page 16: Step 170 States that the LDZ CV will be sent to Gemini for the Onshore fields. It should not be the LDZ CV, it should be the site CV, which currently comes from the AI file as stated in Page 7 no 10. Should include: Offtake Site Volume. For Onshore Fields should be: Site Volume, Site CV, Site Energy Page 16: Step 180 States “and email will be triggered to DNs and OFGEM whereby LDZ Billing CV was capped” – this should read NG, DNs, and OFGEM as per the process flow diagram. Ofgem are not present on the process diagram. |  | 
NGN | X |  |  | NGN supports this design. |  | 
XRN5231 Provision of FWACV Service

## Slide 23
Org | Approve | Comments
W&W | Approve with comments | We believe that the proposed change poses a risk to WWU and the wider business due to the tight time frame involved and the amount of specialised knowledge that is needed to be able to implement and run the system accurately. The FWACV calculation and everything that it entails relies on an in-depth understanding of the Thermal Energy Regulations and without this we run the risk of breaching those regulations and being held accountable by Ofgem. Notes to specific areas of the document. 1. Important: SC9 file sent to Shippers; Currently SC9 Files/SCADA Changes are not in our change scope. If any such changes need to be made, that will require a wider impact assessment involving our DNCS SCADA and DNCS BA systems to see how we can get the SCADA values to be sent to Xoserve for SC9 file. I believe we agreed that if it was acceptable the previous day’s value would be used in the meantime. 2.FWACV Service Overview; Should the ability to add/remove or freeze sites be added to this list, as this is a current function that will need to be checked during testing. Can we confirm who the responsibility of providing the attribution mappings sit with? The DN’s believe this should sit with NG as they are the ones who understand the direction flows across the networks. 3.Key Assumptions; Point 8 - This should be worded as point 7 above (i.e D1 to D4) Need to include what happens at D+5, use lowest for the year or a default of 37 if a year’s data isn’t available? Point 9 - Will this data also be available for the DN’s to validate? Point 11 - How much information are you expecting? Obviously, we have the current sites, but we also have frozen and new sites due on in coming months. Point 15 - Can we confirm the FWACV file is what NG refer to as the PRCMS file and the information that it contains. - I think this statement needs to be clearer. I believe it is in reference to the PRCMS file and that for the offtakes (OF) the LDZ billing CV is entered with the flow (from the AI file) and energy calculated using the LDZ billing CV. However, for the onshore (OS) (biomethane sites) the site CV (the same as the Y0 file) is entered, along with the flow and energy from the AI file. This data is then passed through and used in their contractual agreements with their Shipper. - Unless the CV is missing or a LOR, then an attributed value (lowest or 37) is used. Point 19 - Could you add what happens if the file is not received or corrupt i.e. the DN will be notified using the Morning (missing CV) Process. Point 21 - As we have confirmed we are unlikely to be able to work to 6 months’ notice in most cases. As stated, timelines need to be agreed, however, NG normally require 6 weeks’ notice for new sites. Point 22 - Are these the files that contain the LDZ billing CV? If so, please can we confirm the time they need to be with the GDNs, I think it’s 10:15 or so. Point 24 - Confirm time sent to DN and how long we have to process and return data i.e., D+5? 4. FWACV Calculation; Step 60 - Check when the 12 months start, is this the day prior to the failed CV? i.e., If today’s date is 28th Mar 2019 the lowest CV for the last 12 months should be determined from 27th Mar 2018 to 27th Mar 2019. Step 110 - Step 120 seems to be missing from the flow diagram or numbered incorrectly. Step 150 - We currently receive this by about 10:40 so we need to maintain this schedule as it supports other processes too. Step 170 - Confirm the LDZ CV is the LDZ billing CV. 5. Loss of Record (LOR) Process; Step 60 - Sorry I don’t understand this section. Are you sending out an email every time a site doesn’t flow? If you are you’re going to sending a lot of emails as many offtakes are shut down all summer and report a CV of 35 to show it’s not to be included in the FWACV calculation. Step 100 - What format is being used for a range of gasdays? i.e., DDMMYYYY to DDMMYYYY, or each gasday listed individually? - If the LOR covers multiple gasdays will this list the CV’s for each gasday? 6. Data Migration; - Will this data come to the DN’s to be validated, prior to its use? - This would be the offtake/onshore site CV rather then the LDZ billing CV. Will the system exclude CV’s of 35 where the site wasn’t flowing for the gasday? 7. LOR Template; This is missing a section to enter the sample stream i.e., Stream 3 or 4.

## Slide 24
Org | Approve | Comments
SGN | Approve | SGN supports this change and we have set out below our comments regarding the detailed design presented. G3: Change Detail - SC9 File TOD With reference to the publication of the SC09 files detailing the TOD value which has previously been calculated by National Grid. In line with the UNC obligation to provide the prevailing best estimate it is our opinion that Xoserve should use the proceeding day’s actual LDZ CV as the TOD value for the gas day. Interfaces The documentation provided does not indicate the details of the IX Servers the DNs should be sending to, or from which IX Gateway(s) they should be sending from. Will there be a requirement for the existing files to be split between different IX Gateways or via one IX Gateway? If files are spilt the DN’s will need to know specific information on which files should be grouped together, and where they should be sent to / from. File formats requisites have not been set out in the documentation i.e. 583 format appears to be the format indicated in the Inbound files section. Specifically for SGN we have various IX Gateways which use different file formats and would appreciate the clarification. Inbound/Outbound Files It would appear that the following files have been omitted from the list of new inbound file to Xoserve from the DN’s YO3, Y04 and YO5. In addition these have been listed in the Outbound files as being provided from the DN’s therefore this is also unclear as to the files which will be provided to DN’s and NG from Xoserve. We note that the AO<003> inbound files will cease to be provided as part of the migration of the service to Xoserve from NG. Will there be another form of notification regarding rejected files? G5: Change Design Description FWACV Service Overview 10. SGN would expect that transparency is provided on all Non-Functional standards. Key Assumptions 4. We would assume that all NG sites will no longer be within scope of the new FWACV service. 21. Regarding the obligation set out in OAD to provide ‘not less than 6 months’ notice informing any changes. DN’s are unable to provide 6 months’ notice regarding new sites, and historically this has usually been 1 month. For example, currently if a new Biomethane site were to be required NG would set up an On Shore Field and in turn set up the FWACV at the same time. If the site is setup but no data is flowing this could impact the FWACV calculation. 24. We require a better understanding of how the process regarding Missing CV data will be provided and notified to DN’s and the timeframes required for these processes. 26. Notification may be provided at any point within the process up to D+5 or prior to the process commencing. This is in the main due to sites under the Ofgem Letter of Direction for the site being removed, suspended, or reinstated at short notice. The indicated Service Line within the Change Pack is currently Service Line 6 however this would appear not to fit the service being proposed. SGN’s expectation would be for this to sit within Service Area 10.

## Slide 25
UK Link IS Service Definition v13
Functional Changes |  |  |  |  | 
Change Pack ref: 2918.1 - MT - PO Implementation: Adhoc:01/12/2021 Voting: Shippers | Solution & Implementation Summary outcome |  |  |  | Comments
 | Organisation | Approve | Defer | Reject | 
 |  |  |  |  | No representations received

## Slide 26
Functional Changes |  |  |  |  | 
Change Pack ref: 2919.1 - MT - PO Implementation: Adhoc: CSS implementation date Voting: Shipper | Solution & Implementation Summary outcome |  |  |  | Comments
 | Organisation | Approve | Defer | Reject | 
 |  |  |  |  | No representations received
XRN4922 CSSC Shipper BRD

## Slide 27: Standalone Change Documents for Approval (BER, CCR, EQR)
BER - XRN5377 Addition of ‘Class’ field to supply point data reports
  Voting DNO
BER - XRN5235 Request for access to SOQ data & capacity figures which influence transportation charges
  Voting Shipper

## Slide 28: XRN5231 Flow Weighted Average CV
 | Overall Project RAG Status |  | 
 | Schedule | Risks and Issues | Cost
RAG Status |  |  | 
Status Justification |  |  | 
Schedule | Overall Status set to Amber as the project has multiple phases progressing in parallel. Detailed Design approved internally, National Grid Gemini change variation to the project confirmed & outstanding clarifications/decisions from NG & DNs being finalised. Start Up and Initiation phase progressing in parallel with Design Design Change Pack reps close out on 1st Nov BER for XRN5231 approved at the Oct 21 ChMC National Grid have confirmed via a change variation that XRN5382 & 5383 are required. A revised BER for funding will be submitted Engagement Strategy draft to be shared to NG and DN’s by 5th Nov, this will outline how the project will engage through project delivery phases to seek support/approval Testing, Dual Run and Market Trials dates to be baselined in conjunction with customer engagement sessions, target by the end of Nov 21 Notional Implementation date is for 26th March 22 but needs to be agreed considering the overall plan |  | 
Risks and Issues | There is a risk that until the transition & cutover approach is agreed between Xoserve, National Grid & DNs, the implementation date and Post Implementation Support period cannot be baselined considering all required dependencies and service go live criteria There is a risk that National Grid have served notice to terminate the current FWACV service on the 31st March 2022 and if the plan does not meet an implementation date of the new service from 01st April 2022, it would result in the need to negotiate an extension of the existing service provided by National Grid |  | 
Cost | XRN5231 BER costs baselined. Final MTB to be confirmed at the end of the Build phase once all outstanding clarifications are resolved & Change Pack reps close out |  | 
Scope | XRN5231 Flow Weighted Average (CV) XRN5382 - PRCMS Processing (Gemini Consequential Change – Part A) XRN5383 - & LDZ Stock Change and Embedded LDZ Unique Sites (Gemini Consequential Change – Part B) |  | 
Slide updated on 28th October
Complete
On Track
At Risk
Overdue
Not Baselined

## Slide 29: XRN5289 – November 21 Major Release - Status Update
 | Overall Project RAG Status |  |  | 
 | Schedule | Risks and Issues |  | Cost
RAG Status |  |  |  | 
Status Justification |  |  |  | 
Schedule | Build milestone successfully completed Acceptance and regression testing completed to plan Implementation dress rehearsal completed successfully Performance testing has progressed to plan Preparation for go-live is in progress for implementation of XRN5142 on 5th Nov Decision taken at eChMC on 1st Nov to revise implementation date of XRN’s(4941, 5007, 5072, 5180 & 4780c) to 22nd January 2022 No further decisions are required this month |  |  | 
Risks and Issues | None applicable |  |  | 
Cost | Forecast to complete delivery against approved BER |  |  | 
Scope | In Scope – XRN4941 - MOD0692 - Auto updates to meter read frequency In Scope - XRN5007 - Enhancement to reconciliation process where prevailing volume is zero​ In Scope - XRN5072 - Application and derivation of TTZ indicator and calculation of volume and energy – all classes​ In Scope - XRN5142 - New allowable values for DCC Service Flag in DXI File from DCC​ In Scope - XRN5180 - Inner tolerance validation for replacement reads and read insertions​ In Scope – XRN4780C – Inclusion of Meter Asset Provider Identity (MAP Id) in the UK Link system (CSS Consequential Change) Descoped - XRN5091 - Deferral of creation of Class change reads at transfer of ownership​ Descoped - XRN5186 MOD0701 – Aligning capacity booking under the UNC and arrangements set out in relevant NExAs​ Descoped - XRN5187 MOD0696 – Addressing inequalities between capacity booking under the UNC and arrangements set out in the relevant NExAs |  |  | 
Slide updated on 1st November 2021
Complete
On Track
At Risk
Overdue
Not Baselined

## Slide 30: XRN5253 June 21 Major Release - Status Update
 | Overall Project RAG Status |  | 
 | Schedule | Risks and Issues | Cost
RAG Status |  |  | 
Status Justification |  |  | 
Schedule | Project on track Post Implementation Support (PIS) period 2 completed successfully on 28/10/21 PIS period 3 due to commence on 08/11/21 Decision In November ChMC None |  | 
Risks and Issues | None applicable |  | 
Cost | Forecast to complete delivery against approved BER |  | 
Scope | In Scope (XRN5093) - MOD0711 – Update of AUG Table to reflect new EUC bands Descoped (XRN4992) - MOD0687 – Creation of new charge to recover last resort supply payments – Descoped at Extraordinary ChMC on 26th October 2020 Descoped (XRN4941) - MOD0692 - Auto updates to meter read frequency – Descoped at ChMC on 11th November 2020 |  | 
Slide updated on 28th October 2021
Complete
On Track
At Risk
Overdue
Not Baselined

## Slide 31: XRN5371 - Minor Release Drop 10 - Status Update
 | Overall Project RAG Status |  |  | 
 | Schedule |  | Risks and Issues | Cost
RAG Status |  |  |  | 
Status Justification |  |  |  | 
Schedule | Closedown progressing to plan Production of Change Completion Report in progress – to be submitted to December ChMC Decision in October ChMC: None |  |  | 
Risks and Issues | None applicable |  |  | 
Cost | On track to complete within approved spend |  |  | 
Scope | XRN5309 - FSG Automation of FSR Process XRN5188 - MAP ID Data Upload to UK Link XRN5246 - Confirmation File Performance improvements |  |  | 
Complete
On Track
At Risk
Overdue
Not Baselined
Updated: 28th Oct 21

## Slide 32: UKL Post CSSC Change Development
Change Management Committee
10th November 2021

## Slide 33: Background
We are entering into an extremely busy period with ongoing BAU activities, delivery of November 21 Major release and CSSC
There are potentially 3 major releases in the 12 months following CSSC go live although the landscape and desire for delivering change in that period is currently uncertain and unpredictable
We propose to progress changes that could be candidates for those major releases through detailed design in the next 6 months so that they can be ready for delivery as early as November 2022
6 changes have been identified as potential candidates for the November 22 release
Once design has been completed and change packs reviewed and approved, ChMC can determine in April 2022, which should be taken forward for delivery in November 2022 and approve the scope and BER for that release
Any remaining changes would then be ready, as completed design change packs, for inclusion in releases post November 22 release
Following this initial detailed design of the 6 changes for November 22, the proposal is to run additional changes through detailed design in the months from March onwards to build up a pipeline of completed design change packs. These will form the releases after November 22 at the appropriate time to commence their delivery

## Slide 34: Next Steps
Correla to prepare EQR to fund completion of 6 design change packs by April 2022.
  EQR to be presented for approval at December ChMC meeting
Correla to progress internal workshops on detailed requirements for the 6 changes.
  This can start immediately so that work with 3rd parties can start in December following EQR approval

## Slide 35: Changes proposed for inclusion in December 21 EQR
XRN4900 - Biomethane/Propane Reduction
XRN4978 - Notification of Rolling AQ Value(following Transfer of Ownership between M-5 and M)
XRN4990 – MOD0664 – Transfer of Sites with Low Read Submission Performance from Class 2 and 3 into Class 4
XRN5091 - Deferral of creation of Class change reads at transfer of ownership
XRN5186 – MOD 0701: Aligning Capacity booking under the UNC and arrangements set out in relevant NExAs
XRN5298 - H100 Fife Project – Hydrogen Network Trial

## Slide 36: NG TRANSMISSION CHANGE HORIZON PLAN 0 - 2 YEARS OCT 2021 - OCT 2023
October 2021

## Slide 37
Programmes & Projects 2021-2023 |  |  |  | 2021 |  |  | 2022 |  |  |  |  |  |  |  |  |  |  |  | 2023
 |  |  |  | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | July | Aug | Sept | Oct | Nov | Dec | Jan
MAJOR RELEASES | Regulatory / Customer Requested Change | PM Matthew Rider | XRN5393 – Gemini Spring 22 Release |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  | MOD0728B – UK Link & Gemini Delivered as part of CP5341 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | UK Link Consequential Changes | PM Manisha Bhardwaj | CSS Cons Change |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Gemini Change Programme Sustain |  | Single Sign on Experience |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  | API Enhancements |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  | Site Minder Upgrade |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
NG TRANSMISSION CHANGE HORIZON PLAN 0-2 YEARS OCT 2021 – OCT 2023
Design to PIS – Nov 21 to Feb 22 – Indicative timeline
Design to PIS – Sept 21 to Apr 22 – Indicative timeline
Content: External Test Phase Jul - Dec 21
PIS Gemini - Sept to Dec 21
PIS UKL - Sept to Nov 21
Design to PIS – Jan 22 to Apr 22 – Indicative timeline
KEY RISK & % = Certainty of Scope | 
 | Approved on Track
 | Approved
 | Approval at Risk
 | Change Completion Report
 | External User Activity
KEY – Project Status
On Track
Complete
Potential Risk to Plan
Plan at Risk
Analysis & Design – Oct 21 – Dec 21
Testing – Dec 21 to Mar 22
PIS – From Apr 22 to Jun 22
Change Deployment
Apr 22
Pre-implementation/IDR Mar 22 to Apr 22
Content: External Test Phase Jul - Dec 21

## Slide 38: CSSC Programme Dashboard
November 2021

## Slide 39
Programme Health – RAG |  |  | Return to Green Plan | 
Overall Programme Status | Previous | Current | The programme remains at a Green status and all Programme activities remain on track with all key internal and eternal milestones being met | 
Programme Plan | Previous | Current |  | 
Risk Profile | Previous | Current |  | 
Resources | Previous | Current |  | 
Executive Summary |  |  |  | Upcoming Activities & Milestones (Next Month)
Key Programme Updates: Transition: Programme and Internal test plans have been baselined in preparation for transition testing commencing on the 8th November. Smoke testing is underway with the CSSP. Contingency planning to mitigate the impacts of a non Monday Go Live will continue until a confirmed Go Live date is announced. Internal & External Testing: All testing activities are on track. UEPT and E2E continues. We have seen one P3 raised against Xoserve this month, which has since been resolved. Business Change: Internal activities continue to plan including Target Operating Model set up. Workshops continue with Customer training team to support business readiness and communication activities. Data Migration: REL Cycle 5 planning is on track for delivery of REL data to CSSP SOLR: Modification has been raised and presented at the Ofgem CAT meeting Friday 29th October |  |  |  | Environments: Continue to support and review environment requirements across Programme landscape. Review environment usage and requirements in conjunction with Cloud Programme DES: Complete outstanding test scripts and continue to support UEPT and E2E UK Link APIs: Complete outstanding testing Transition: Internal planning activities and rehearsal planning continues in conjunction with Cloud Programme Testing: Continue UEPT & E2E testing. Review programme CR’s and continue defect fixes to Programme release plan
Programme Update

## Slide 40: Section 6: Any Other Business

## Slide 41: APPENDIX

## Slide 42: Outages
Outages |  |  |  |  |  |  | 
Change Request Number | Impacted System | Outage Duration |  |  |  |  | Committee Notified Date
 |  | Start Date | Start Time | End Date | End Time | Brief Description | 
XRN 5339 | EFT | 27/02/2022 | TBC | 27/02/2022 | TBC | This change will be to cutover from the existing EFT PROD to the newly built and upgraded EFT PROD, to keep the application in support. This extended outage will be on a Sunday and utilise the maintenance window for EFT to cause less impact to the industry. During the extended outage any files that would be processed by EFT during this window will remain safely in their respective Folders, once EFT is back online, all file transfers will be synced and issued. Please be aware that the EFT cutover Contingency Dates will be carried out on the following weekend, 6th March. | 13/10/2021
XRN 5339 | EFT | 13/03/2022 | TBC | 13/032022 | TBC | As part the Enhanced File Transfer (EFT) project we will conduct Disaster Recovery (DR) testing. The EFT DR test will prove and confirm the procedures, resilience and capability of the newly upgrade EFT. As EFT is a multiple site application we will fail over to one site then failback to service normal and test the other site the following week. Please be aware that the EFT DR Contingency Dates will be carried out on the following weekend. Any files that would be processed by EFT during this window will remain safely in their respective Folders, once EFT is back online, all file transfers will be synced and issued. | 13/10/2021
XRN 5339 | EFT | 20/03/2022 | TBC | 20/03/2022 | TBC | As part the Enhanced File Transfer (EFT) project we will conduct Disaster Recovery (DR) testing. The EFT DR test will prove and confirm the procedures, resilience and capability of the newly upgrade EFT. As EFT is a multiple site application we will have failed over, then failed back one site on the previous week, to complete the DR testing this weekend we will DR test the remaining site. Please be aware that the EFT DR Contingency Dates will be carried out on the following weekend. Any files that would be processed by EFT during this window will remain safely in their respective Folders, once EFT is back online, all file transfers will be synced and issued. | 13/10/2021

## Slide 43: Portfolio POAP

## Slide 44: CSSC Programme Dashboard
November 2021

## Slide 45
Programme Health – RAG |  |  | Return to Green Plan | 
Overall Programme Status | Previous | Current | The programme remains at a Green status and all Programme activities remain on track with all key internal and eternal milestones being met | 
Programme Plan | Previous | Current |  | 
Risk Profile | Previous | Current |  | 
Resources | Previous | Current |  | 
Executive Summary |  |  |  | Upcoming Activities & Milestones (Next Month)
Key Programme Updates: Transition: Programme and Internal test plans have been baselined in preparation for transition testing commencing on the 8th November. Smoke testing is underway with the CSSP. Contingency planning to mitigate the impacts of a non Monday Go Live will continue until a confirmed Go Live date is announced. Internal & External Testing: All testing activities are on track. UEPT and E2E continues. We have seen one P3 raised against Xoserve this month, which has since been resolved. Business Change: Internal activities continue to plan including Target Operating Model set up. Workshops continue with Customer training team to support business readiness and communication activities. Data Migration: REL Cycle 5 planning is on track for delivery of REL data to CSSP SOLR: Modification has been raised and presented at the Ofgem CAT meeting Friday 29th October |  |  |  | Environments: Continue to support and review environment requirements across Programme landscape. Review environment usage and requirements in conjunction with Cloud Programme DES: Complete outstanding test scripts and continue to support UEPT and E2E UK Link APIs: Complete outstanding testing Transition: Internal planning activities and rehearsal planning continues in conjunction with Cloud Programme Testing: Continue UEPT & E2E testing. Review programme CR’s and continue defect fixes to Programme release plan
Programme Update

## Slide 46: Green Workstream Updates
RAG Previous MONTH | RAG Current MONTH | WORK STREAM | SUMMARY
 |  | DES & Secondary API | UEPT/E2E support continues. Defects raised via external testing phases have been fixed and release within the Programme releases.
 |  | Testing | UEPT and E2E continues well. At the point of writing this, no significant defects have been seen. Programme CR’s continue to be assessed
 |  | Service Management | CR-D072 has now been approved. Operational readiness activities are ongoing
 |  | Batch | Testing support underway for UEPT/E2E activities. A Change Pack has been shared with the Industry and will be presented at Change Management Committee meeting for approval ahead of updating the Gemini Business Requirements Document.
 |  | Gemini | Conversations are ongoing with customers in relation to concerns for Gemini timings as a result of Switching Programme requirements as defined in DB4. Gemini team have raised concerns as to date the Gemini ACT file has not been testing in the Programme E2E phase. We will be reaching out to the SI to encourage this process to be tested
 |  | Reporting | An internal CR has been raised and being progressed to incorporate the impact of one newly identified report that will need changes. Any new reporting requirements are assessed by the consequential reporting team
 |  | UK Link | There are a number of change requests that have been approved by the Control Board and are now in the Build phase. Technical Exception workshops have started with business SMEs following the completion of the business exceptions review

## Slide 47: Green Workstream Updates
RAG Previous MONTH | RAG Current MONTH | WORK STREAM | SUMMARY
 |  | REC | REC version 3 consultation is complete.
 |  | Data | Following a MDD data cleansing cycle we are working closely with customers. Preparation are underway for REL cycle 4b data to be extracted from UK Link. Planning for Analysis reports cycle 6 and REL Cycle 5 has commenced
 |  | Environments | All activities continuing to track to plan for all upcoming activities. Environment readiness for Transition is in progress. Environment requirements will continue to be assessed in line with the Cloud Programme for combined activities.
 |  | MAP C (XRN-4780C) | Detailed delivery updates are being provided as part of November 21
 |  | SoLR (XRN-5144) | Engagement continues with Ofgem. SoLR representation has been provided by the Industry following consultation requests via the Ofgem design forum and ChMC. All feedback is being reviewed with feedback being provided to both forums.

## Slide 48: Key Programme Risks (1/2)
RTC | RAG | Workstream | Description | Mitigation Strategy | Latest Update | Resolution Date
65426 |  | Transition & Cutover | There is a risk that the Go Live assumption day of Monday may get changed because various variables (factors) are being looked at by OFGEM leading to rework on Transition plan and related activities. | The Go-live principles have been approved at Delivery Group. Xoserve's concerns have been logged with Ofgem | Impact of non-Monday Go-live on Xoserve's Transition testing has been fed back to Ofgem. Internal contingency planning is underway | 30/12//21
65156 |  | Transition & Cutover | There is risk that the change freeze scope could impact Transition because the scope of Programme Change Freeze from 03/01/22 is not clearly defined leading to impacts during actual Transition | Work with the SI to collectively define the scope of Change Freeze | Internal discussions are ongoing within Ofgem to define the scope of this Change Freeze | 30/12/21
64171 |  | Transition and Cutover | There is a risk that the SoLR process might kick off during the transition period because of a supplier going out of business at that time leading to Landmark needing to cater to additional volumes and also the potential for additional requirements for PUIs to undertake to ensure Transition timelines are maintained | Raise the risk with Ofgem and SI to understand what non-functional considerations have been applied to enable Landmark to manage the increased volumes Raise with the SI to include a transition test scenario if relevant to mitigate this possibility | There is a potential that SoLR related implications during Transition may be considered for Transition Testing. Currently expected to be discussed in September. Dates have been aligned accordingly | 30/12/21
64513 |  | Data | There is a risk that data cleansing requirements may not be met because Xoserve are not responsible for the data in UK Link, and can't compel shippers / GTs / iGTs to correct their data leading to incorrect data at the point of go live. | Communicate requirements through DSG and track progress | MDD data cleansing is with Customer Advocates to process. Additionally, further work is ongoing on REL reports | 30/12/22

## Slide 49
High Level Plan

## Slide 50: Switching Programme CR Position – CRs impacting Xoserve
CR Name | CR Ref | High Level Cost IA Cost | Date Raised | Status
Programme Plan Re-Baseline | CR-D002 | £0.00 | 07/11/2019 | Approved - Complete
Updates to the CSS Physical Interface Design (PhID). | CR-D008 | £17,250.00 | 22/01/2020 | Approved - Internal CR Created
CSS_Exception_Handling_Strategy_v0.2 | CR-D014 | £0.00 | 26/02/2020 | Approved - Internal CR Created
Provide_CSS_RegistrationID_to_PUI_and_LPs | CR-D016 | £12,643.00 | 07/08/2020 | Approved - Internal CR Created
Licence Exempt Network Customer Identifier – ABACUS Data Model update | CR-E51 | £0.00 | 29/10/2019 | Approved - Complete
Amendments to the DMS artefact suite | CR-D019 | £6,500.00 | 16/03/2020 | Approved - Internal CR Created
Migration of Terminated Gas RMPS | CR-D022 | £0.00 | 10/06/2020 | Approved - Internal CR Created
Amendments to the NC-0079 for REL (Retail Energy Location) Data Migration and Reconciliation | CR-D024 | £20,000.00 | 06/07/2020 | Approved - Internal CR Created
DMS - PHID Alignment Parties | CR-D026 | £0.00 | 06/07/2020 | Approved - Internal CR Created
Request For a New or Upgraded DMT Environment | CR-D027 | £256,009.00 | 07/08/2020 | Approved - Internal CR Created
Enable TLS connection pooling for all directly connected parties to CSS] | CR-D028 | £2,500.00 | 13/07/2020 | Approved - Internal CR Created
Message Header Format for PKI Certificate Identification] | CR-D029 | £2,500.00 | 13/07/2020 | Approved - Internal CR Created
SIT Functional Test Re Plan Enabling Parallel Testing | CR-D030 | £56,000.00 | 20/07/2020 | Approved - Internal CR Created
DM_Validation Catalogue_Shipper_Effective_Date_Change_ | CR-D032 | £0.00 | 03/08/2020 | Approved - Internal CR Created
Compression During Data Migration | CR-D034 | £500.00 | 09/09/2020 | Approved - Internal CR Created
Uplift to the CSS Interface Specifications | CR-D038 | £70,000.00 | 07/10/2020 | Approved - Internal CR Created
Uplift to Business Data Validation Rules | CR-D039 | £20,000.00 | 25/09/2020 | Approved - Internal CR Created
Programme Plan Re-Baseline | CR-D042 | £14,913,000.00 | 28/09/2020 | Approved - Internal CR Created
Changes to Support Energy Company Data | CR-D059 | £37,500.00 | 03/08/2021 | Awaiting Decision
Operational Choreography Detection 0.5 | CR-D060 | £308,205.00 | 25/01/2021 | Awaiting Decision
Operational Choreography Rectification 0.3 | CR-D061 | £0.00 | 25/01/2021 | Awaiting Decision
Amendment of Data Migration Solution to Protect Programme Timescales - Removal of Transition Stage 1 Delta files | CR-D062 | £83,490.00 | 25/02/2021 | Approved - Internal CR Created
Change to Management of In-Flight Switches Approach | CR-D071 | £0.00 | 15/03/2021 | Approved - Internal CR Created
Increase Cadence of Data cuts | CR-D080 | £24,600.00 | 10/05/2021 | Approved - Internal CR Created
Amendment to Assumptions as a result of analysis undertaken during CP1 v0.4] | CR-D083 | £0.00 | 24/05/2021 | Approved - Complete
TT Remediation & Paper-Based Testing Workshop | CR-D095 | £34,000.00 | 23/08/2021 | Pending PIA
Continuation of support for UEPT | CR-D098 | £308,000.00 | 03/08/2021 | Awaiting Decision
Documentation only updates to NCT-0134 DMT Live Rehearsal Test Plan and NCD-0012 Data Migration Solution Design Catalogue | CR-D103 | £0.00 | 17/08/2021 | Pending PIA
Elaborations for Service Management Requirements DB4 | CR-D104 | £0.00 | 17/08/2021 | Pending SI Response

## Slide 51: Switching Programme CR Position – CRs not impacting Xoserve ((Cost Implication)
CR Name | CR Ref | Date Raised | Status
Non_Mandatory_MPAS_Metered_Indicator_v0.4 | CR-D001 | 27/01/2020 | Complete - No Xoserve Impact
REC Manager Procurement Timelines | CR-D003 | 02/12/2019 | Complete - No Xoserve Impact
MPAS Related MPAN Disconnection | CR-D004 |  | Withdrawn
Introduction of Validation Message to Logical Mode | CR-D005 | 25/11/2019 | Withdrawn
Modification of Related MPAN Cleanse Checkpoint Milestones | CR-D006 | 27/11/2019 | Complete - No Xoserve Impact
ABACUS Corrections and Re-alignments | CR-D007 | 04/12/2019 | Complete - No Xoserve Impact
ECOES REL API Webmethod | CR-D009 | 17/12/2019 | Complete - No Xoserve Impact
CSSIA Uplift to Implement IG Recommendations | CR-D010 | 17/12/2019 | Complete - No Xoserve Impact
Update 3 E2Es to align to CSSIA | CR-D011 | 10/06/2020 | Complete - No Xoserve Impact
CSS_Physical_Interface_Design_Updates_mpxn_v0.2 | CR-D012 | 30/01/2020 | Complete - No Xoserve Impact
Messaging_Requirements_Revisions_REC_Code_Manager_and_CSS_v0.1 Clean | CR-D013 | 28/01/2020 | Complete - No Xoserve Impact
Amendment_of_Xoserve_Consequential_Change_Milestone_Delivery_Dates_v0.2[DRAFT] | CR-D015 | 26/02/2020 | Withdrawn
CSS_Handling_of_MPAS_Business_Dates_v0.2[DRAFT] | CR-D017 | 20/07/2020 | Complete - No Xoserve Impact
Confirmation_Responses_to_Outbound_Synchronisations_v0.2[DRAFT] | CR-D018 | 02/03/2020 | Withdrawn
Regulatory Workstream – Programme Milestones Refresh | CR-D020 | 16/03/2020 | Withdrawn
Remove MPAS Interface | CR-D021 | 29/04/2020 | Withdrawn
DSP_Specific_ SIT_ Functional_Exit_Criteria | CR-D023 | 29/05/2020 | Complete - No Xoserve Impact
Changes to support enhanced Solar arrangements | CR-D025 |  | Withdrawn
CSS Role-based access control (RBAC) | CR-D031 | 24/07/2020 | Withdrawn
A Quality Analysis Activity of the Data being used for the DMT Non-Functional Test Phase​​ | CR-D033 |  | Withdrawn
CSS Change from UTC to Local Time | CR-D035 | 22/09/2020 | Complete - No Xoserve Impact
Xoserve CR for DES AI Removal | CR-D036 | 24/09/2020 | Complete - No Xoserve Impact
Provide_CSS_RegistrationID_to_LPs | CR-D037 | 06/10/2020 | Complete - No Xoserve Impact
UEPT Tranche Regulatory Change | CR-D040 | N/A | Complete - No Xoserve Impact
NCT-0073 Functional Script Master Changes | CR-D041 | 25/09/2020 | Complete - No Xoserve Impact
Update to the End to End Testing Plan | CR-D043 | 05/10/2020 | Complete - No Xoserve Impact
Request For a New DMT Environment for DMT Live Rehearsal | CR-D044 | 23/10/2020 | Complete - No Xoserve Impact
NC-0079 Adding Post Load Integrity Check Document | CR-D045 | 09/11/2020 | Complete - No Xoserve Impact
Uplift to the Code of Connection | CR-0046 | 09/11/2020 | Complete - No Xoserve Impact
Correctional Changes to MAD Log v2.0 & POAP v2.0 | CR-D047 | 13/11/2020 | Complete - No Xoserve Impact
Changes to Data Milestones in MAD Log v2.0 & POAP v2.0 | CR-D048 | 09/11/2020 | Complete - No Xoserve Impact
Consequential Changes to Testing Milestones in MAD Log | CR-D049 | 13/11/2020 | Withdrawn
CSS Environments for Faster Switching Enduring Service | CR-D050 |  | Withdrawn
Changes to Data Validation Rules | CR-D051 | 30/11/2020 | Complete - No Xoserve Impact

## Slide 52: Switching Programme CR Position – CRs not impacting Xoserve (Cost Implication)
CR Name | CR Ref | Date Raised | Status
Additional and Further Correctional Changes to MAD Log v2.0 | CR-D052 | 05/12/2020 | Complete - No Xoserve Impact
Additional Onward Dependencies for MAD Log | CR-D053 | 18/12/2020 | Complete - No Xoserve Impact
Changing from GetOrganised to Landmark SFTP for SI receiving files | CR-D054 | 18/12/2020 | Complete - No Xoserve Impact
Amendments to the Data Cleansing Catalogue | CR-D055 | 18/12/2020 | Complete - No Xoserve Impact
MAD Log Changes for UIT Environment Verification | CR-D057 | 25/01/2021 | Complete - No Xoserve Impact
Discontinuance of Xoserve Consequential Change Market Trials | CR-D058 | 25/01/2021 | Complete - No Xoserve Impact
Uplift to SMS CoCo | CR-D063 | 29/01/2021 | Complete - No Xoserve Impact
Changes to SIT Functional Test Scenarios | CR-D064 | 29/01/2021 | Complete - No Xoserve Impact
Uplift to the Code of Connection | CR-D065 | 29/01/2021 | Complete - No Xoserve Impact
In-Flight Reg ID Dissemination | CR-D066 |  | Withdrawn
Uplift to the CSS Business Data Validation Rules Doc | CR-D067 | 19/03/2021 | Complete - No Xoserve Impact
Uplift to the CSS Interface Specification | CR-D068 | 15/03/2021 | Complete - No Xoserve Impact
REL Dissemination to iDNO and DNO | CR-D069 | 15/03/2021 | Complete - No Xoserve Impact
Removal of UEPT Stage 1 Data Allocation and Verification for Tranche 3 and 4 Participants and delivery acceleration of Stage 2 Data Allocation | CR-D070 | 05/03/2021 | Complete - No Xoserve Impact
Re-align Switching Programme Response SLAs with Xoserve response SLAs | CR-D072 | 07/05/2021 | Complete - No Xoserve Impact
Changes to MAD Log v2.2 to rectify incorrect milestone descriptions | CR-D074 | 29/03/2021 | Complete - No Xoserve Impact
Update Service Management Baseline Requirement | CR-D076 | 20/04/2021 | Complete - No Xoserve Impact
Amend the Transition Testing Milestones TR210 & TR220 for PUI Production Data Cuts v0.4 | CR-D078 | 14/05/2021 | Complete - No Xoserve Impact
Removal of SMS005 from UEPT Test Scenarios v0.2 | CR-D081 | 14/05/2021 | Complete - No Xoserve Impact
Engagement for Early E2E Testing v0.2 | CR-D082 | 14/05/2021 | Withdrawn
Change to Transition Stage 3 File-Based Migration Sequencing v0.2 | CR-D084 | 26/05/2021 | Complete - No Xoserve Impact
Request for an additional Data Reconciliation Activity at the end of DMT Live Rehearsal Cycle 2 v0.2 | CR-D086 | 01/06/2021 | Withdrawn
Update to UIT E2E Plan and Artefacts to incorporate the additional scope identified on the outcome of REL Gap Analysis v0.7 | CR-D087 | 17/06/2021 | Complete - No Xoserve Impact
Elevation of L2-TR070 (Transition Stage 1 Start) to a L1 milestone | CR-D088 | 04/06/2021 | Complete - No Xoserve Impact
NC-0107 Master Handover Pack Purpose Change | CR-D089 | 04/06/2021 | Complete - No Xoserve Impact
REC Code Manager Market Intelligence Reporting | CR-D090 | 11/06/2021 | Complete - No Xoserve Impact
Removal of Transition Test Artefacts | CR-D091 | 24/06/2021 | Complete - No Xoserve Impact

## Slide 53
CR Name | CR Ref | Date Raised | Status
Feasibility study on potential to update Domestic Premises Indicator (DPI) electricity flags to reflect license status during transtion stages, 1, 2 & 3 | CR-D093 | 28/06/2021 | Complete - No Xoserve Impact
Changes to Operational Testing | CR-D094 | 28/06/2021 | Complete - No Xoserve Impact
Changes to milestone date for L3-TE720 | CR-D096 | 29/07/2021 | Complete - No Xoserve Impact
Further consquential changes to DB4 and related artefacts following CR-D071 v0.2 | CR-D100 | 06/08/2021 | Complete - No Xoserve Impact
CSS Stage 1 ECOES Interface Specification Uplift to v2.0 | CR-D102 | 17/08/2021 | Complete - No Xoserve Impact
Addition of assumption on MAD Log in relation to earliest possible Go-Live date | CR-D103 | 17/08/2021 | Complete - No Xoserve Impact
Addition of assumption on MAD Log in relation to earliest possible Go-Live date | CR-D107 | 15/09/2021 | Complete - No Xoserve Impact
Change to Data Migration and Transition artefacts following the completion of CR-D09 | CR-D108 | 15/09/2021 | Complete - No Xoserve Impact
Change to EES requirements to bring REL search and retrieval into closer alignment with GES and assessment of programme | CR-D109 | 15/09/2021 | Complete - No Xoserve Impact
Changes and additions to PIWG and CWG governed MAD Log v2.4 milestones to address timing and clarity issues | CR-D110 | 22/09/2021 | Complete - No Xoserve Impact
Switching Programme CR Position – CRs not impacting Xoserve (Cost Implication)