## Slide 1: Customer Issue Management Dashboard CoMC
15th December 2021
Version 1.0
2nd December 2021

## Slide 2: Summary Dashboard November 2021 Period
Customer Impacting Issues
Open Defects (all)
Customer Impacting P1’s
Customer Impacting P2’s
Amendment Invoice Open Defects*
AQ Related Open Defects*
UK Link Incidents Raised
Gemini Related Incidents Raised
Oct | Nov
22 | 22
Oct | Nov
43 | 48
Oct | Nov
0 | 0
Oct | Nov
0 | 0
Oct | Nov
6 | 9
Oct | Nov
11 | 15
Oct | Nov
0 | 0
Oct | Nov
0 | 0
* Volume as at 2nd December 2021. For defect reporting, value shown represents number of defects where a fix is yet to be deployed.
Notes: Customer Impacting Issues –
Remains the same as previous month
Open Defects –
Has increased by 5
(8 new defects raised and 3 closed in November)
This number contains a count of all open defects, Note that this value will differ from the Customer Impacting Issues for a number of reasons, for example some defects combine into a single customer issue, other defects may not create a customer impacting issue
Defect and Issue values shown above are based on a snapshot of the published Issue Register and Defect Register (links can be found on the final slide).
AQ Related Open Defects –
2 new defects raised in November, however following further assessment, an additional 2 (pre-existing) defects were identified as AQ impacting, therefore the total count of open AQ related defects has risen by 4

## Slide 3
Customer Issue Summary (as at 2nd December 2021)
Last Month
Last Month
Last Month
Last Month

## Slide 4
Amendment Invoice Update
Health – RAG |  |  | Return to Green Plan | 
Overall Status | Previous | Current | Zero defects missed the November SLA. Dedicated team to progress defects and exceptions Dedicated team and plan in place to maintain clearance of defect and exceptions within SLA Number of exceptions has increased to 39,219 (up from 22,980 in October). Exceptions are raised as part of BAU processes. 9 Amendment impacting defects open with none missing the November SLA (defects internally identified and raised during testing). | 
Plan | Previous | Current |  | 
Exceptions | Previous | Current |  | 
Defects | Previous | Current |  | 
Executive Summary |  |  |  | Key Progress & Milestones (Last Month: November)
Key Updates: Three defects raised in November (internally raised). Supporting information file merge activities ensured the 147 MPRNS with mismatch were included in the relevant customer files (ASP). All SSP Supporting Information (AML) files delivered ahead of payment due date. Unique MPRNs with Exception = 39,219 Risks/Issues: A small number of exceptions have missed the 2 month SLA. 98.97% closed within SLA. Zero Amendment invoice defects missed this month’s SLA. |  |  |  | ASP Mismatch file merge activities continue to ensure customers receive full supporting information for their LSP sites on invoice issue date. All AML files delivered to customers ahead of SLA.
 |  |  |  | Upcoming Activities & Milestones (Next Month: December)
 |  |  |  | Dedicated team in place to manage defect resolution.

## Slide 5: Amendment Invoice Dashboard – Outstanding Exceptions
Chart: Number of Unique MPRNs with Exceptions
| 43891 | 43922 | 43952 | 43983 | 44013 | 44044 | 44075 | 44105 | 44136 | 44166 | 44197 | 44228 | 44256 | 44287 | 44317 | 44348 | 44378 | 44378 | 44409 | 44440 | 44470 | 44501
Number of Exceptions Outstanding | 208037 | 219491 | 320023 | 130441 | 186437 | 74660 | 33561 | 29813 | 35198 | 45066 | 65716 | 126687 | 52416 | 76668 | 99337 | 25931 | 29861 | 13383 | 18666 | 20360 | 22980 | 39219

## Slide 6
AQ Update
Health – RAG |  |  | Return to Green Plan | 
Overall Status | Previous | Current | Amber due to defects where a fix has been deployed however, data corrections and AQ re-calculations still required | 
Defects | Previous | Current | Two defects raised in November. 10 open defects, 5 pending data correction assurance and AQ re-calculation. | 
Financial Adjustments | Previous | Current | Financial Adjustments have been processed for MPRNs relating to 2 defects and are due to be invoiced mid December. Financial Adjustments remain to be processed for 6 defects relating to Prime & Subs. | 
Process Improvements | Previous | Current | Change Requests raised for remaining technical process improvements, business process improvements have been implemented and continual improvements are being identified. | 
Executive Summary |  |  |  | Key Progress & Milestones (Last Month: November)
Key Updates: Two new defects raised in November (identified internally) Five defects awaiting data correction assurance and AQ re-calculation. Invoices for financial adjustments will be issued on a monthly basis (where applicable). Network AQ reporting for new FYAQ snapshot (adhoc Bopri report) will be generated and sent to the DN's early December The AQ Focus Group continue to host AQ support sessions to date providing an overview of the support on offer from the team and sharing knowledge & assurance of the monthly AQ calculation for individual organisations. Risks/Issues: Prime and Sub data correction is complex and requires specialised knowledge & resource to carry out the data corrections and assurance. Reads for the prime/sub may also need to be required in order to carry out reconciliation & AQ calculation. |  |  |  | Continue to share AQ knowledge session material ahead of support sessions with customers Annual AQ activities completed successfully New FYAQ snapshot for April 2022 has been taken of the rolling AQ on 1st December 2021.
 |  |  |  | Upcoming Activities & Milestones (Next Month: December)
 |  |  |  | Continue with customer meetings relating to AQ processes AQ Focus Group to provide AQ update at DN Constituency Meeting in December

## Slide 7: Links to Updates on Xoserve.com
The Customer Issue Register is published on Xoserve.com website and updated weekly, link below;
  https://www.xoserve.com/services/issue-management/
AQ Issue Register published on Xoserve.com https://www.xoserve.com/services/issue-management/annual-quantity-aq/
Unexpected outages, Gemini allocation, UIG issues or any system performance issues will be published on Xoserve.com at https://www.xoserve.com/notifications/