# DSC Change Completion Report (CCR)



|  |  |
| --- | --- |
| **Change Title** | Gemini Spring Release 2022 |
| **Change reference number (XRN)** | XRN5393 - fulfil the requirements of MOD0752, MOD755, MOD759 and MOD0785) |
| **Xoserve Project Manager** | Iain Snookes |
| **Email address** | [ian.k.snookes@Correla.com](mailto:ian.k.snookes@Correla.com) |
| **Contact number** | 0121 229 2413 / 0121 229 2249 |
| **Target Change Management Committee date** | 10th August 2022 |
| **Date of Solution Implementation** | 25th February 2022, 3rd April 2022, 24th April 2022 |
| **Section 1: Overview of Change Delivery** | |
| |  |  |  |  | | --- | --- | --- | --- | | **Xoserve Service Area** | **Xoserve Service Line** | **(+/-) Projected Change in Annual Cost** | **(+/-)Actual Change in Annual Cost** | | Gemini & Integration Platform - CTO | National Grid & Gemini Users; Service Area 7 | N/A | N/A | | |
| **Section 2: Confirmed Funding Arrangements** | |
| |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Gas Industry Participant** | **BER Share of Cost** | **Actual Share of Cost** | **BER Cost Value** | **Actual Cost Value** | | **Shippers:** |  |  |  |  | | **IGTs** |  |  |  |  | | **DNOs** |  |  |  |  | | **Transmission** | 100% | 100% | £962,500 | £889,050 | | **DN’s & IGT** |  |  |  |  | | |
| **Section 3: Provide a summary of any agreed scope changes** | |
| The total cost of delivering Gemini Spring Release 2022 is £889,050.  In scope of Gemini Spring Release (XRN5393) the following scope changes were raised, captured as Change Variations including minor cost increases covering the need for additional effort to fulfil:   * CV01 - UNC0785 – Partial Assignments at Interconnector Exit Points (Impact Assessment) * CV02 - UNC0785 – Partial Assignments at Interconnector Exit Points (Delivery of the changes defined in CV01) * CV03 - UNC0785 Partial Assignments at Interconnector Exit Points IPRM IPAQ * CV04 – Gemini Spring Release 22- Changes for UAT observations * CV05 – Gemini Spring Release 22- IPDADNEX Auction data fix * CV06 - Gemini Spring Release 22 - IP Capacity Monthly Rollover | |
| **Section 4: Detail any changes to the Xoserve Service Description** | |
| There are no changes identified / required to the Xoserve Service Descriptions. | |
| **Section 5: Provide details of any revisions to the text of the UK Link Manual** | |
| Changes in scope of Gemini Spring Release 2022 do not require any revisions to be made to the UK Link Manual. | |
| **Section 6: Lessons Learnt** | |
| See embedded below a copy of the approved Lessons Learnt Report covering Gemini Spring Release 2022. | |

**Please send completed form to:** [**box.xoserve.portfoliooffice@xoserve.com**](mailto:box.xoserve.portfoliooffice@xoserve.com)

|  |
| --- |
| **Section 7: Provide a breakdown of actual Project Spend** |

To support the above please find embedded below a defined breakdown of the project spend.

**Document Version History**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Version** | **Status** | **Date** | **Author(s)** | **Summary of Changes** |
| 0.1 | For Review | 19/07/2022 | Iain Snookes | Minor updates following NG review. |
| 0.2 | For Review | 26/07/2022 | Iain Snookes | Review complete and approved. |
| 1.0 | Approved | 26/07/2022 | Iain Snookes |  |

**Reviewers:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Role** | **Organisational Unit** | **Outcome**  **(1,2 or 3)** |
| Rachel Addison | DSC+ Change Delivery Manager | Correla | 1 |
| Mike Pratten | Programme Manager. Gemini Regulatory Change. | National Grid | 1 |

**Approvers:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Role** | **Organisational Unit** | **Outcome**  **(1,2 or 3)** |
| Andy Simpson | DSC+ Change Director | Correla | 1 |
| Chris Gumbley | Head of Product Management, Gemini & Hydrogen. | National Grid | 1 |

N.B. For the outcome field please use the following criteria:-

1 = Accept

2 = Accept with minor revisions

3 = Further review required

**Template Version History**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Version** | **Status** | **Date** | **Author(s)** | **Summary of Changes** |
| 2.0 | Approved | 17/07/18 | Rebecca Perkins | Template approved at ChMC on 11th July |
| 3.0 | Approved | 19/12/18 | Heather Spensley | Moved onto Xoserve’s new Word template in line with new branding |