## Slide 1: September ChMC CMS Rebuild Update

## Slide 2: Progress to Date
MNC will be delivered as a soft launch to the Customer Focus Group attendees at the beginning of October [target 10th October] where Users can ensure all is working as expected and then it will be rolled out to all customers on [19th October]. SUT will be implemented a few days later [26th October]. Change packs have/will be published to ensure all customers are aware and can impact assess any changes. Transition arrangements will be agreed and have been / will be communicated as we move contacts from old CMS to new CMS.
A new parent XRN has been raised as per ChMC in August; XRN 5556. This replaces the previous XRN5343 that was for analysis only. Each release will have its own XRN so that customers can track progress on the Change Page, for Release 1 XRN556.a has been raised
The CMS Rebuild webpage (https://www.xoserve.com/products-services/data-products/contact-management-service-cms/cms-rebuild-product/ ) contains the link to register for future Customer Focus Groups which are captured below, please note the agenda for the Focus Groups will be issued 7 days prior to the session:
The September Customer Focus Group, will focus on the launch details and the new DUP process which we are targeting to deliver in early December. The high level roadmap can be seen on the next slide, please note that this could change based on Industry priorities and complexities.
Further updates will be provided in October ChMC.
Date | Time Start | Time end
09/09/2022 | 10:00 | 12:00
14/10/2022 | 10:00 | 12:00
08/11/2022 | 10:00 | 12:00
09/12/2022 | 10:00 | 12:00
10/01/2023 | 10:00 | 12:00
07/02/2023 | 10:00 | 12:00
07/03/2023 | 10:00 | 12:00

## Slide 3
Product Delivery Roadmap
Release content
Now
Next
Later
A little Later
Supplier Theft of Gas (SUT)
Meter Number Creation (MNC)
Duplicate MPRNs (DUP)
Set to Extinct
Isolations
(ISO)
Dead to Live
(DTL)
DUP Enhancements
Generic to desk workflows – AGG, PSI, PSR
Address Amendments (ADD/ UNC)
New MPRN Creation
(FOM)
Enhancements to MNC Process including Network raised
Generic to desk workflows –GIC
Main Release Content
Additional Enhancements alongside release
Request for Adjustment (RFA)
Daily Metered Query (DMQ)
Consumption Dispute Query (CDQ)
Theft of Gas
(TOG)–
Network Raised
Generic to desk workflows – FLE
Must Reads
(MUR)
Manage Unregistered Sites
(MUS)
Gas Safety Regulation
(GSR)
SUT Enhancements
Swapped Address
(SWA)
Generic Enhancements
Current assumed delivery roadmap as of September 2022
KEY
New Process
XRN 5556.a