## Slide 1: January CoMC CMS Rebuild Update

## Slide 2: Progress to Date
I am pleased to confirm that the Duplicates (DUP) and Set to Extinct Process (STE) was successfully launched on 12 December 2022, with an immediate uptake on users raising the new contact codes. In the first 24 hours 73 DUPs and STEs were raised.
Multiple training and walk through sessions have been facilitated and positive feedback has been received from users, mostly commenting on the ease of the system and simplified process.
Our next version will be under the XRN of 5556.D and it will contain the Isolations (ISO) and Dead to Lives (DTL) ISOs and DTLs, we are targeting a launch date of Late Feb / Early March, this will be firmed up over the next month. The Change Pack for these processes will be issued in time for Feb ChMC.
The CMS Rebuild webpages and CMS page continue to be updated to reflect the Launch activities, FAQs and training materials:
  https://www.xoserve.com/products-services/data-products/contact-management-service-cms/cms-rebuild/
  https://www.xoserve.com/products-services/data-products/contact-management-service-cms/
The CMS Rebuild webpage (https://www.xoserve.com/products-services/data-products/contact-management-service-cms/cms-rebuild/) contains the link to register for future Customer Focus Groups which are captured below, please note the agenda for the Focus Groups will be issued 3 - 7 days prior to the session.

## Slide 3
XRN 5556.b
CMS Rebuild Delivery Roadmap
Release Content
Now
Next
Later
A little Later
Supplier Theft of Gas (SUT)
Meter Number Creation (MNC)
Duplicate MPRNs (DUP)
Set to Extinct
Isolations
(ISO)
Dead to Live
(DTL)
DUP Enhancements
Generic to desk workflows – AGG, PSI, PSR
Address Amendments (ADD/ UNC)
New MPRN Creation
(FOM)
Enhancements to MNC Process including Network
Generic to desk
workflows – GIC
Main Release
Additional Stretch Enhancements
Request for Adjustment (RFA)
Daily Metered Query (DMQ)
Consumption Dispute Query (CDQ)
Theft of Gas
(TOG)–
Network Raised
Generic to desk
workflows – FLE
Must Reads
(MUR)
Manage Unregistered Sites
(MUS)
Gas Safety Regulation
(GSR)
SUT Enhancements
Swapped Address
(SWA)
Generic Enhancements
XRN 5556.a
New Process
Early
Q1 2023
No later than end of Q3 2023
Early
Q4 2022