## Slide 1: REC Change
8th February 2022

## Slide 2: Introduction
The following 7 slides have been included in this months ChMC pack to give you an overview of the ongoing REC Changes, we have broken these down into the following sections:
In progress – we are currently progressing through the Change journey
Under Prioritisation Review by REC Code Managers – due to CM workload/prioritisation
We have included a new slide this month on the Changes which will be coming into our space in the next few weeks.
We believe the changes will require CDSP action and therefore need to draw attention to this demand as it will require prioritisation over other DSC changes in our Change Backlog
As agreed last month, I have also included REC related Changes which do not have an associated R00 number but do have an XRN.
Note: We are currently undertaking a review of all REC Change and have began removing Changes which we have confirmed have no impact to Gas services. In the coming months, we will continue to monitor the Changes listed and add/remove from this pack as required.
Further information on the Changes can be found on the REC Portal
Notes: Draw committees attention to red line (will make it black once slides are approved before submission)

## Slide 3: Overview of REC Changes (high level)
Chart: 
| Approved awaiting implementation | Consultation | Solution development | Preliminary Assessment | New
In Progress | 3 | 3 | 2 | 1 | 1
Chart: All Change
| Monitoring | Currently working on | Upcoming activity | XRN Changes
All Change | 2 | 5 | 3 | 2
In Progress Change
4

## Slide 4: REC Change Pipeline – In progress
Title | Description | XRN / UNC Mod | Proposer | Impact/ Funding | Status | Next Action date | Release Type | REC Priority | Attachments
R0025 | Service Provider Performance Charges (DCC) | N/A | Deloitte (RPA) | - | Awaiting Authority decision | 01/04/2023 – Proposed Implementation date | TBC | High | 
R0047 | Metering Code of Practice Consolidation Review | N/A | RECCo | - | Approved - awaiting implementation | 01/04/2023 – Proposed Implementation date | Standalone | High | N/A
R0052 | GES Service Definition Document | N/A | Deloitte | GES | Approved - awaiting implementation | 24/02/2023 – Proposed Implementation date | Major, Feb 23 | Medium | N/A
R0055 | Switching Operator Outage Notification Lead Time | XRN 5595 | DCC | GRDS, GES | Approved - awaiting implementation | 24/02/2023 – Proposed Implementation date | Major, Feb 23 | Medium | N/A
R0063 | Addition of key information to all Service Now tickets | N/A | St Clements Ltd (on behalf of DNOs) | - | Solution development | 07/02/2023 – Solution Development closeout date | TBC | Medium | N/A
Currently working on
Key:
Upcoming
Monitoring

## Slide 5
Currently working on
Key:
Upcoming
Monitoring
Title | Description | XRN / UNC Mod | Proposer | Impact/ Funding | Status | Next Action date | Release Type | REC Priority | Attachments
R0067 | Introduction of CSS refresh functionality | XRN 5567 / UNC Mod expected | Capgemini (RTS) | GRDS | Consultation | 02/2023 –Technical Release planning 30/06/2023 – Legal text change implemented | Legal text – Major, June 23 Technical Change - Standalone | High | N/A
R0070 | Provision of Enduring Test Environments | N/A | Capgemini | GRDS, GES | Consultation | 02/02/2023 – Initial impact assessment due to be issued | Standalone | High | N/A
R0074 | Release of Community View Data Items to MEMs in GES | N/A | Xoserve | GES | Consultation | 22/02/2023 – Technical expert Panel review 24/02/2023 - Changes to the DAM 27/02/2023 – Functional Change planning | Changes to the DAM – Major, Feb 23 Functional Change - TBC | High | 

## Slide 6
Title | Description | XRN | Proposer | Impact/ Funding | Status | Next Action date | Release Type | Priority | Attachments
R0048 | DCC Service Organisation Control 2 (SOC2) Assessments | N/A | DCC | - | Solution development | 17/02/2023 -Preliminary Change Report and consultation issued | TBC | Low | 
R0073 | Introduction of a Housekeeping Change Proposal Process | N/A | Gemserv | - | Preliminary Assessment | 27/01/2023 - Preliminary Change Report and consultation issued | TBC | Low | 
R0088 | Make Shipper NExA values available on the GES portal | N/A | Xoserve | - | New | 02/2023 - Impact assessment being issued (awaiting formal approval from Code manager before IA date is confirmed) | Major, June 23 to align with | Medium | 
Currently working on
Key:
Upcoming
Monitoring
REC IA Demand

## Slide 7
REC Related XRN Changes
Description | XRN | Proposer | Impact/ Funding | Status | Next Action date | Release Type | Priority
Processing of CSS Switch Requests Received in ‘Time Period 5 | XRN 5535 | Xoserve | GRDS | Under Development | Progression of BER / Design Change Pack | TBC | High
Resolution of Address Interactions between DCC and CDSP | XRN 5546 | Xoserve | GRDS | Under development | Regular conversations with DCC as work is ongoing | TBC | Medium
Currently working on
Key:
Upcoming
Monitoring

## Slide 8: REC Change Pipeline – Under Prioritisation Review
Title | Description | Status
R0049 | Intellectual Property Rights and Services Data Main Body changes | Initial Assessment
R0051 | Switch Request Objections (Change of Occupier) | Initial Assessment
R0056 | EES/GES additional service request for Housing Associations to be added to the Matrix | Initial Assessment
R0059 | Maintenance of Qualification Schedule Change | Initial Assessment
R0068 | REC Data Protection Changes | Initial Assessment
R0069 | Amendments to Sample Access Agreement | Initial Assessment
R0071 | DCC access to EES and GES | Initial Assessment
R0073 | Introduction of a Housekeeping Change Proposal Process | Initial Assessment
R0075 | Enabling Software Product Qualification | Initial Assessment
R0080 | Improvements to "Failed to deliver" CSS messages | Initial Assessment
R0081 | CSS Market message retry strategy | Initial Assessment
R0082 | Formalising the Submission of PPMIP Unallocated Transaction Report (UTR) Files | Initial Assessment
R0084 | Housekeeping changes to the approved legal text for R0047 | Initial Assessment
R0085 | Switching Programme Designation of the Steady State Commencement Date | Initial Assessment
R0087 | MAP GES data access | Initial Assessment
R0089 | Removal of Pre-COVID AQ Value from Data Access Matrix | Initial Assessment
R0090 | Alignment of Data Specification with Pre-REC Rules and Consequential Impacts on R0011 Legal Text | Initial Assessment
R0091 | Clarifications to the Theft Detection Incentive Schemes | Initial Assessment