## Slide 1: February ChMC CMS Rebuild Update

## Slide 2: Progress to Date
I am pleased to confirm that the XRN 5556.D containing the Isolations (ISO) and Dead to Lives (DTL) processes are targeting a launch date of 24th April 2023.
We had some additional clarifications from the Customer Focus Group session in January which resulted in some minor changes being added into the change packs. These will be issued for approval at March’s ChMC.
We are still assessing the potential delivery dates for the remainder of the processes alongside the prioritisation, in particular:
  Should RFA and CDQ be delivered next in advance of ADD / UNC
  IGT Must Read Modification (IGT159 - XRN5605)
  XRN5604 - Shipper Agreed Read Exceptions Process (MOD0811S)
The CMS Rebuild webpage (https://www.xoserve.com/products-services/data-products/contact-management-service-cms/cms-rebuild/) contains the link to register for future Customer Focus Groups which are captured below, please note the agenda for the Focus Groups will be issued between 3 - 7 days prior to the session.

## Slide 3
XRN 5556.b
CMS Rebuild Delivery Roadmap – Potential Reprioritisation
Release Content
Now
Next
Later
A little Later
Supplier Theft of Gas (SUT)
Meter Number Creation (MNC)
Duplicate MPRNs (DUP)
Set to Extinct
Isolations
(ISO)
Dead to Live
(DTL)
DUP Enhancements
Generic to desk workflows – AGG, PSI, PSR
Address Amendments (ADD/ UNC)
New MPRN Creation
(FOM)
Daily Metered Query (DMQ)
Theft of Gas
(TOG)–
Network Raised MNC (DMN)
Enhancements to MNC Process including Network
Generic to desk
workflows – GIC
Main Release
Additional Stretch Enhancements
Request for Adjustment (RFA)
Consumption Dispute Query (CDQ)
Generic to desk
workflows – FLE
Must Reads
(MUR)
Manage Unregistered Sites
(MUS)
Gas Safety Regulation
(GSR)
SUT Enhancements
Swapped Address
(SWA)
Generic Enhancements
XRN 5556.a
New Process
24th April 2023