## Slide 1: CMS Rebuild ChMC Updates
May 2023

## Slide 2: Progress Update
XRN 5556.d – Isolation (ISO) and Dead To Live (DTL) processes were successfully deployed on 24 April 2023. To support this launch the following activities have been completed:
  Customer Focus Group 11 April 2023 ran through the processes
  End to End – Customer Walkthrough
  Customer support call for the first week CMS Rebuild Page updated alongside training material
Next release will be XRN5556.e and XRN5556.c, this is currently being targeted for the end of June and it will contain:
  Address Amendments (ADD / UNC)
  Network Raised Meter Number Creation (DMN)
  Ability to bulk upload
The remaining Prioritisation and Roadmap and Delivery Roadmap are in the following pages. Please note that due to the synched deliveries with UKLink Change Team there are is a small discrepancy in the order of delivery to that of the prioritisation.
The CMS Rebuild webpage (https://www.xoserve.com/products-services/data-products/contact-management-service-cms/cms-rebuild/) contains the link to register for future Customer Focus Groups which are captured below, please note the agenda for the Focus Groups will be issued between 3 - 7 days prior to the session.

## Slide 3: CMS Rebuild Prioritisation Road Map
Address Amendments (ADD/ UNC)
Generic to desk
workflows
Process Priority
Order
Additional Functionality / Enhancements
Request for Adjustment
(RFA)
Consumption Dispute Query (CDQ)
Gas Safety Regulation
(GSR)
Manage Unregistered Sites
(MUS)
SUT Enhancements*
New Process
New MPRN Creation
(FOM)
Daily Metered Query
(DMQ)
Network Raised Meter Number Creation
(DMN)
Bulk Upload file
Network Raised Theft of Gas
(TOG)
Must Reads
(MUR)
Shipper Agreed Reads
(SAR)
IGT Must Reads
(FAM)
A Little Later
Later
Then
Now
Process Enhancements*
* May not be required

## Slide 4
Isolations
(ISO)
Dead to Live
(DTL)
Address Amendments (ADD/ UNC)
Network Raised Meter Number Creation
(DMN)
Generic to desk
workflows
Process Priority
Order
Additional Functionality / Enhancements
Request for Adjustment
(RFA)
Consumption Dispute Query (CDQ)
Gas Safety Regulation
(GSR)
Manage Unregistered Sites
(MUS)
SUT Enhancements*
New Process
Bulk Upload file
CMS Delivery Rebuild Roadmap
Network Raised Theft of Gas
(TOG)
New MPRN Creation
(FOM)
Must Reads
(MUR)
Shipper Agreed Reads
(SAR)
IGT Must Reads
(FAM)
XRN and
Targeted Launch
Date
A Little Later
Later
Then
Now
XRN5556.d
27/04/23
XRN5556.e & XRN5556.c
30/06/23
XRN5556.f
Late August 2023
XRN yet to be raised
October 2023
XRN yet to be raised
November 2023
Process Enhancements*
* May not be required
Daily Metered Query
(DMQ)