## Slide 1
In-flight and Potential Programmes & Projects 2023/24 |  |  |  | 2023/2024 |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  | Feb 2023 | Mar 2023 | Apr 2023 | May 2023 | Jun 2023 | Jul 2023 | Aug 2023 | Sept 2023 | Oct 2023 | Nov 2023 | Dec 2023 | Jan 2024
In Flight Programmes & Projects 2022-2023 | Gemini Change programme Sustain Plus |  | Upgrading Gemini User experience and interfaces |  |  |  |  |  |  |  |  |  |  |  | 
 | XRN5579 – Gemini Change |  | Long Term Flow Swap Improvements |  |  |  |  |  |  |  |  |  |  |  | 
Potential Programmes & Projects 2023 | Potential Regulatory Change |  | Arrangements for Interconnectors with additional Storage capability Mod 0761 |  |  |  |  |  |  |  |  |  |  |  | 
 | Potential Regulatory Change |  | Amendment to the Allocation of Entry Capacity and Flow Quantities to Qualifying CNCCD Routes Mod 823 |  |  |  |  |  |  |  |  |  |  |  | 
NG TRANSMISSION CHANGE HORIZON
Ofgem Decision
NG / Xo Governance
Analysis to Implementation
Mod Development
Ofgem Decision
NG / Xo Governance
2 Year Programme of work to October 2024
Implemented

## Slide 2: Gemini Sustain Plus - Update
National Gas Transmission in partnership with Xoserve and Correla are undertaking a programme of work to significantly modernise and enhance the Gemini Platform, this programme of work is called Gemini Sustain Plus.
Industry feedback has highlighted that there is a need to improve functional and non-functional aspects of the platform, alongside the requirement to improve the overall customer experience. Therefore, the scope of programme includes
  Conversion of all the current Gemini functionality and code into modern (Java Microservices) code
  Delivery of additional functional requirements
  Delivery in line with non-functional requirements (e.g. 24/7 Availability)
  Consolidation and re-design of Gemini screens
  Implementation of Azure cloud infrastructure components (including replacing the current Oracle database)
  Improvements to the support service arrangement to respond better to incidents and change
The programme is aiming to deliver in Q3 2024.
Engagement: Planning for future targeted comms and industry engagement is underway, the ambition is to host an open industry focus group in the coming months, providing visibility of progress and sharing initial impacts.