## Slide 1: Efficiency Review – CoMC Update
May 2023

## Slide 2: SEP activity since April CoMC
3 SEP meetings
RFP to be issued 15th May with Vendor presentations in June
Scope & timetable agreed
Activity | Date
Request for Proposal – date issued | Monday 15 May 2023
Notification of Intention to participate – via Email | Wednesday 17 May 2023 (3pm)
Request for Proposal - response deadline | Wednesday 14 June 2023 (3pm)
Vendor Presentations | 21 - 27 June 2023 (indicative)
Xoserve Evaluation Period | 28-30 June 2023
Negotiations (Preferred Bidder) | 3-12 July 2023
Contract Award Decision (internal) | Friday 14 July 2023
Notification of Outcome | Monday 17 July 2023
Contract Award | Tuesday 18 July 2023
Report Delivery Date | Thursday 31 August 2023