PROJECT NEXUS

Topic Workgroup Monthly Report

| Topic Name: | AQ Workgroup |
| --- | --- |
| xoserve Lead: | Steve Nunnington |
| Planned Topic Start Date: | 09/03/2010 | Planned Topic End Date | 16/04/2010 |
| Actual Topic Start Date: | 09/03/2010 | Current Anticipated Topic End Date | 16/04/2010 |
| Date of Report: | 23/03/2010 |
| Meetings held since last update: | 2 meetings held to date: 09/03/10 and 23/03/10 |
| Summary of progress and decisions made since last update: | Production of High Level Principles. 1st Meeting: The Topic Workgroup discussed the meeting scope and aims, existing process, consultation responses and a number of presentations provided by Shippers. 2nd Meeting: A number of AQ options were discussed. The issues from IRR were discussed and closed. |
| Issues for the Attention of Workstream: | No issues to report at this time. |
| Support/ advice/ direction required from Workstream: | No issues to report at this time. |
| Dependencies identified with other Workgroups | Dependencies with Allocation work output. |
| Summary of discussions on benefits / funding | Funding not discussed in the Workgroup. |
| Overall Topic Status: (delete those not applicable) With commentary, where appropriate | In progress, AQ workgroup report to be discussed at the next meeting, including preferred options. |
| Update Completed by: | Bob Fletcher |