Project Nexus iGT Agency Services GT UNC and iGT UNC modifications consultation

Key information

This is a consultation document on iGT Agency Services. Industry parties are requested to respond by 18th January 2013 to:

commercial.enquiries@xoserve.com

Please complete the information request in Appendix 1 and provide any commentary for Section 4 Relevant Objectives. Any additional comments may also be included.

Introduction

This document forms part of the consultation activity for the iGT Agency Services initiative. The iGT Agency Services arrangements are proposed to be delivered as part of the Nexus Programme functionality, which itself is intended to be delivered within the UK Link Programme.

Changes to the GT UNC and iGT UNC will be required to facilitate the iGT Agency Services activities. The supporting modifications to give effect to this are currently being defined and are not expected to be raised until later in 2013. Xoserve intends to commence the Nexus Programme analysis phase in April 2013. To ensure there is certainty that the relevant modifications will be approved a robust business case to support these modifications will be required before April 2013.

This consultation is being conducted in advance of the specific iGT services modifications being raised and the consultation report will eventually form part of the Final Modification Reports to be submitted to Ofgem. This document is structured broadly in the same format as the Final Modification Report.

Appendix 1 contains the benefit and cost template to be completed by respondents.

Appendix 2 sets out at high level, the scope of the iGT Agency Service proposition.

Under the Nexus Programme other functionality is planned to be delivered and modifications (see links below) to support these changes have been raised with the aim of achieving sufficient confidence to enable Xoserve to fund and invest in the development of the changes from April 2013 in order to achieve the implementation date of 2015.

http://www.gasgovernance.co.uk/0432

http://www.gasgovernance.co.uk/0434

- Summary

Why Change (context)

As part of the outcome of the GDPCR1, it was agreed that the GTs should be funded for the replacement of the UK Link systems on a “like for like” basis, and that it would be appropriate to consult the industry in future service requirements ahead of undertaking the investment. Rather than asking Xoserve, as the GT agent, to procure replacement systems that deliver the existing functionality, there is an expectation that introducing new requirements at this stage would be the most economic time to implement any such change. This is particularly opportune since it is coincident with the development of smart metering, such that requirements can be specified that recognise changes to metering arrangements rather than any changes to accommodate smart metering being retrofitted in due course.

Solution (change proposal)

The Modification Panel established the Project Nexus Workgroup (PN UNC) to support the development of potential UNC modifications to reflect these new arrangements. In addition Modification 039 was raised against the iGT UNC to establish the iGT Agency Services principle. Building on responses to an Xoserve consultation exercise and the iGT 039 modification, the Project Nexus Workgroup has considered a range of potential changes, and the output from these considerations have been published as a Business Requirement Document (BRD) (see www.gasgovernance.co.uk/nexus/brd).

The key proposals are:

- Xoserve to provide an equivalent “agency” service to iGTs as they do for GTs

- Single interface between Shippers and all GTs (iGT and GT) for agency services.

- Services include; supply point administration, AQ review, supply point register, supply point reconciliation, possibly invoicing on behalf of iGTs

- Whenever the iGT Agency services are implemented they will utilise whatever existing UK Link functionality is in place at that time.

Impacts & Costs (Information Request)

- Costs

Xoserve has provided a high level estimate of the cost of UK Link systems development to deliver the Nexus Programme requirements (which includes the iGT Agency Services) of circa £20m. There is potential that there may be system impacts beyond UK Link, and costs associated with those systems (for example, Gemini) are not included in this estimate.

Ofgem has requested that this overall £20m figure is disaggregated and a value provided for each of the UNC modifications, enabling a business case for each modification to be assessed. This has been done and for the purposes of this iGT Agency Services consultation the Xoserve developments costs are in the range £4m - £8m.

All parties are requested to provide their best estimate of their costs for the iGT Agency Services initiative, if implemented independent of other Nexus Programme functionality.

- The Case for Change (benefits)

All parties are requested to set out the benefits that will accrue to them from the suggested changes, and to provide an assessment of the expected impact on the relevant objectives.

- Implementation

The planned implementation date for the proposed Nexus changes is 2015. It is anticipated that there may be a series of releases for the Nexus Programme functionality. All parties are requested to provide a view on the position of the iGT Agency services initiative in the release programme relative to the Settlement Reform modification.

- Why Change (Drivers and Opportunity)

Under the heading of Project Nexus, Xoserve has been consulting widely on future service requirements ahead of planned replacement of UK Link systems. If the services remain unchanged, Xoserve will update its systems to replicate the existing obligations. However, the expectation of a major systems upgrade provides an opportunity to step back and consider the functionality and obligations that are appropriate at the present time. If the industry concludes that change is desirable, the UNC will need to be modified to ensure the obligations and consequent requirements for systems functionality reflect industry requirements.

This reconsideration of system requirements is particularly opportune since it is coincident with the development of smart metering, such that requirements can be specified that recognise changes to metering arrangements rather than any changes to accommodate smart metering being retrofitted in due course.

The expectation is that this is the appropriate time to implement change rather than simply replicating existing systems and then introducing changed approaches over the forthcoming years, with a single change being the most economic and efficient means of introducing the required service changes.

- Solution

The Project Nexus Workgroup has considered a range of potential changes, and the output from these considerations has been published as a Business Requirement Documents (BRDs) (see www.gasgovernance.co.uk/nexus/brd). These record the process changes that are envisaged, and on which views are being invited via this pre-modification consultation.

The benefits identified by the Project Nexus Workgroup and recorded within the iGT Agency Services BRD are:

- Creation of one service provider acting of behalf of all iGTs leading to reduced costs and increased efficiency of operation for Shippers operating on iGT Networks leading to improved customer service.

- The use of uniform standard code communication method (IX) for all Shipper: iGT communications regardless of type of GT.

- The use of uniform standard files formats for all Shipper: iGT communications regardless of iGT leading to future cheaper cost of change of systems.

- Enables all services to iGT supply points to be performed at supply and meter point level (rather than the aggregated position at present) leading to greater visibility of commercial data at meter point level

- Creates consistency of data between GT and iGT data at CSEP level leading to more accurate industry data.

- Creates the ability for Xoserve to provide other services on behalf of iGTs e.g. provision of data to Ofgem, leading to improved service to the recipient.

- Has the potential to facilitate the Smart metering regime more effectively than having discrete iGT services.

- Relevant Objectives

The table below is copied from the modification proposal and reports template. Respondents are requested to consider the impact of iGT Agency Services proposal on the relevant objectives.

| Impact of the modification on the Relevant Objectives: |
| --- |
| Relevant Objective | Identified impact |
| a) Efficient and economic operation of the pipe-line system. | None |
| b) Coordinated, efficient and economic operation of (i) the combined pipe-line system, and/ or (ii) the pipe-line system of one or more other relevant gas transporters. | None |
| c) Efficient discharge of the licensee's obligations. | None |
| d) Securing of effective competition: (i) between relevant shippers; (ii) between relevant suppliers; and/or (iii) between DN operators (who have entered into transportation arrangements with other relevant gas transporters) and relevant shippers. | Positive |
| e) Provision of reasonable economic incentives for relevant suppliers to secure that the domestic customer supply security standards… are satisfied as respects the availability of gas to their domestic customers. | None |
| f) Promotion of efficiency in the implementation and administration of the Code | None |
| g) compliance with the Regulation and any relevant legally binding decisions of the European Commission and/or the Agency for the Co-operation of Energy Regulators | None |

- Impacts and Costs

#### Consideration of Wider Industry Impacts

The rollout of smart meters, and wider policy objectives to move to environmentally sustainable fossil fuel use, would be supported by the proposed changes since they seek to utilise the additional information available, and to ensure settlement and allocations respond more quickly to demand changes – such as through energy saving measures.

#### Costs

Indicative industry costs – User Pays

Classification of the costs as User Pays or not and justification for classification

The proposals extend the existing services and involve changes to central systems. As such, they meet the definition of a User Pays Modification.

Identification of Users, proposed split of the recovery between Gas Transporters and Users for User Pays costs and justification

It is proposed that the costs are met 100% by Shippers. This accords with the User Pays Guidelines when facilitating competition is the Relevant Objective achieved. In addition, it should be noted that the requirements have been identified and requested by Shippers.

Proposed charge(s) for application of Users Pays charges to Shippers

It is proposed that any User Pays charges are allocated to Shippers based on their share of transportation charges. This aims to spread the costs proportionately among all Shippers on an established, cost reflective, methodology. Views on whether it would be preferable to develop transactional charges, for example reflecting the use made of differing products, would be welcome. Views would also be welcomed on potential remedies for IGT cost recovery should IGT costs increase under IGT Agency Service provision. A suggestion has been that a core set of principles should be adopted for such costs; That IGTs should be cost neutral under IGT Agency Service provision. That parties who benefit from cost savings under IGT Agency Service provision and are able to offset the risk of such costs should fund such increase.

Proposed charge for inclusion in ACS – to be completed upon receipt of cost estimate from Xoserve

To be determined.

#### Impacts

| Impact on Transporters’ Systems and Process |
| --- |
| Transporters’ System/Process | Potential impact |
| UK Link | Extensive changes required |
| Operational Processes | To be determined |
| User Pays implications |  |

| Impact on Users |
| --- |
| Area of Users’ business | Potential impact |
| Administrative and operational | Extensive change required |
| Development, capital and operating costs | To be determined |
| Contractual risks | To be determined |
| Legislative, regulatory and contractual obligations and relationships | None |

| Impact on Transporters |
| --- |
| Area of Transporters’ business | Potential impact |
| System operation | None |
| Development, capital and operating costs | To be determined |
| Recovery of costs | See above |
| Price regulation | To be determined |
| Contractual risks | None |
| Legislative, regulatory and contractual obligations and relationships | None |
| Standards of service | To be determined |

| Impact on Code Administration |
| --- |
| Area of Code Administration | Potential impact |
| Modification Rules | None |
| UNC Committees | None |
| General administration | None |

| Impact on Code |
| --- |
| Code section | Potential impact |
| All | The scale of potential changes is expected to involve a large volume of change across the UNC |

| Impact on UNC Related Documents and Other Referenced Documents |
| --- |
| Related Document | Potential impact |
| Network Entry Agreement (TPD I1.3) | None |
| Network Exit Agreement (Including Connected System Exit Points) (TPD J1.5.4) | None |
| Storage Connection Agreement (TPD R1.3.1) | None |
| UK Link Manual (TPD U1.4) | Extensive change likely to be required |
| Network Code Operations Reporting Manual (TPD V12) | None |
| Network Code Validation Rules (TPD V12) | Change likely to be required |
| ECQ Methodology (TPD V12) | None |
| Measurement Error Notification Guidelines (TPD V12) | None |
| Energy Balancing Credit Rules (TPD X2.1) | None |
| Uniform Network Code Standards of Service (Various) | Change may be necessary |

| Impact on Core Industry Documents and other documents |
| --- |
| Document | Potential impact |
| Safety Case or other document under Gas Safety (Management) Regulations | None |
| Gas Transporter Licence | None |

| Other Impacts |
| --- |
| Item impacted | Potential impact |
| Security of Supply | None |
| Operation of the Total System | None |
| Industry fragmentation | None |
| Terminal operators, consumers, connected system operators, suppliers, producers and other non code parties | More accurate cost allocation in settlement are expected to feed through to other parties |

- Implementation

The planned implementation date for the proposed changes is 2015. All parties are requested to provide their view of an optimal implementation timetable, and to set out any views on priorities for the order in which the elements should be implemented – together with supporting explanations for the views expressed. Particularly, we would be interested in views on when IGT services should be implemented i.e. at the beginning, phased or at the end of the Nexus programme, and whether the different implementation approaches would result in different costs.

- Next Steps

All parties are requested to submit supporting information for this pre-modification consultation to commercial.enquiries@xoserve.com

The close-out date for responses is 18 January 2013.

Appendix 1 Cost benefit table

  - Development costs

For the purposes of this consultation the Xoserve developments costs are in the range £4m - £8m.

  - Ongoing costs

With regard to ongoing costs, to enable the industry to understand the scale of Xoserve ongoing costs for the provision of iGT Agency Services Xoserve has assessed the services and broad cost areas for the provision of services on behalf of the Distribution Networks and scaled this accordingly to the services Xoserve will provide on behalf of the iGTs.

The assessment has indicated a cost of £1.00 per supply point per annum for the provision of the “common” services that are provided on behalf of the Distribution Networks. Based upon 1,500,000 iGT supply points this would equate to a cost of £1.5m. However, it does not necessarily follow that the addition of 1.5m supply points to a supply point register already holding 21.5m supply points would result in an increase in costs of £1.5m. This is because that, assuming UK Link is replaced with all Nexus requirements incorporated (cost estimate £20m for Nexus) it will be built for 23-24m supply points.  However, the current system is being replaced and will cater for a range of new requirements and will be handling more data and processing a greater number of transactions so a like for like comparison is not possible.

It is probably prudent to proceed with an assumed ongoing cost of £1.5m pa for the provision of iGT Agency Services in order to move forward the benefits case discussion.

  - Costs v Funding

Please note that the cost figures are provided for the purpose of establishing the industry-wide cost benefit case, how (and from whom) it is funded is still to be determined.

Consultation questions

1. All parties are requested to provide a view on the position of the iGT Agency services initiative in the release programme relative to the Settlement Reform modification to determine if there is an optimum implementation schedule.

2. The tables below provide some structure to the benefits/costs information. If possible respondents are requested to provide information in this template to enable Xoserve to compile the industry response for the Consultation Report.

| Benefit areas |
| --- |
| This section identifies the potential benefit areas of the iGT Agency Services proposal. Respondents are requested to provide a brief description of how the benefit area would appear as a benefit and to put a financial value (either a single value or range) on this benefit. Please indicate if this is a one-off or ongoing benefit, and where ongoing provide benefits as an annual amount |
| Organisation | Benefit area | Benefit type | Benefit description to the Organisation | Benefit value (£ range) One Off | Benefit value (£ range) Ongoing |
| Shipper / Supplier | System / Process | Single interface to Xoserve as the “agent” regardless of GT type. |  |  |  |
|  |  | Common business rules and processes / processing regardless of GT type. |  |  |  |
|  |  | Future change would be a single change to systems regardless of GT type |  |  |  |
|  | Wholesale gas market | Greater visibility of iGT and GT charges |  |  |  |
|  |  | Will more easily support smart metering arrangements |  |  |  |
|  | Customer service |  |  |  |  |
|  | Other benefit areas |  |  |  |  |
| iGT | Operations | Reduced “front-office” operations. Minimal impact for any future changes in functionality, transaction volumes etc |  |  |  |
| Xoserve | Operations | Remove current CSEP operations processes |  |  |  |
| Industry wide | Governance | Governance of GT and iGT services will be in a single place |  |  |  |
| Any other comments |

| Cost areas |
| --- |
| This section identifies the potential cost areas of the iGT Agency Services proposal. Respondents are requested to provide a brief description of how the cost area would appear as a cost and to put a financial value (either a single value or range) on this cost. Please indicate if this is a one-off or ongoing cost. |
| Shippers | Implementation | Cost of systems development | Cost description to the Organisation | Cost value (£ range) One Off | Cost value (£ range) Ongoing |
|  |  | Costs if iGT Agency services is delivered before Settlement Reform |  |  |  |
|  |  | Costs if iGT Agency services is delivered after Settlement Reform |  |  |  |
|  | Ongoing costs |  |  |  |  |
| iGTs | Investment | Stranded costs of existing systems development |  |  |  |
|  | Ongoing costs | System costs to extract key data for Xoserve and maintain core business data |  |  |  |
| GTs |  |  |  |  |  |
| Xoserve | System investment | Part of the £20m Nexus functionality costs |  |  | £1.5m per annum |
|  | Ongoing costs | £1.00 per supply point |  |  |  |
| Any other comments |

Appendix 2 scope of iGT Agency Services.

The table below details the scope of services and where differences in iGT and GT processes may exist.

| Lifecycle activities | Additional notes |
| --- | --- |
| 1 iGT lifecycle |  |
| 1.1 iGT migration to new arrangements |  |
| 1.2 New iGT to new arrangements |  |
| 1.3 iGTs merge / de-merger / sell all or some portfolio |  |
| 1.4 iGT goes out of business | Planned |
|  | Unplanned |
| 1.5 iGT terminates licence etc | Planned |
| 2.1 Shipper accedes to GT UNC | Shipper can accede to UNC for sub-set of Distribution Networks |
| 2.2 Shipper accedes to iGT UNC | Shipper must have acceded to all Distribution Networks UNC Shipper must accede to relevant iGT short form Network Code |
| 2.3 Shipper breaches GT UNC | GT applies sanctions to stop growth on GT Network |
| 2.4 Shipper breaches iGT UNC | iGT applies sanctions to stop Shipper portfolio growth on all of its CSEPs |
| 2.5 Shipper voluntary withdrawal from iGT UNC |  |
| 2.6 Shipper voluntary withdrawal from UNC | Can only happen with accompanying voluntary withdrawal from iGT UNC |
| 2.7 Shipper merger |  |
| 2.8 Shipper de-merger |  |
| 2.9 Shipper termination triggered by GT or EBCC | Will automatically result in termination to the iGTs as well |
| 2.10 Shipper termination triggered by iGT | Can happen in isolation to any GT termination |
| 3.1 CSEP : GT set up |  |
| 3.1 CSEP creation |  |
| 3.2 Nested CSEP creation |  |
| 3.3 CSEP “sale” between iGTs |  |
| 3.4 CSEP Adopted by GT |  |
| 3.5 CSEP natural life ends |  |
| 3.6 Duplicate CSEP created in error |  |
| 3.7 GT “nests” off iGT Network |  |
| 4. Supply point register and invoicing |  |
| 4.1 MPRN Creation | GT – UIP contacts Xoserve to set MPRN “live” (note process may be subject to change in the future) |
|  | iGT submits file of expected MPRNs to the CSEP including address, either the AQ or the means for the AQ to be derived, and the nomination confirmed shipper id (or ids (more than one shipper may be signed up)) |
| 4.2 Supply point confirmation | GT LSP - nomination file followed by confirmation file SSP - confirmation file |
|  | iGT Domestic – iGT submits meter install record to Xoserve Xoserve submits “auto confirmation” file (including asset, address and any other supply point updated data) to confirmed CSEP shipper |
|  | iGT I&C site – Shipper obtains MPRN from iGT to arrange meter fit, Shipper submits nomination, confirmation and asset file |
|  | iGT DM |
| 4.3 Supply meter point first asset install | GT Shipper / supplier initiated, Shipper submits ONJOB |
|  | GT Customer / meter worker initiated, Xoserve receive C&D Notification |
|  | iGT Domestic – already done as part of confirmation I&C customer or domestic third party meter install Shipper provides asset details |
| 4.4 Supply meter point asset exchange | Shipper / supplier initiated submits ONJOB |
|  | Customer initiated via meter worker – C&D notification |
|  | Gas escape emergency initiated asset exchange (data needed to initiate PEMS arrangements) |
| 4.5 Supply meter point meter asset removal | Shipper / supplier initiated submits ONJOB (sets isolation flag to Y) (Will trigger GSIU visit 12 months after removal date (unless new meter installed in the period)) |
|  | Customer initiated via meter worker – C&D notice |
|  | Gas emergency initiated asset removal |
| 4.6 Supply meter point meter clamp | Shipper submits ONUPD (sets isolation flag to Y) Triggers Network site visit 12 months after CL status set (unless changed in the period) |
| 4.7 Supply Point Data | Emergency contact information. Update process (shipper data) |
|  | MAM Id. Update process (shipper data) |
|  | Gas Act Owner (GAO). Update process (shipper data) |
|  | Supplier id Update process (shipper data) |
|  | Market sector code Update process (shipper data) |
|  | Meter read frequency change Update process (shipper data) |
|  | Priority Consumer status Update process (shipper data) |
|  | Vulnerable customer information Update process (shipper data) |
|  | Meter location Update process (shipper data) |
|  | Address Update process (shipper or transporter data) |
| 4.8 Supply point events | Change of supplier |
|  | Capacity increase request (no change to GT process) |
|  | Withdrawal (requires Isolation Flag to be Y) |
|  | Theft of Gas event |
|  | An event (e.g. fire etc) causes service pipe to be removed/ relayed/ repositioned |
|  | GSIU event - Supply point is set to Dead by transporter |
|  | Failure to supply gas event |
| 4.9 Meter reading |  |
|  | Opening read (asset install) |
|  | Opening read (CoS event incoming) |
|  | Estimated opening read (CoS event) |
|  | Cyclic read |
|  | Must Read SSP |
|  | Must Read LSP |
|  | Meter inspection |
|  | Shipper Agreed Read |
|  | Closing read (asset removal) |
|  | Closing read (CoS event outgoing) |
| 4.10 AQ event |  |
| 4.11 Transportation charging event | GT |
|  | iGT Xoserve will hold the data to either calculate and issue the invoice on behalf of the iGT or pass the relevant data to the iGT for them to calculate and issue the invoice. |
|  | iGT invoice back-up data. Sent by Xoserve over the IX in common format. |
| 4.12 Energy charging event | GT |
| 4.13 Commodity and energy reconciliation event | Same process regardless of transporter type |
| 4.14 Failure to Supply Gas incidents charges |  |
| 5. Query process |  |
| Duplicate CSEP | iGT only |
| Duplicate MPRN | iGT and GT |
| Found MPRN | iGT and GT but different process |
| M Number creation | iGT and GT but different process |
| Consumption adjustment | iGT and GT but different process |
| Isolation query | iGT and GT but different process |
| Meter asset query | iGT only |
| Found CSEP | iGT only |
| Crossed meter | iGT only |
| 6. Non-Code User Pays services | To be provided on behalf of GT and iGT |
| 7. Services on behalf of GT and iGT e.g. Ofgem request under LC 24 | Provided on behalf of both |
| 8. Services to GTs and iGTs | E.g. portfolio reports etc |
| 9. iGT support to services | E.g. assistance with query resolution, meter reading provider, transportation charges etc |
| 10. Maintain iGT transportation charges | iGT only – optional service |