Paper for UNCC – Following Non Approval at UK Link Committee of UK Link Programme Products.

Summary

The Transporters have engaged the UK Link Committee for the approval of the file formats for UK Link Programme (UKLP) – including the Nexus Requirements.  A significant number of products have been approved through this process, but four matters require referral to the UNCC.

UNCC are asked to approve the products listed.  If UNCC do not approve these products, the UK Link Implementation Date of 1st October 2015 cannot be met.

Introduction and Background

As part of the UK Link Programme (UKLP) – including the Nexus Requirements – Transporters have provided the new and revised products to the UK Link Committee for approval.

The products – which include revised records, file formats and file hierarchies – were issued in three phases and accordingly a representation period was provided in order for Users to provide comments, followed by a walkthrough on a product by product basis, leading to eventual discussion and decision at the UK Link Committee.  Where Users deferred a decision or rejected a file format, a hierarchy or a record, a further walkthrough of such outstanding products was undertaken, and further approval sought at the 11th December 2014 meeting of the UK Link Committee.

At the 11th December meeting consensus could not be reached by the UK Link Committee Members on the following products:

- Records associated with the Network Operator Change Notification (*.STN) File

- Records associated with the iGT Unregistered Site Notification to Shipper (*.SWN) File

- Records associated with the Retrospective Adjustment File and Response (*.RTO / *.RTR) File

- Treatment of Confirmation Reference Number

Decision requested of UNCC

These products are highlighted to the UNCC now for a decision as the matters discussed in this paper have been debated on a number of occasions at UK Link Committees and supporting meetings.  UNCC are asked for direction to implement the changes as proposed by Transporters.

It is important that UNCC consider these products now and direct so that Users and Xoserve can continue with project activities with a greater degree of certainty regarding these file formats.

UNCC are asked to note that the Programme has progressed beyond the design phase in order to meet the 1st October 2015 date.  The Programme contend that the products are fit for purpose and cannot accommodate any redesign to accommodate rejection of these products and meet the Project Nexus Implementation Date.  If UNCC do not accept these products it is presumed that this indicates that Users are unable to meet the existing Project Nexus Implementation Date with the current design.

UNCC are asked to note that some further products have been re-issued to UK Link Committee for approval and that these products are being debated at an extraordinary UK Link Committee on 23rd December 2014.  Should a consensus view not be obtained on these products these may be referred to UNCC in January 2015.

UNCC are asked to approve the products listed.

Summary of Debate leading to Direction by UNCC

Further detail with respect to the debate that has been had within UK Link Committee and the associated walkthrough meetings is provided in the Appendix should UNCC members require further context.

Records associated with the Network Operator Change Notification (*.STN) File

Rather than specific concerns related to the file formats, some Users were concerned that this system process will be used for GT to iGT transfers.  This would impact User systems where validation of the MPRN range is undertaken to determine whether it is an iGT meter point.  Noting this, Transporters have confirmed that this solution will not be used in such instances.

No specific issues have been raised that are outstanding with respect to the U76 and U79 records.

Noting the above action, UNCC are asked to approve the relevant products.

Records associated with the iGT Unregistered Site Notification to Shipper (*.SWN) File

Rather than specific concerns related to the file formats, some Users were concerned that they will receive a notification that will initiate a confirmation for an iGT meter point into their portfolio.  Transporters have indicated that the timescale is a parameterised value, and propose that this timescale is referred to the Project Nexus Workgroup for them to determine the relevant timescale that will allow Users to assess such notifications.

No specific issues have been raised that are outstanding with respect to the C52 records.

Noting the above, UNCC are asked to approve the relevant products.

Records associated with the Retrospective Adjustment File and Response (*.RTO / *.RTR) File

Some Users have rejected this file as they consider that the Transporters should identify a retrospective adjustment is necessary from existing Meter Information Notifications and Meter Information Update Notifications.  Transporters have indicated that they consider an explicit instruction is required in order to request deletion of data that Users have previously provided. Some, but not all, Users do not support this view.  The design of the formats is that this is provided by virtue of the distinct file extension.

UNCC are asked to approve the relevant products.

Confirmation Reference Number

The design has extended the field length to 10 characters and changed the domain from numeric to text.  This was to cover the extended types of Meter Points that would be included within the UK Link system to meet the Nexus requirements.

Users have expressed concerns regarding the impacts of this change to their systems.  This field appears on a significant proportion of the records in the UK Link file interface.  A paper was circulated to Users that proposed an option for Users to limit the impacts of this change.

Some Users were concerned that the Programme had not fully set out the options that it had considered in the paper.

The programme has undertaken an assessment of alternative options.  Each option has been discounted due to the impact of change given that the Programme has progressed considerably beyond design, and a change to design would mean that 1st October 2015 was not achievable.

UNCC are asked to approve the Confirmation Reference Number format change.

Appendix A:  Debate on topics leading to Non Approval

Records associated with the Network Operator Change Notification (*.STN) File Formats.

The purpose of this file is to provide a notification to Users where a Network Operator Identity is changed.  This process is intended only to be used for a transfer of assets from one Small Transporter (iGT) to another iGT.

In not approving these products (the U76 and U79 records), Users were concerned that this process might be used by the Transporter Agency to notify Users of a transfer of assets from Small Transporters (iGT) to Large Transporters (DN), and vice versa.  Previously, Users have indicated that transfer between the iGT and the DN regimes would cause issues due to User validations of the Meter Point Reference Range to denote whether it was an iGT or DN Network.  Noting these concerns, Xoserve had previously indicated that in instances such asset transfers between iGTs and DNs would be managed as a manual process by the Transporter Agency on behalf of the Transporters – and the relevant receiving Transporter would be required to instruct the Transporter Agency to perform such activities as Meter Point Creation and notification to the relevant Users.

Transporters provided a briefing note to Users on 10th December confirming this approach.  Users indicated that they had not had opportunity to review this document so would not approve the flow on this basis.  Users also requested the Transporters document the iGT to DN process.  It was agreed to do so – but indicated that they would be unable to do so in advance of the UNCC meeting.

The briefing note is attached for reference:

No specific matters were raised with respect to the file format.

Noting the above further action to document the separate process which does not impact the record format approval, UNCC are asked to approve the records in the STN file.

Records associated with the iGT Unregistered Site Notification to Shipper (*.SWN) File Formats.

The purpose of this file is to provide notification to Users that where an iGT has indicated to the Transporter Agency that a Meter Point was created on behalf of a User and that this Meter Point is capable of flowing gas – by virtue of a meter having been fitted – that a User must register this Meter Point into their portfolio.

The trigger for this file to a User is set out in the Business Requirements Definition for Project Nexus iGT Agency Services, baselined version 3.0, as:

8.8.2  Where asset installation details are received by Xoserve for a IGTS Supply Meter Point and no Shipper registration has been received within [15 calendar days] of the asset installation, then Xoserve shall issue a pre-notification to the Shipper (as per the latest details provided by the iGT) that they will be confirmed as the Shipper for the IGTS Supply Point

Based upon the current parameters planned to be set at Project Nexus Go Live Date Users will receive the notification 15 days from the Meter Installation Date.  iGTs must provide notification to Users of the Meter Installation 14 days after the installation.  As such Users may receive the notification of the Meter Installation and the Shipper Warning Notification in quick succession.

Where a User fails to act upon the Shipper Warning Notification the Meter Point shall be confirmed into that User’s portfolio 30 days after the Meter Installation Date.  This matter is set out in Business Requirements Definition for Project Nexus iGT Agency Services, baselined version 3.0 in section 8.8.4.

8.8.4  Where the iGT has not advised Xoserve of an outstanding Shipper query (regarding the pre-notification issued above) for a IGTS Supply Point, and there is still an outstanding Shipper registration [30 calendar days] after the asset installation, then the IGTS Supply Point shall be confirmed by Xoserve on behalf of the Shipper with effect from the meter installation date

Users highlighted that they would expect that the SWN file would be triggered from the receipt of the Meter Notification receipt, rather than the Meter Installation date.

Transporters have indicated that the parameterised value could be amended to provide Users an opportunity to investigate.  This would need to be tabled at the Project Nexus Workgroup to amend the parameterised value.

No specific matters were raised with respect to the file format.

Noting the above the undertaking to discuss the amended parameterised value with Project Nexus workgroup which does not impact the record format approval, UNCC are asked to approve the records in the STN file.

Records associated with the Retrospective Adjustment File and Response (*.RTO / *.RTR) File

The purpose of this file is to enable Users to provide notification to Transporters that they wish to update asset data where the User has provided a subsequent transaction that precludes its update using the existing RGMA transactions.  Such subsequent transactions could include the User identifying that an asset transaction previously provided was incorrect and that readings have been provided for this incorrect asset and therefore asset details need to be corrected and the readings resubmitted accordingly.

The specific issue cited that precluded approval of the format was that Users wish to retrospective adjustment transactions in the current JOB / UPD formats rather than in this revised RTR format.  In doing so, Users would not need to reformat these transactions and could pass all transactions to Transporters without validation to determine whether this would trigger a retrospective adjustment.  Users consider that there is no need to distinctly flag such transactions.  Transporters consider that it is imperative that these transactions are flagged explicitly by Users so as to provide the relevant confirmation to delete data that Users have provided to Transporters previously.

UNCC are asked to approve the relevant products.

Confirmation Reference Number

Following implementation of UKLP UK Link Systems will incorporate additional meter points within the system, such as:

- Meter points currently known as ‘Unique Sites’ (e.g. those that are NTS direct connects, sites that have shared supply arrangements, those that by virtue of scale of the site are precluded from being on UKL)

- iGT Network Meter Points

As a result of incorporation of these meter points, specifically Unique Sites, Transporters have proposed that the structure of Confirmation Reference Number is amended from a numeric value with a length of 9 characters to a 10 character text field.

As a result of debates raised within UK Link Committee and walkthrough meetings, Transporters documented the position with respect to Confirmation Reference Number.  This document also set out the intended to treatment of this field to assist Users in assessing potential options within their solutions should they not wish to make the database changes.

In the UK Link Committee on 11th December Users were unwilling to approve the approach proposed as they felt that Transporters had not communicated the options that had been considered and eliminated.

The following presentation sets out the requirement that the programme is building towards and highlights where within the programme lifecycle that the UK Link Programme is.  This advanced stage of the project effectively precludes a fundamental change of this nature given the level of design concluded and the testing conducted.

UNCC are asked to approve the Confirmation Reference Number format change.