## Slide 1: Proposed Benefit Prioritisation Approach
10th January 2018

## Slide 2: Change Management Prioritisation Proposal
At the June and July 2017 DSC ChMC meetings, Xoserve presented a UKL Future Release Prioritisation and Scoping Approach, which at the time was adopted within SDG to prioritise all open 70x deferred UKL changes, as High/Medium/Low, as quoted within the UKL Future Release Change Demand Backlog.
Alongside this, at the June DSC ChMC, Xoserve presented a PIS Defect Management Prioritisation Approach to manage the necessary ordering of defect fixes into production, which remains an operational tool to this day the via DSC Delivery Sub Group (previously DRG/SDG).
Xoserve remain committed to the principles as set out within the UKL Future Release Prioritisation and Scoping Approach document, prioritising all live and unallocated (not assigned to a Minor/Major production release) changes in collaboration with its customers at the DSC ChMC and DSC Delivery Sub Group.
To aid such future release prioritisation and in response to the DSC ChMC request for sight of the variables (June’17 minutes) used to aid change prioritisation, Xoserve have developed a similar methodology to that of production defects to help steer the allocation of live CPs/CRs to the most appropriate minor or major release by seeking to determine a relative benefit for each change.
It is expected that the recognition of the relative benefit alongside the indicative effort and complexity to deliver each change will enable appropriate and fair release scoping going forward.

## Slide 3: Benefit Classification Variables
Xoserve propose the use of the following variables, set for each and every change within the Xoserve Change Register, to derive the indicative benefit prioritisation score, which will be used in conjunction with the perceived delivery effort to aid conversations at the DSC ChMC and DSC Delivery Sub Groups to prioritise changes into all future minor and major releases.
Area | Benefit Variable | Variable Definition
Change Origin | Change Driver | What or who is driving the need for the change?
 | Customer Requested Implementation Date | What is the desired date for which the change originator is requesting this change to move to Production?
Workaround Availability | Workaround Accountability | If a workaround is available whilst we await the implementation of the change, who is performing the workaround?
 | Workaround Frequency | If a workaround is available whilst we await the implementation of the change, how often is the workaround having to be performed?
 | Effort associated with servicing the workaround? | If a workaround is available whilst we await the implementation of the change, how many perceived FTEs are required to run the workaround?
 | Workaround Complexity | If a workaround is available whilst we await the implementation of the change, how complicated to run is the workaround (i.e. what risk level exists against the workaround)?
 | Workaround Lifespan Date | If a workaround is available whilst we await the implementation of the change, what is the drop dead date for which the workaround can be maintained until?
Customer Benefit | Change Beneficiary | How many market participants or segments stand to benefit from the introduction of the change?
 | Primary Impacted Service Area | Which of the 23x DSC Service Areas are primarily impacted?
 | Number of Impacted Service Areas | How many of the 23x DSC Service Areas are impacted by the change?
 | Change Improvement Scale | What is the size of the change being proposed (i.e. a spectrum of a cosmetic screen change up to a Nexus)
Critical Variables | Safety of Gas at risk? | Whilst we await the introduction of the change to production, is end-consumer safety of gas at risk?
 | Customer Financial Loss at risk? | Whilst we await the introduction of the change to production, are customers/consumers potentially incurring financial loss?
 | Customer Switching at risk? | Whilst we await the introduction of the change to production, is end-consumer switching potentially at risk?

## Slide 4
Benefit Classification Variables (cont.)
Change Driver
Customer Requested Implementation Date
Workaround Accountability
Workaround Frequency
Workaround Effort
Workaround Complexity
Workaround Lifespan
Change Beneficiary
Primary Impacted DSC Service Area
No. of impacted DSC Service Areas
Change Improvement Scale
Safety of Gas at risk?
Customer Financial Loss at risk?
End-Consumer Switching at risk?
Xoserve
Customer
Both
Daily
Weekly
Fortnightly
Monthly
Annually
One
2-5
5-10
10+
0-15 days
High
Medium
15-30 days
30-90 days
90-180 days
180-365 days
Low
All UK Gas Market Participants
Multiple Market Groups
One Market Group
Multiple Market Participants
One Participant
Xoserve
365+
1, 5, 6, 7
10, 15, 16, 20, 21
19, 22
18
2, 12, 13, 14, 17
3, 8
All
5-20
2-5
1
0
High
Medium
Low
TRUE
FALSE
TRUE
FALSE
TRUE
FALSE
CMA Order / EU Legislation / BEIS
Ofgem / MOD
License Condition
Standalone ChMC CP
ASR
Xos CR
365+
180-365 days
90-180 days
30-90 days
0-30 days