## Slide 1: June 24 Major Release
Scope Update

## Slide 2
Proposed Scope
Release | June 24 Major Release
Implementation Date | 27th June 2024
Contingency Implementation Date | 4th July 2024
Note: | A BER will be submitted with delivery costs for the above changes once design has been completed such that those costs can be confirmed.
Decision: | No decision is required – this is an information update.
XRN | Title | Proposer | Benefitting | Funded by | HLSO cost estimate | System components | Solution option approved
5573b | Update to the Priority Consumer Process (as designated by the Secretary of State for Business, Energy, and Industrial Strategy – Beis) - Urgent | Xoserve | IGT, NGT, Shipper and DNO | Service Area 3 | £97k | UK Link | 11/10/23
 |  |  |  | Total | £97k |  | 
XRN | Title | Proposer | Benefitting | Funded by | HLSO cost estimate | System components | Solution option approved
5585 | Flow Weighted Average Calorific Value - Phase 2 Service Improvements (to be confirmed) | Xoserve | DNO | Service Area 17 | £418k | UK Link | Engagement is ongoing
5614 | Improving IGT SMP New Connection Process to support accurate and timely Supplier Registrations | BU UK | IGT, Shipper | Service Area 3 | £209k | UK Link | Issued for consultation on 13/11/23
 |  |  |  | Total | £627k |  | 
Approved – 08th November 2023
To be Confirmed

## Slide 3: June 24 Major Release Update
XRN 5573B was approved as within scope for the June 24 Major Release at the 8th November ChMC
It is our aspiration to deliver XRN 5585 as swiftly as possible – the earliest potential slot being as part of the June 24 Major Release alongside XRN 5573B.
Similarly, we are also keen to deliver XRN 5614, again the earliest potential slot being as part of the June 24 Major Release
To deliver either XRN within the June 24 Major Release certainty is required around the preferred solution.
Current projected timescales for both XRNs will result in impacted customers receiving three months formal notice of the full details of the change.
An update will be provided to ChMC in February for delivery options of XRN 5585 and XRN 5614.

## Slide 4: June 24 Major Release Timeline