## Slide 1: December 2023 DDP Update

## Slide 2: Agenda
Roadmap update
Latest focus
Appendix
3.A Recent release information

## Slide 3
PRODUCT DEVELOPMENT AND ROLLOUT
2022
08
09
10
11
12
01
02
03
04
05
06
07
08
09
10
11
12
01
02
03
01
02
2023
2024
03
ACTIVITY
Issue – (Requires escalation/support)
At risk - (Risk is being managed)
On track
KEY
Complete
Milestone
Release 3 – Golden Bullet invoice
Release 4 – XRN4990
Release 5 – XRN4990
Release 6 –XRN 4990 implement and DN financial reporting
Release 1 – Golden Bullet enhancement and
REC data model prep
Release 2, DN HSE analysis, read dashboards, – XRN 5482 (RGMA replacement reads)
Release 3 – XRN 5605 (IGT Mod 159V), Shipper Pack Portfolio
Roadmap
04
Release 4 – DN portfolio
Release 5 – XRN 5605 (IGT Mod 159V), Read area enhancements

## Slide 4
Data Discovery Platform | Current focus - Release 4
Goals: New Portfolio Overview dashboard and details (Shippers). (DNs) Portfolio dashboard updates, and history data modelling. XRN 5605 (IGT Mod 159V - Must Reads) detailed design. | 
Outcomes: Deployment of customer Shipper dashboard portfolio views, linked to data modelling in previous release. Additional data items for DN Portfolio dashboard and data model for historic information. Detailed design for XRN 5605 (IGT Mod 159V - Must Reads) for UK Link project and ahead of development in release 5. | 

## Slide 5: DDP Appendix

## Slide 6
Data Discovery Platform | Release 3
Goals: Review UK Link design for XRN 5605 (IGT Mod 159V). Detailed design, configuration and data modelling of Shipper Portfolio area – to enable inclusion of additional fields such as Shipper Pack portfolio additions. Tactical approaches to improve data download access. | 
Outcomes: Accurately scope the changes needed for DDP as a result of reviewing the UK design of XRN5605. Complete reconfiguration and data modelling that will enable more fields to be added to the Portfolio area, including Shipper Pack topics. Identify and develop tactical solutions to improve ease of access to larger data sets. | 

## Slide 7
Data Discovery Platform | Release 2
Goals: XRN5482 - Design for DDP Deliverable Enhancement to Read Performance XRN4990 Shipper Read Performance CCF File Split DN Invoicing – aggregation layer to pipeline to enhance speed of DN dashboards DN Gas Safety MPRN Data Analysis | 
Outcomes: A full design phase has been completed – complete Several dashboard performance improvements have been identified and agreed and they are pending implementation – carried forward Change to CCF file to allow breaking up of records - complete Aggregation layer to pipeline implemented - complete Analysis completed and shared - complete | 

## Slide 8
Data Discovery Platform | Release 1
Goals: Shipper reconciliation – work with service provider to understand options, costs and timelines DN invoicing – non-standard site calculations added to forecast DN invoicing – complete testing and first time validation of other updates to forecast XRN4990 – first time validation of first live data feed; enhancement to navigation of dashboards Analysis and initial development of enhancements to read dashboards | 
Outcomes: Shipper reconciliation – options, costs and timelines understood, final review pending DN invoicing – all updates implemented XRN4990 – enhancements implemented and first validation completed Read dashboards - a set of performance improvements have been scoped and initial development commenced Carried forward: Shipper reconciliation – final review of preferred option and timeline pending Read dashboards – development on enhancements continuing | 

## Slide 9
Data Discovery Platform | Release 6
Goals: Complete MOD664 Shipper testing - complete in line with milestone Complete MOD664 PAC testing – complete in line with milestone Implement MOD664 Shipper dashboards – in progress Implement MOD664 PAC dashboards – in progress Refine and prioritise DN financial reporting user stories – complete | 
Outcomes: XRN4990 (MOD664) testing milestone met – complete Implement Shipper MOD664 dashboards Implement PAC MOD664 dashboard Implement new functionality to highlight sites to be updated by CDSP and auto loaded into CDSP dataset Carried forward: Refine financial reporting user stories with DNs in preparation for the next sprint - post DN forum and addendum |