## Slide 1: CMS Rebuild ChMC Update
December 2023

## Slide 2
Progress Update
V1.6 was successfully launched on the 27 November, to support this launch we:
  Facilitated numerous onboarding sessions for UIPs
  Facilitated multiple walk throughs with the Customer Focus Group
  Supported customers with a support bridge call being open
There will be a training session scheduled for January to walk through the new contacts KMI and SARs
The Customer Focus Groups for 2024 are now available to book online and these are being updated on the relevant Xoserve webpages

## Slide 3
Later
Then
Now
Process
Change Proposal and Change Packs
Targeted Date
CMS Delivery Rebuild Roadmap
Request for Adjustment
(RFA)
Consumption Dispute Query (CDQ)
IX Functionality
Gas Safety Regulation
(GSR)
Manage Unregistered Sites
(MUS)
Network Raised Theft of Gas
(TOG)
New MPRN Creation
(FOM)
Shipper Agreed Reads
(SAR)
IGT Must Reads
(KMI)
Daily Metered Query
(DMQ)
Generic Workflows
Must Reads
(MUR)
06/11/23
20/11/23
27/11/23
11/12/23
24/02/24
02/03/24 (assumed contingency date)
04/03/24
18/03/24
Exact dates TBC
Version
V1.5
V1.6
V1.7
V1.8
V1.9
V1.10
XRN5556F
XRN5556G
XRN5556H
XRN5556I
XRN5556J
XRN5556K
New Process
XRN yet to be raised
XRN5556C