## Slide 1: Delivery Sub-Group (DSG) 20th November 2023
Summary for ChMC

## Slide 2
Meeting Date: Monday 20th November 2023
Meeting Documentation
Attendee Count:
Organisation | Organisation Count | Total Attendees
Shipper | 8 | 12
Distribution Network | 2 | 2
Independent Gas Transporter | 1 | 2
Third Party Provider | 1 | 1
Meter Asset Manager | 0 | 0
Meter Asset Provider | 0 | 0
Other | 2 | 2
Total | 14 | 19
Meeting Details

## Slide 3: Agenda Items and Outcomes
Changes in Development
  XRN 5616 CSEP Annual Quantity Capacity Management (part A)
    Queries raised regarding Shipper impacts – confirmed that requirements and analysis to date have not identified any Shipper related impacts.
    No further comments made on either change proposal presented
Solution Options Impact Assessment Review
  XRN5614 – Improving IGT SMP New Connection Process to support accurate and timely Supplier Registrations
    Clarification requested on the number of MPRNs that benefit from the proposed changes. Challenges raised regarding the solution cost in comparison to the impacted MPRNs identified.
    Several DSG members voiced support for the proposed solution with one member in opposition.
    November Change Pack representations reflect views of those parties.
Changes in Detailed Design, Design Clarification
  XRN5695 - Revision of Virtual Last Resort User and Contingent Procurement of Supplier Demand Event Triggers (Modification 0854)
    No comments made on the information presented

## Slide 4: Agenda Items and Outcomes
Requirements Clarification
  XRN5605 Amendments to the IGT Must read process (IGT159V)
    No comments or further clarification requested from DSG representatives.
Major Release and Change Pipeline Updates
  Agreed to discuss how information can be presented to help track performance of cost estimation vs actual delivery costs
    No further comments made on the information presented
Any Other Business
  One customer raised a query regarding a peak in RFA (Request For Adjustment) rejections – Xoserve agreed to confirm with CMS Rebuild team
    No other items of AOB raised