## Slide 1: DSC Change Committee Summary – 12th December
5 New change proposals raised and approved
  XRN4803 – Amend AQI file validation/processing for reason 4 when the meter point was previously shipperless/unregistered – Approved
  XRN4806 – Additional data at national level to support UIG allocation validation – Approved
  XRN4810 – Chat bot automated Gemini assistant - Approved
  XRN4813 – Migration of Xoserve interfaces – Approved
  XRN4626.2 – Provision of an alternative Consumer enquiry service (M Number) PHASE 2 non-web portal implementation – informtion only
2 New change proposal post initial review
  XRN4789 – Updating shipper reporting pack – Approved
  XRN4901 – Additional information to made available on DES - approved
9 Solution/Delivery option approvals
  XRN4453 – irrelevant data sets for JOB file (RGMA) – approved (Feb 2019 release)
  XRN4621 – suspension of the validation between meter index and unconverted index – Approved (Nov 2019 release)
  XRN4679 – Requiring a meter reading following a change of local distribution zone or exit zone – Approved (Nov 2019 release)
  XRN4725 – New read reason type for LIS estimate readings - Approved (Nov 2019 release)
  XRN4691-94 – CSEPS IGT and GT file formats - Deferred
  XRN4753 – CMS increase information provided in .QCL response file - Approved (Nov 2019 release)

## Slide 2: DSC Change Committee Summary – 12th December
Release Updates:
  Release 2 (delivered June 2018)
    CCR approval deferred to January 2019 due to issue with delivery of one report
  Release 3 (due to be delivered 2nd November 2018)
    Track 2 – Cadent Billing change on plan - Green
    1 change from track 1 (XRN4534 – amendment to RGMA validation rules) not delivered in track 1 due to regression test issues, due to delivered with track 2, this may be at risk, possible alternate delivery dates discussed, due to update in January 2019.
  February 2019 release
    One additional change added to scope (documentation only)
  November 2019 release
    Scope approved
      4 changes
  XRN4665 – Creation of new end user cateogories (and June 2019 release)
    Both tracking to plan
  Change assurance update was also provided by Jane Rocky

## Slide 3: DSC Change Committee Summary – 12th December
Standard agenda item updates:
CSS consequential change update
XRN4695 UIG Taskforce update
  Discussion around the recommendations and how to progress
Amendment invoice update
Finance and Budget update
Bubbling under report (MODs)
Plan on a page
  Gemini
  UK Link changes

## Slide 4: DSC Change Committee Summary – 12th December
AOB items
  IX Update (same material shared in CoMC meeting)
    https://gasgov-mst-files.s3.eu-west-1.amazonaws.com/s3fs-public/ggf/2018-12/14.1%20IX%20Update.pdf
  Find My Supplier phase 2 requirements
    https://gasgov-mst-files.s3.eu-west-1.amazonaws.com/s3fs-public/ggf/2018-12/14.2%20Find%20My%20Supplier%20phase%202%20requirements.pptx
  New Xoserve.com update
    Visual presentation of the new website
  Document submission for Change Management Committee in January
    Request for extension on the submission date for meeting documents
  Number of solution options presented at DSG meetings for 2018
    https://gasgov-mst-files.s3.eu-west-1.amazonaws.com/s3fs-public/ggf/2018-12/14.5%20Number%20of%20Solution%20Options%20Presented%20at%20DSG%20Meetings%20for%202018.pptx