## Slide 1: DSC ChMC CSS update 09th January 2019

## Slide 2: Ofgem Switching Programme – Consequential update
CSS Consequential Workgroups
The consequential workgroups are continuing through to the end of February.
Internal high level design workshops are also in progress. These workshops are following the same topic priority. Outputs from the external workgroups are being fed into the internal workshops for high level analysis and solution option consideration. Outputs from the internal sessions will be taken to the external workgroups for consideration and discussion. Agreed business rules and solution options will be updated within the external BRDs following each external workgroup session.
The current schedule of workgroups is as follows:
  09th January 2019
  22nd January 2019
  TBC early February (date to be agreed with attendees on the 9th Jan)
  19th February 2019
A CSS Consequential workgroup is being planned towards the end of January for IGT and Network consequential changes to be discussed specifically with this Stakeholder group.

## Slide 3: Ofgem Switching Programme – Consequential update
Consequential Costs
The CSS Consequential Programme has been initiated. In order to progress project mobilisation activities, high level design and detailed design funding is required.
We will be submitting an authorisation request to commit to strike contracts early against the BP19 budget. This will allow us to progress with programme activities in order to meet programme timescales.

## Slide 4: Ofgem Switching Programme - Bid
CSS Bid
We are now in the final phase of the bid process which involves preparing our Best and Final (BAFO). This has to be submitted on 7th January 2019, this date has moved from the re-planned date of the 2nd January.
DCC will be announcing the decision for the CSS Switching Provider on the 6th February.
CSS Bid Group
Our final bid group session prior to BAFO submission was held on the 18th December. During this meeting attendees were asked to approve the Business Evaluation Report which included cash flow for develop and operate and the contract budget risk range.
Workgroup members were asked to vote on the BER, approval was granted.
Presently there are not any further planned meetings for the CSSBG. We will be in touch with members for the group’s need going forward, post BAFO.