## Slide 1: DSC ChMC CSS update 13th February 2019

## Slide 2: Ofgem Switching Programme – Consequential update
CSS Consequential Workgroups
The consequential workgroups are continuing, to date we have held six meetings. We have two further planned meetings, 19th February and 7th March. It is envisaged at the moment that the March meeting will be the last, during this meeting we will re-cap all of the business rules and high level design options that have been approved to date.
Following completion of the workgroup a number of artefacts will be created to provide our customers with information to take back to your own organisations to allow you to identify the consequential changes to your own internal processes and systems. These artefacts include:
External BRD’s
Updated heat map
To Be Process flows
Solution option slides with selected option hi-lighted
All of these artefacts will be created during March/early April and published on a dedicated CSSC web page.

## Slide 3: Ofgem Switching Programme – Consequential update
Our consequential workshops have covered the following topics. Category 4 data items will be covered at our next meeting on the 19th February, alongside decisions from our last meeting.
Category 1 | Category 2 | Category 3 | Category 4
Change of Shipper | SPA Updates | Master data | Reporting
Nomination | RGMA | Stakeholder | File Formats
Settlement data | Meter sector code | Data enquiry | Transition
Supplier switching | Meter point creation | Address data | 
 | Meter point status | Meter Reads | 
 | Gemini |  | 

## Slide 4: Ofgem Switching Programme – Consequential update
We will shortly be moving into detailed design, this design phase is planned for six months.
This phase will begin before the Ofgem Switching Programme design phase, we will prioritise the topics areas for this phase based on the dependency on the design decisions from the Ofgem programme.
Detailed design will continue with the same engagement strategy as high level design, we will again convene an Extraordinary DSG CSSC workgroup. As soon as our detailed design planning has completed I will share an engagement plan with you.
Data cleansing updates and requirements will form part of these CSSC workgroups.
Thank you for your input and support for high level design, the meetings have been very informative, well supported with a lot of input and ideas from attendees.