## Slide 1: XRN4572 UK Link Release 3
1st April 2019 | Overall Project RAG Status: |  |  | 
 | Schedule | Risks and Issues | Cost | Resources
RAG Status |  |  |  | 
Status Justification |  |  |  | 
Schedule | Track 1 (13 Changes) & Track 2 (XRN 4454 Cadent/ NG) – Implemented. PIS Complete Project Closure Report to be issued to ChMC in April |  |  | 
Risks and Issues | Issue against XRN 4534 RGMA Validation Rules (Unable to Implement in Track 1) Implemented and PIS concluded in March |  |  | 
Cost | Full Delivery costs approved at ChMC in April 2018. Revision to accommodate XRN4454 (Cadent) delivery approved at December ChMC. |  |  | 
Resources | Delivery and PIS completed. No further resource requirements to support R3 with exception of PM to document closure report |  |  |