## Slide 1: Customer Issue Management CoMC Update for April & May 2019
19th June 2019

## Slide 2: Summary Dashboard April 2019
Open Customer Issues
9
Open Defects
67
5
Issue Headlines
During the AQ calculation process for April 2019, a system exception was created for approximately 9,000 Supply Meter Points. The exceptions were not processed in time, which resulted in a revised AQ not being calculated with an effective date of 1st May 2019 and notified to Shippers. AQs updated in UKLink & Gemini, customers notified.
P2 incidents raised relating to performance issues of Xoserve Applications such as Portal, Data Enquiry and CMS .
IX connectivity issue on 1st & 8th April for multiple customers.
Transfer of ownership files not processed in AMT, alert triggered & files released D-1 of the effective transfer date.
P1’s During April 2019
0
5
P2’s During April 2019
12

## Slide 3: Summary Dashboard May 2019
Open Customer Issues
8
Open Defects
60
5
Issue Headlines
Customer issue recently closed related to circa 9000 MPRNs whereby AQ was not calculated or issued in the AQ notification files. Defect fixed & AQs updated in all systems & issued to customers.
UIG Task Force are awaiting sponsorship from the industry for three drafted UNC Modifications
In January 2019, there was a number of defects affecting AQ Calculation for a large number of meter points. All except 3 have been fixed which are on track to be deployed by end of July. Monthly monitoring on the open defects to ensure erroneous AQs are not effective.
Increase of P2 incidents relating to performance issues of Xoserve Applications such as Portal, Data Enquiry and CMS during April & May. Service review underway. .
P1’s During May 2019
0
5
P2’s During May 2019
8

## Slide 4
Top 5 Customer Issues
ID | Issue | Customers Impacted | Date Detected | Expected Resolution Timescale | Description & Resolution Status | Remedial Action
2 | Amendment Invoice Issues Issues with supporting information files and charge calculation. | Shippers & Networks | July 17 | Dec 2019 | The resolution to this issue is proving to be significantly challenging, with on average 0.2% of those large supply point sites causing supporting information anomalies, Two successful customer workshops have been held and customer feedback has been positive. Next workshop is scheduled for June 2019 where an update and current position of progress will be provided. | Taskforce targeting prioritised system defects. Root Cause Analysis carried out monthly on invoices issued Review of system design underway Monthly customer workshops held
1 | UIG Shippers have seen unexpected levels of UIG as well as volatile swings in UIG at D+1/D+5 allocation. | Shippers | June 17 | Oct 2019 | Developing further advanced Machine Learning options with our analytics partner for consideration by the industry Continue to lobby the industry for sponsorship of the 3 remaining draft mods Developed new Executive summary which includes current UIG levels and highlights performance and behaviour which impact UIG Continuing analysis into causes of UIG volatility. | 
37 | AQ Calculations Defects raised affecting the calculation of the AQs & SOQs. This impacts UIG, gas allocations & invoicing. | All | June 18 | July 2019 | All known defects for this issue have been code and data fixed except for 3 which are targeting system fixes by end of July 19 Monthly workarounds in place to correct invalid AQs UK Link whilst fixes are awaiting deployment. | Daily monitoring of the system Tracking defect fixes & data corrections required Analysis of AQ files to check for any anomalies
N/A | Xoserve Portal Services Performance issues experienced with CMS and Data Enquiry Service | All Customers | May 18 | July 2019 | During April & May a number of incidents relating to performance issues of Xoserve portal services. including CMS & DES | Root cause analysis underway Daily monitoring of the system
N/A | Find my Supplier Potential security issue with the service | All Customers & End Consumers | May 19 | Closed | Internal validation of code testing identified an issue in the web service that could potentially be abused by a malicious user Service was suspended with immediate effect Checks were performed, no evidence of the service being hacked | A fix was identified and tested to enhance the security of the web service, and change was deployed This service will be managed by Xoserve in Summer 2019

## Slide 5: Customer Issue Register
The Customer Issue Register is published on Xoserve.com website and updated weekly, link below;
https://www.xoserve.com/services/issue-management/
Unexpected outages, Gemini allocation and/or UIG issues or any system performance issues will be published on Xoserve.com, under the below link;
https://www.xoserve.com/notifications/